HESC II (Gabby Orzel)

Friday, May 31, 2024

1:21 PM

  - HESC II (Gabby)

    - Current POP Expiration: 4/4/2026

    - Ultimate Contract Expiration: 4/3/2030

    - Contract Number: 47QFCA22F0020

    - TPOC:  Gabby Orzel

    - COR: Hayden Shock (GSA)

    - CO/CS: Brendan Miller (GSA)

  - Past Updates:

    - 2/24/26

      - Incremental funding $448,242 EO Compliance approved 2/16/26

      - HPC FY26 project applications due February 27

      - EVML MicroSAP project may no longer be funded due to lack of program office approval

  - Past Updates:

10/7/2025

  - Deliverable 26 reviewed and approved

  - GDIT has shutdown plans in place. Contractors are currently working during the shutdown as the contract is funded through December.

    - SLURM, RHEL, & GPFS renewals verified

    - Four research requests for FY26 received. Current guidance is to continue projects into FY26 until given more detail

  - 10/21/ 2025

  - Invoice & Deliverables

    - Received all deliverables on time for September 2025

  - Funding

    - Funding in the amount of $950,000.00 has been approved to fund the contract through December 31, 2025.

  - Mods

    - NA

Update 11/4/25

  - Invoice & Deliverables

    - No new submittals

  - Funding

    - Waiting on signed EO compliance form

    - EPA HESC Program Manager (Heidi Paulsen) working on FY26 requested projects forecasting. Heidi was furloughed 10/27/25.

  - Mods

    - Partial Shutdown Notice received from GSA on 10-27-25

    - Heidi proposed pausing work on HEXSIM and TrackMyAir

    - Waiting for MOD for incremental funding.

Update 11/18/25

  - Invoice & Deliverables

    - October Deliverables received and concurrence sent to GSA

    - October Invoice received and concurrence sent to GSA

  - Funding

    - Need remains at $950,000,000 to fund from 12/24 through 12/31, 2025

  - Mods

    - No new Mods

  - Contractor Staff Onboarding & Offboarding

    - (1) onboard

    - (2) offboard

12/2/25

  - Invoice & Deliverables

    - No changes

  - Funding

    - Need remains at $950,000,000 to fund from 12/24 through 12/31, 2025

      - $600,000 for organizational and $350,000 for GSA costs.

    - Funding commitments required by 12/3 from organization SRO's

    - GSA has been notified of possible stop work order resulting in lack of funding.

    - GSA requires December funding from the EPA by 12/17/25 to process before runout date of 12/24

  - Mods

    - No new Mods

  - Contractor Staff Onboarding & Offboarding

    - (1) onboard

    - (0) offboard

12/16/25

  - Invoice & Deliverables

    - CCDR and all monthly deliverables received for November 2025

  - Funding

    - Incremental Funding received for period through end of January 2026

  - Mods

    - No new Mods

  - Contractor Staff Onboarding & Offboarding

    - (0) onboard

    - (0) offboard

12/30/25

  - Invoice & Deliverables

    - December 2025 deliverables due by 1/15/26

  - Funding

    - Incremental Funding received for period through end of January 2026

  - Mods

    - No new Mods

  - Contractor Staff Onboarding & Offboarding

    - (0) onboard

    - (0) offboard

1/13/26

No changes to report

1/27/26

  - Invoice & deliverables for December approved.

  - Tasked with reducing deliverables to obtain cost savings- in progress

  - Contractor staff changes: One FTE removed

  - De-obligation of 350k brings funding runout date to early March. Incremental funding thru April 30 received $448,424.

  - Tiffany sending out letter to HPC users/management that if they are using the service they will need to pay for using the service.

  - As a result of ORD no longer existing, centrally funded projects will be ended in the next 6 months when there is no more funding.

  - Project Highlights in progress: Voluntary ASM cleanup; FY26 HPC proposals due in February; SYSCat Moderate ATO; EMV Lproject plans;

  - ASM database reconciliation

2/10/26

  - The current performance period (OY3) is due to end on April 3, 2026.

  - GSA requires funding no later than March 15, 2026

  - Program Manager (PM) Justification for postponing HESC Restructuring:

    - HPC:  Will Lominack sent out an email,  on January 28th to all the HPC PIs and their top managers, with a requirement to start paying for HPC services by the end of Feb.   shortly beginning setting up new SC accounts for the new offices, so the restructuring of HPC is in progress.

    - EMVL:  Heidi Paulsen has been meeting with a variety of EPA Divisions (OCSPP, OW, etc) to help them learn about how HESC services support their new staff and hopefully drive new business.  There are  3 potential new projects.

  - PM office waiting for responses from all the offices on HPC needs and funding.

  - PM office has had the opportunity to speak to more relevant Divisions, bring in additional projects and pivot to the new program offices.  Once contractor staff is lost, it will be difficult to replace them with people of the same caliber.

  - PM Office agree that changes will need to be made, but they have OSIM funding for a number of the EMVL projects for the first half of this FY, and OAR funding for HPC until May.