EIS (Sergey)

Thursday, July 18, 2024

12:53 PM

EIS (Enterprise Infrastructure Services) Task Order

Current POP Expiration: 10/17/2026

Ultimate Contract Expiration: 10/17/2032

Contract Number: GS00Q17NSD3000, Task Order 68HERD22F0007

COR:  Sergey Minchenkov/ALT. COR:  Kim Farmer

CO: Kaela Back

CS:  Sarah Langlois

  - Current Updates:

    - 06/03:

      - Funding:

        - Funding of $5.1M to cover the remainder of the current PoP (through 10/17/2026) was approved by Will/Mike/Garrett on 05/05/2026.

        - COR is waiting for the SRO approval for this funding action prior to developing the contract mod to obligate the funding.

          - SRO Approval request was submitted on 05/27/2026.

      - ATQs:

        - 1 ATQ was approved by EOB and is being processed by the COR and the CO.

        - 9 ATQs are being developed by EPA and the vendor.

      - Issues:

        - According to AT&T, the vendor's accounting for the Next Gen Voice licenses and hard phones has been inaccurate in FY25-FY26.

          - AT&T claims that approx. 18,000 licenses that EPA has gradually purchased since August 2024 have not yet been billed to EPA. AT&T is to provide a month-by-month assessment of the license costs, so that EPA and AT&T can jointly strategize on the most appropriate invoicing and funding approach.

          - At present, EPA (Harlan and Mike Orton) are reviewing the license number to ensure that they are correct and acceptable for billing.

  - Past Updates:

    - 05/20:

      - Funding:

        - Funding of $5.1M to cover the remainder of the current PoP (through 10/17/2026) was approved by Will/Mike/Garrett on 05/05/2026.

        - COR is developing the contract mod to obligate the funding.

      - ATQs:

        - 2 ATQs were approved by EOB and are being processed by the COR and the CO.

        - 10+ ATQs are being developed by EPA and the vendor.

      - Issues:

        - According to AT&T, the vendor's accounting for the Next Gen Voice licenses and hard phones has been inaccurate in FY25-FY26.

          - AT&T is analyzing the data on the billing errors, and will submit it to EPA for review.

          - It is yet uncertain what the scope of the planned billing correction will be.

    - 05/04:

      - Funding:

        - COR estimates the need of $5.1M to fund this contract through the rest of the fiscal year / current period of performance. (The PoP runs through October 17, 2026.)

      - ATQs:

        - 1 ATQ was approved by EOB and is being processed by the COR and the CO.

        - 11 ATQs are being developed by EPA and the vendor.

      - Issues:

        - According to AT&T, the vendor's accounting for the Next Gen Voice licenses and hard phones has been inaccurate in FY25-FY26.

          - AT&T is analyzing the data on the billing errors, and will submit it to EPA for review.

    - 04/23:

      - Funding:

        - None.

      - ATQs:

        - 11 ATQs are being developed by EPA and the vendor.

      - Issues:

        - Issues associated with the bulk disconnect of EPA lines that are no longer needed was resolved:

          - The vendor's proposed cost of $33K for disconnecting 1,000 users who left under DRP and other restructuring actions was adjudicated by the Contracting Officer to be justified. Tiffany approved the expenditure.

        - Going forward, AT&T is changing its methodology for bulk disconnects. Rather than charging per line, AT&T will allocate a certain number of hours to EPA per month. Only if these hours are exhausted would the EPA incur additional costs.

          - According to the analysis by Lemont Phelps, this approach is beneficial for the EPA.

    - 04/08:

      - Funding:

        - None.

      - ATQs:

        - Urgent task order modification P00060 - with five ATQs and a change in the vendor's key personnel -- was signed on 04/06/2026.

        - 13 additional ATQs are being developed by EPA and the vendor.

      - Issues:

        - One issue related to the unexpected costs of the contract work continue to be debated by the vendor and the CO at this time:

          - Costs of disconnecting 1,100 users who left under DRP and other restructuring actions carry -- according to the vendor - the price tag of $33K. (Original price tag was $95K, later discounted to $63K, then discounted to $31.5K, and then trued-up to $33K.)

            - Tiffany and the CO concurred (internally) on paying this price, but have not announced the decision to the vendor yet.

            - Long-term Solution:

              - COR's overall position is that line disconnects should be a part of normal managed service, and that their cost was not proposed as a separate line item at the time of the vendor's NGV proposal. Therefore, the NGV line disconnects should not cost extra.

              - However, the vendor disagrees. They confirmed that the routine ongoing disconnects will not carry the extra cost, but the vendor considers the disconnects of more than 10 lines at a time to be special projects, and thus they will cost extra.

                - This approach led them to pause the processing of an additional disconnect request for 1,697 lines until EPA agrees to pay the price of $12K for it.

                - CO is currently considering how EPA should respond.

              - Starting in April 2026, the vendor is revising their approach to disconnects and other line-provisioning actions, and should be able to process bulk disconnect requests largely at no extra cost to EPA.

            - CO is leaning towards is drafting the response to the vendor, in which she plans to push back on the vendor's claim for ongoing compensation for the line disconnects.

            - Once the vendor accepts EPA's arguments, the at-cost disconnect of 1,100 lines can be processed.

    - 03/24:

      - Funding:

        - Funding of $3,350,000.00 (for March-April 2026) was processed, and the funding mod was issued to the vendor. Based on the revised invoice estimates, this funding should last through May 2026.

        - Additional funding of $5,100,000.00 to cover the remainder of the current period of performance will be requested in April-May.

      - ATQs:

        - Five ATQs are in the works with the COR and the CO.

        - 10 additional ATQs were requested by EPA and are being developed by the vendor.

      - Issues:

        - Two issues related to the unexpected costs of the contract work continue to be debated by the vendor and the CO at this time:

          - Costs of disconnecting 1,100 users who left under DRP and other restructuring actions carry -- according to the vendor - the price tag of $33K. (Original price tag was $95K, later discounted to $63K, then discounted to $31.5K, and then trued-up to $33K.)

            - Tiffany and the CO concurred (internally) on paying this price, but disagree that the further ongoing line disconnects should cost EPA anything (as EPA expects the line disconnects to be a part of normal managed service).

            - CO is drafting the response to the vendor, in which she plans to push back on the vendor's claim for ongoing compensation for the line disconnects.

            - Once the vendor accepts EPA's arguments, the at-cost disconnect of 1,100 lines can be processed.

          - AT&T and ITOD are at odds about the costs of the vendor's support for the IPv6 transition at EPA. The vendor claims that this support should be provided at cost, whereas EPA's interpretation of the contract requirements suggest otherwise.

            - CO sent a letter to the vendor rejecting their compensation claims.

            - AT&T subsequently continued to disagree. The vendor stands by their argument of providing these services at extra cost.

            - CO is currently gathering additional information for the adjudication of this matter.

    - 02/27:

      - Funding:

        - Funding of $3,350,000.00 (for March-April 2026) was approved by the ITSB Director on 01/20/2026. The paperwork is being processed by the COR to commit the funding before the end of February.

          - As of 02/27, still pending for SRO Approval on this $1M+ funding action. Per Kristen Arel, SRO should approve soon.

      - ATQs:

        - Three ATQs are in the works with the COR and the CO.

        - 10+ additional ATQs were requested by EPA and are being developed by the vendor.

      - Issues:

        - Two issues related to the unexpected costs of the contract work are being debated by the vendor and the CO at this time:

          - Costs of disconnecting 1,100 users who left under DRP and other restructuring actions carry -- according to the vendor - the price tag of $31.5K. (Original price tag was $95K, later discounted to $63K, and then discounted to $31.5K.)

            - Tiffany and the CO concurred (internally) on paying this price, but disagree that the further ongoing line disconnects should cost EPA anything (as EPA expects the line disconnects to be a part of normal managed service).

            - CO is drafting the response to the vendor, in which she plans to push back on the vendor's claim for ongoing compensation for the line disconnects.

            - Once the vendor accepts EPA's arguments, the at-cost disconnect of 1,100 lines can be processed.

          - AT&T and ITOD are at odds about the costs of the vendor's support for the IPv6 transition at EPA. The vendor claims that this support should be provided at cost, whereas EPA's interpretation of the contract requirements suggest otherwise.

            - CO sent a letter to the vendor rejecting their compensation claims.

            - AT&T subsequently disagreed and stood by their argument for providing these services at extra cost.

            - CO is currently gathering additional information for the adjudication of this matter.

    - 02/10:

      - Funding:

        - Funding of $3,350,000.00 (for March-April 2026) was approved by the ITSB Director on 01/20/2026. The paperwork is being processed by the COR to commit the funding before the end of February.

      - ATQs:

        - One ATQ (for Starlink services) is in the works with the CO.

        - 10+ additional ATQs were requested by EPA and are being developed by the vendor.

      - Issues:

        - Two issues related to the costs of transition to the Next Generation Voice (NGV) -- (1) the costs of disconnecting 1,100 users who left under DRP and other restructuring actions and (2) the costs of returning the unneeded hard phones to the vendor -- are continued to be discussed with AT&T. The discussions are led by Tiffany and Lemont Phelps.

          - This mass disconnect of 1,100 lines carries the price tag of $31.5K, as per AT&T. (Original price tag was $95K, later discounted to $63K, and then discounted to $31.5K.)

            - Tiffany concurred on paying this price.

            - CO for the EIS contract (Kaela Back) was briefed on the situation, and she is determining the legality of the vendor's request for the compensation of these charges.

          - AT&T also argued that they cannot accept the phones that EPA no longer needs. Eventually, they relaxed their stance but the process and the cost of the phone returns are still being developed.

    - 01/29:

      - Funding:

        - PR in the amount of $3.5M to fund the contract through February 2026 was processed, and the funding was obligated.

        - Additional funding of $3,350,000.00 was approved by the ITSB Director on 01/20/2026. The paperwork is being processed by the COR to commit the funding before the end of February.

      - ATQs:

        - Several ATQs are in the works.

      - Issues:

        - Two issues related to the costs of transition to the Next Generation Voice (NGV) -- (1) the costs of disconnecting 1,100 users who left under DRP and other restructuring actions and (2) the costs of returning the unneeded hard phones to the vendor -- are continued to be discussed with AT&T. The discussions are led by Tiffany and Lemont Phelps.

          - This mass disconnect of 1,100 lines carries the price tag of $31.5K, as per AT&T. (Original price tag was $95K, later discounted to $63K, and then discounted to $31.5K.)

            - Tiffany concurred on paying this price.

            - CO for the EIS contract (Kaela Back) was briefed on the situation, and she is determining the legality of the vendor's request for the compensation of these charges.

          - AT&T also argued that they cannot accept the phones that EPA no longer needs. Eventually, they relaxed their stance but the process and the cost of the phone returns are still being developed.

        - 10+ additional ATQs were requested by EPA and are being developed by the vendor.

    - 12/29:

      - Funding:

        - PR in the amount of $3.5M to fund the contract through February 2026 was submitted to the FCO on 12/29/2025. (PR# is PR-OFA-26-00098.)

          - The funding action was approved by the SRO (via the SRO Approval process) and the CIO (via the EO Compliance Review process).

      - ATQs:

        - 2 ATQs - for Starlink services and for the Firewall Support in the Office of the Administrator - were submitted to Contracts for processing.

      - Issues:

        - Two issues related to the costs of transition to the Next Generation Voice (NGV) -- (1) the costs of disconnecting 1,100 users who left under DRP and other restructuring actions and (2) the costs of returning the unneeded hard phones to the vendor -- are continued to be discussed with AT&T. The discussions are led by Tiffany and Lemont Phelps.

          - This mass disconnect of 1,100 lines carries the price tag of $97K, as per AT&T. Tiffany and Lemont are negotiating more favorable terms.

          - AT&T also argued that they cannot accept the phones that EPA no longer needs. Eventually, they relaxed their stance but the process and the cost of the phone returns are still being developed.

        - 10+ additional ATQs were requested by EPA and are being developed by the vendor.

    - 11/18:

      - Funding:

        - Contract is funded through 12/31/2025.

        - COR submitted request for additional funding for the month of January and beyond to Garrett on 11/17/2025.

      - ATQs:

        - 1 ATQ - for Starlink services - is being processed by the COR.

          - It will require the base EIS contract modification with GSA to be modified before EPA can modify our EIS task order and add these services. The vendor is currently working with GSA to modify the base contract.

          - Starlink procurement seems to be unaccounted for in the WCF budget for FY26. COR referred this situation to the WCF accountants, and is awaiting for further instructions at this time.

        - 1 ATQ - for mass disconnect of 1,100 phone lines - is under review by EOD

          - This mass disconnect carries the price tag of $97K that was not seemingly accounted for by EOD previously. EOD is deliberating on how to proceed with this project.

        - 10 additional ATQs were requested from the vendor and are being developed.

    - 11/03:

      - Funding:

        - Contract mod with incremental funding of $1,000,000 (to cover invoices through December 2025) and eight ATQs is with ITAD for processing.

          - The mod is waiting for the final signoff by the CO; it was already countersigned by the vendor.

      - ATQs:

        - 1 ATQ - for Starlink services - is was processed by the COR.

          - It will require the base EIS contract modification with GSA to be modified before EPA can modify our EIS task order and add these services. The vendor is currently working with GSA to modify the base contract.

          - Starlink procurement seems to be unaccounted for in the WCF budget for FY26. COR referred this situation to the WCF accountants, and is awaiting for further instructions at this time.

        - 7 additional ATQs are being developed by EOD and the vendor.

    - 10/21:

      - Funding:

        - Contract was extended for Option Period 4 (10/18/2025 - 10/17/2026), and funded in the amount of $1.5M. This funding will last through approximately end of November 2025.

        - PR for additional incremental funding of $1M was prepared and submitted to the FCO for commitment on 10/21/2025. The funding action was approved by all necessary parties.

          - Once obligated, this funding will fund the contract through the end of December 2025.

      - ATQs:

        - 9 ATQs were processed by the COR and submitted to ITAD to be added to the contract.

        - 1 ATQ is under technical review by EOD.

        - 1 ATQ - for Starlink equipment - was submitted by the vendor and approved by the technical SMEs, but it seems to be unaccounted for in the WCF budget for FY26. COR referred this situation to the WCF accountants, and is awaiting for further instructions at this time.

        - 14 additional ATQs are being developed by EOD and the vendor.

    - 10/07:

      - Funding:

        - Current period of performance will end on 10/17/2025

        - COR and the WCF accountants secured the incremental funding of $1.5M to exercise the next period of performance (Option Period 4).

        - EO Compliance Review approval and the SRO Approval for this funding action were obtained.

        - As of this writing (3 p.m. on 10/07/2025), WCF is waiting for the Office of Budget to release the WR forward funds. Once released, these funds will be used to fund this action.

          - WR forward funds are expected to be released as early as 10/08/2025.

          - FCO will commit the funds and the CO will obligate the funds as soon as they are available.

      - ATQs:

        - Multiple ATQs are being processed by the COR and the CO and will be added to the contract through the mod.

        - 9 additional ATQs are being developed by EOD and the vendor.

eBusiness (Adam)

Tuesday, July 16, 2024

3:25 PM

  - eBusiness (Adam)

    - Current POP Expiration: 11/09/2026

    - Ultimate Contract Expiration: 11/09/2029

    - Contract Number:  GS-35F-116AA / 68HERD25F0001

    - COR: Adam VanEnwyck/Alt. COR:  Will Lominack

    - CO/CS: Kaela Back/Pradeep Kandambath

  - Current Updates:

  - 06/01:

    - Exercise Option Period 2

      - COR notified CO of intent to exercise Option Period 2 on 6/1/2026

    - Incoming Political Appointee Support

      - Leidos providing continuous monitoring of PSS and eBusiness (High Priority).

    - eBusiness Application Enhancement:

      - eBusiness Releases

        - eBusiness 10.01 Application Server, Windows OS, Apache WS and impacted code only.  Completed (Sat) May 30, 2026

        - eBusiness Enhancements

          - #20216 - Enhanced Search - Search all collections

          - #20167 - Exception Report for Account CPIC Specific IT Code vs Funding Profile:  COR to set up meeting with requestor to discuss requirements

          - #20181 - PR Module: Modify PR proportional buttons on IT Distribution Tab to Prevent Variances by Tower:  Meeting set up (6/10 with requestor to discuss requirements

      - Snow API (Status)

        - EISDSUPT Orders/Deprovisions: This will be deployed in the 10.02 release

        - Orders Payload for IPL Basic and IPL Core - Testing in DEV environment in-process, SNOW was put on-hold 05/21.

      - 508 Compliance:

        - Rico Grids currently being re-written with Sencha EXTJS Infinite Grid

    - Mobile Device Refresh – As of early this afternoon, 19 people still need to sign their acknowledgement form. Leidos has been assisting the MD Support team with device refresh questions. 1,910 registrations have been updated with new device information to date.

    - Workflow request for SRO and facilities approval of location moves

      - eBusiness  has provided LOE and estimate to Facilities, awaiting decision.

    - Cross Charging Enhancement Proposal – A meeting has been scheduled for June 4th to further discuss EPA’s proposal of the requirement.

    - Workflow change request from Deputy CIO to change remote location selection.

      - Willie reviewed proposed solution with Deputy CIO.  eBusiness team is waiting for further direction.

  - Past Updates:

  - 05/04:

    - Incoming Political Appointee Support

      - Leidos providing continuous monitoring of PSS and eBusiness (High Priority).

    - eBusiness Application Enhancement:

      - eBusiness Releases

        - eBusiness 10.01 Application Server, Windows OS, Apache WS and impacted code only.  Target release date (Sat) May 30, 2026 – Testing underway

        - eBusiness Enhancements

          - #20216 - Enhanced Search - Search all collections

          - #20167 - Exception Report for Account CPIC Specific IT Code vs Funding Profile

          - #20181 - PR Module: Modify PR proportional buttons on IT Distribution Tab to Prevent Variances by Tower

      - Snow API (Status)

        - Add New VDI Product VDIELITE to API Integration for Orders and Deprovisions – deployed 2/24

        - Future Enhancements - Orders Payload for IPL Basic and IPL Core (SN waiting for approval)

    - Mobile Device Refresh – As of early this 4/30/26, 28 people still need to sign their acknowledgement form. Leidos has been assisting the MD Support team with device refresh questions. 1,379 registrations have been updated with new device information to date.

    - Workflow request for SRO and facilities approval of location moves

      - COR to review proposed cost with Section Manager

    - Cross Charging Enhancement Proposal – A meeting has been scheduled for May 19 to further discuss EPA’s proposal of the requirement

04/21:

  - Incoming Political Appointee Support

    - Leidos providing continuous monitoring of PSS and eBusiness (High Priority).

  - eBusiness Application Enhancement:

    - eBusiness Releases

      - 10.0 Release – Plans to Deploy on April 7, 2026 – This will include the eBusiness facelift and the ability for Account Managers to initiate registration transfers to their account(s).

      - eBusiness 10.0 will include ColdFusion 2021 Update 23 with a roll-back of the search package to 330334.  This is to support eTMS #20036 – “Update Excel Apache POI Functions to support changes in ColdFusion 2021 Update 21”.  This will satisfy the open security vulnerability POAM.

      - eBusiness Enhancements

        - #20176 – Make PRs Editable for the Creator and the First Approver – Approved as written. The team also discussed allowing approvers (up to the FCO approval step) to make changes and require reapproval.  It was decided that this could get messy and cause considerable back and forth with a PR. PRs are easy to create and rejected PRs can be copied.  Modifying the copy buttons to prevent negative variances by tower was also discussed. Brandi noted the buttons often provide problematic results for PRs created after the initial PR. Jimmy requested that Brandi provide requirements for consideration.

        - #20165 - Add Field to Account Screen to Indicate CPIC Specific IT Codes Required – Approved for use one code two characters in length.

        - #20166 - Display Account CPIC Specific IT code on PR Screen – Approved

    - Snow API (Status)

      - Add New VDI Product VDIELITE to API Integration for Orders and Deprovisions – deployed 2/24

      - Future Enhancements - Orders Payload for IPL Basic and IPL Core (SN waiting for approval)

  - FY27 Forecasting workshops

    - Two Teams sessions on April 14 (9:30 AM and 2:00 PM).

    - eBusiness Modernization/Facelift:

      - Leidos presented a brief demo to the CAG during the March meeting.

      - Release planned for April 7th

    - eBusiness Budget Module

      - Budget module training 4/6/2026

      - Initialize FY2027 Budget Planning data and establish a schedule. – Completed 03/11/2026

      - CCMgrInput step – Opened 03/16/2026

04/07:

  - Incoming Political Appointee Support

    - Leidos providing continuous monitoring of PSS and eBusiness (High Priority).

  - eBusiness Application Enhancement:

    - eBusiness Releases

      - 10.0 Release – Plans to Deploy on April 7, 2026 – This will include the eBusiness facelift and the ability for Account Managers to initiate registration transfers to their account(s).

      - eBusiness 10.0 will include ColdFusion 2021 Update 23 with a roll-back of the search package to 330334.  This is to support eTMS #20036 – “Update Excel Apache POI Functions to support changes in ColdFusion 2021 Update 21”.  This will satisfy the open security vulnerability POAM.

      - eBusiness Enhancements

        - #20176 – Make PRs Editable for the Creator and the First Approver – Approved as written. The team also discussed allowing approvers (up to the FCO approval step) to make changes and require reapproval.  It was decided that this could get messy and cause considerable back and forth with a PR. PRs are easy to create and rejected PRs can be copied.  Modifying the copy buttons to prevent negative variances by tower was also discussed. Brandi noted the buttons often provide problematic results for PRs created after the initial PR. Jimmy requested that Brandi provide requirements for consideration.

        - #20165 - Add Field to Account Screen to Indicate CPIC Specific IT Codes Required – Approved for use one code two characters in length.

        - #20166 - Display Account CPIC Specific IT code on PR Screen – Approved

    - Snow API (Status)

      - Add New VDI Product VDIELITE to API Integration for Orders and Deprovisions – deployed 2/24

      - Future Enhancements - Orders Payload for IPL Basic and IPL Core (SN waiting for approval)

  - FY27 Forecasting workshops

    - Two Teams sessions on April 14 (9:30 AM and 2:00 PM).

    - eBusiness Modernization/Facelift:

      - Leidos presented a brief demo to the CAG during the March meeting.

      - Release planned for April 7th

    - eBusiness Budget Module

      - Budget module training 4/6/2026

      - Initialize FY2027 Budget Planning data and establish a schedule. – Completed 03/11/2026

      - CCMgrInput step – Opened 03/16/2026

03/24:

  - Incoming Political Appointee Support

    - Leidos providing continuous monitoring of PSS and eBusiness (High Priority).

  - eBusiness Application Enhancement:

    - eBusiness Releases

      - 10.0 Release – Plans are to Deploy on April 7, 2026 – This will include the eBusiness facelift and the ability for Account Managers to initiate registration transfers to their account(s). Leidos demonstrated the facelift in the March CAG meeting held yesterday.  Larry will request an AppScan on Monday, March 23rd.

      - eBusiness 10.0 will include ColdFusion 2021 Update 23 with a roll-back of the search package to 330334.  This is to support eTMS #20036 – “Update Excel Apache POI Functions to support changes in ColdFusion 2021 Update 21”.  This will satisfy the open security vulnerability POAM.

      - eBusiness Enhancements

        - #20176 – Make PRs Editable for the Creator and the First Approver – Approved as written. The team also discussed allowing approvers (up to the FCO approval step) to make changes and require reapproval.  It was decided that this could get messy and cause considerable back and forth with a PR. PRs are easy to create and rejected PRs can be copied.  Modifying the copy buttons to prevent negative variances by tower was also discussed. Brandi noted the buttons often provide problematic results for PRs created after the initial PR. Jimmy requested that Brandi provide requirements for consideration.

        - #20165 - Add Field to Account Screen to Indicate CPIC Specific IT Codes Required – Approved for use one code two characters in length.

        - #20166 - Display Account CPIC Specific IT code on PR Screen – Approved

    - Snow API (Status)

      - Add New VDI Product VDIELITE to API Integration for Orders and Deprovisions – deployed 2/24

      - Future Enhancements - Orders Payload for IPL Basic and IPL Core (SN waiting for approval)

    - Adobe – Migrated AD groups from Org specific groups to agency level groups for each product – Completed 19 March 2026.  The migration went smoothly with the exception of Adobe Acrobat Pro.  There was an issue associated with there being more than 10,000 licenses that had to be addressed.  The issue has been resolved.

  - FY27 Forecasting workshops

    - Two Teams sessions on April 14 (9:30 AM and 2:00 PM).

    - eBusiness Modernization/Facelift:

      - Leidos presented a brief demo to the CAG during the March meeting.

      - Release planned for April 7th

    - eBusiness Budget Module

      - Initialize FY2027 Budget Planning data and establish a schedule. – Completed 03/11/2026

      - CCMgrInput step – Opened 03/16/2026

03/02:

  - Incoming Political Appointee Support

    - Leidos providing continuous monitoring of PSS and eBusiness (High Priority).

  - eBusiness Application Enhancement:

    - eBusiness Releases

      - 9.16.03 Maintenance Release – Deployed on February 24, 2026 – The updates were database only changes.  Highlights include Budget allocation enhancements, making Adobe AD group levels at the Agency level rather than by organization, the new CE process enhancements, and adding phone numbers to the ArcGIS views.

      - 9.17 is now 10.0

      - 10.0 Release – Plans are to Deploy on April 7, 2026 – This should include the eBusiness facelift. Leidos plans on demonstrating this in the March CAG meeting.

      - eBusiness 10.0 will include ColdFusion 2021 Update 23 with a roll-back of the search package to 330334.  This is to support eTMS #20036 – “Update Excel Apache POI Functions to support changes in ColdFusion 2021 Update 21”

      - This will satisfy the open security vulnerability POAM.

    - Snow API (Status)

      - Add New VDI Product VDIELITE to API Integration for Orders and Deprovisions – deployed 2/24

      - Future Enhancements - Orders Payload for IPL Basic and IPL Core (SN waiting for approval)

  - Enhance Continuous Evaluations (CE) - Deployed in the 9.16.03 released on February 24th.  March billing will include adjustments back thru FY25

  - FY27 Forecasting workshops

    - Two Teams sessions on April 14 (9:30 AM and 2:00 PM).

  - eBusiness Modernization/Facelift:

    - eBusiness Menu, Home Page, Catalog and application color theme targeted for 9.17 in March 2026

    - Additional updates to home page, forms, buttons

    - Brief Demo – Leidos will target doing a brief demo for the CAG in March.

  - CT Lite (Regions 5 & 8)

    - Pre-kickoff strategic planning meeting in March.

  - eBusiness Budget Module

    - Need to initialize FY2027 Budget Planning data and establish a schedule.  Tentative plans are to initialize after FY26 BE updates have been completed and revised rates have been finalized.

02/17:

  - Incoming Political Appointee Support

    - Leidos providing continuous support (High Priority).

  - EBusiness Application Enhancement:

    - eBusiness Releases

      - 9.16.02 Maintenance Release – Scheduled 2/24/2026

        - Budget allocation enhancements,

        - Making Adobe AD group levels at the Agency level rather than by organization, and

    - Snow API (Status)

      - 9.15 Enhancements:

        - Add New VDI Product VDIELITE to API Integration for Orders and Deprovisions

        - Future Enhancements:

          - Orders Payload for IPL Basic and IPL Core (waiting for SN DEV)

  - FY27 Forecasting workshops

    - Two Teams sessions on April 14 (9:30 AM and 2:00 PM).

  - eBusiness Modernization/Facelift:

    - eBusiness Menu, Home Page, Catalog and application color theme targeted for 9.17 in March 2026

    - Additional updates to home page, forms, buttons

    - Brief Demo – Leidos will target doing a brief demo for the CAG in March.

  - CT Lite (Regions 5 & 8)

    - Target implementation in February (Leidos).

    - Chris contacted Michelle Graf re additional Regions; no response yet.

    - Many Regions pushing back; consider alternate management/billing approach. CTREG FY2026 usage counts down across the board (Craig).

  - eBusiness Budget Module

    - Initialize FY2027 planning mid–late February after FY26 BE updates and rate finalization.

10/06:

  - Incoming Political Appointee Support

    - Leidos providing continuous support (High Priority).

  - DRP (Groups 2 [1,732] and 3)/VERA Personnel - Leidos received an updated DRP 3.0 list on Tuesday and cancelled DA and MW registrations for all personnel with administrative leave dates of September 30th or prior. HR has moved most of the DRP personnel to OMS and put them in the OMS-OHCO-RCD-PSB-PSSB office.

  - Information Management (IM) Activity (ongoing meetings/Status) – Carla Diaz is now the IM Activity Manager.  Ongoing weekly meetings are continuing for now.

  - EBusiness Application Enhancement:

    - Leidos continuing to work.  Follow up meeting scheduled for 10/8.

  - MS products available in eBusiness Phase 2:

    - No new update

  - SNOW API:

    - CT/MP – Orders, Cancellations, Moves all in production

    - MP – Location moves – Test with release 9.15

    - MD Cancellations – Test with release 9.15

    - MD Rescinded Cancellations – Test with release 9.15

10/21:

  - Incoming Political Appointee Support

    - Leidos providing continuous support (High Priority).

  - Information Management (IM) Activity (ongoing meetings/Status) – Carla Diaz is now the IM Activity Manager.  Ongoing weekly meetings are continuing for now.

  - EBusiness Application Enhancement:

    - eBusiness Releases

      - 9.15 Release – Scheduled Tuesday, 11/18

    - Snow API (Status)

      - 9.15 Enhancements:

        - MP Location Moves

        - Include ‘Special Instructions’ with CT Moves

        - Include decal/SN with MP orders when available

        - MD cancellations and rescinds

      - Phone services (IPLCORE and IPLBASIC) want RITMs via API to be created

  - eBusiness Modernization/Facelift – moving forward after progress demo feedback

  - 508 Compliance – Phase 1 was completed as part of release 9.14; more compliance enhancements will be in future releases, including 9.15.  Some are on hold because they will be addressed with the facelift.

  - ColdFusion Update 21 Hotfix status

  - Adobe ColdFusion Enterprise 2023 - Leidos attended a meeting with Timothy Adobe (Timothy Pontier) on October 8th. Adam noted EPA will buy the license for eBusiness and Leidos no longer needs to explore buying it under ODCs.

  - XACTA – eBusiness CMA Year 1 assessment update – Currently reviewing the revisions/changes required in XACTA for NIST 800-53 Rev 5. Meeting weekly with Eric Maule, the assigned POC. Michelle Gyimah is the accessor that has been assigned to eBusiness for the CMA Y1 review.  It was determined that the dates in the email were incorrect and the eBusiness assessment dates are:

    - PBC Submissions due:                                     October 30, 2025

    - Assessment begins:                                          November 10, 2025

    - Assessment testing concludes on:                      TBD

    - Assessment package delivery by:                       TBD

11/03:

  - Funded through January 10th, 2026

  - Incoming Political Appointee Support

    - Leidos providing continuous support (High Priority).

  - Information Management (IM) Activity (ongoing meetings/Status) – Carla Diaz is now the IM Activity Manager.  Ongoing weekly meetings are continuing for now.

  - EBusiness Application Enhancement:

    - eBusiness Releases

      - 9.15 Release – Scheduled Tuesday, 11/18

    - Snow API (Status)

      - 9.15 Enhancements:

        - MP Location Moves

        - Include ‘Special Instructions’ with CT Moves

        - Include decal/SN with MP orders when available

        - MD cancellations and rescinds

      - New Enhancement – Orders payload for LF products IPLCORE nad IPLBASIC - #20094 assigned.

  - eBusiness Modernization/Facelift – moving forward after progress demo feedback.

  - Adobe ColdFusion Enterprise 2023 - EPA will procure the necessary licence,  Leidos will no longer purchase via ODC.

  - XACTA – eBusiness CMA Year 1 assessment update – Currently reviewing the revisions/changes required in XACTA for NIST 800-53 Rev 5. Meeting weekly with Eric Maule, the assigned POC. Michelle Gyimah is the accessor that has been assigned to eBusiness for the CMA Y1 review.  It was determined that the dates in the email were incorrect and the eBusiness assessment dates are:

    - PBC Submissions due:                                     October 30, 2025

    - Assessment begins:                                          November 10, 2025

    - Assessment testing concludes on:                      TBD

    - Assessment package delivery by:                       TBD

01/05:

  - Mod P00006 awarded 12/12/2025

    - Mod. Changes CO to Kaela Back

  - Funded through January 10th, 2026

    - Funding PR-OFA-26-00072 assigned to  new CO (Kaela Back) on 12/22/2025

  - Incoming Political Appointee Support

    - Leidos providing continuous support (High Priority).

  - Information Management (IM) Activity (ongoing meetings/Status) – Carla Diaz is now the IM Activity Manager.  Ongoing weekly meetings are continuing for now.

  - EBusiness Application Enhancement:

    - eBusiness Releases

      - 9.15 Release – Scheduled Tuesday, 11/18

    - Snow API (Status)

      - 9.15 Enhancements:

        - MP Location Moves

        - Include ‘Special Instructions’ with CT Moves

        - Include decal/SN with MP orders when available

        - MD cancellations and rescinds

      - New Enhancement – Orders payload for LF products IPLCORE and IPLBASIC - #20094 assigned.

  - eBusiness Modernization/Facelift – eBusiness team to provide demo to operations group and CAG.  Tentatively scheduled for Feb. 2026.

  - Adobe ColdFusion Enterprise 2023 - EPA procured the necessary license,  Leidos will no longer need to purchase via ODC.

  - XACTA – eBusiness CMA Year 1 assessment update – Complete / No vulnerabilities found.

01/29:

  - Mod P00008 awarded 01/28/2026

    - Mod. Incrementally fund Option Period through May 1st

  - Incoming Political Appointee Support

    - Leidos providing continuous support (High Priority).

  - EBusiness Application Enhancement:

    - eBusiness Releases

      - 9.16.02 Maintenance Release – Scheduled 2/24/2026

        - Budget allocation enhancements,

        - Making Adobe AD group levels at the Agency level rather than by organization, and

        - CE process enhancements

    - Snow API (Status)

      - 9.15 Enhancements:

        - Add New VDI Product VDIELITE to API Integration for Orders and Deprovisions

        - Future Enhancements:

          - Orders Payload for IPL Basic and IPL Core (waiting for SN DEV)

  - eBusiness Modernization/Facelift:

    - eBusiness Menu, Home Page, Catalog and application color theme targeted for 9.17 in February/March

    - Additional updates to home page, forms, buttons

    - Brief Demo – Leidos reviewed the proposed color schemes on several screens with COR. COR approved the color changes.  Leidos will target doing a brief demo for the CAG in March..

  - Enhance Continuous Evaluations (CE)

    - Jon Merical has completed coding the business rules recently agreed upon with John Goldsby.  There are a significant number of complex cases that had to be programmed.  The updates have been moved to our QA environment for preliminary testing.

  - Adobe ColdFusion Enterprise 2023 – Development Team is reviewing 2023 for backwards compatibility. EPA has purchased the Adobe ColdFusion Enterprise 2023 license.  COR noted it can be per application, server or instance.  Per server likely would be the most cost-effective solution. Currently there are three virtual servers that support eBusiness.  Leidos will discuss further with EPA after development team completes the effort for backwards compatibility.

  - FY2026 rate recalculation – Leidos previously provided summarized EAC data to assist with this effort.  Budget Execution (BE) data is also being updated in eBusiness

ESRI (Garrett)

Tuesday, July 16, 2024

3:25 PM

  - ESRI (Garrett)

    - Current POP Expiration: 09/30/2026

    - Ultimate Contract Expiration: 9/30/2028

    - Contract Number: 68HERD24F0002

    - COR: Garrett Hayes

    - CO/CS: Patrick McKeever / Denise Nenichka

  - Current Updates:

    - 06/16: No update from GSA. Funding for OP3 approved. COR submitted for EO Compliance Review and waiting on approval to submit for SRO approval. Waiting for OCPO to confirm if ITOD should include IA fees in funding package.

  - Past Updates:

    - 06/02: No changes. No update from GSA. Funding for OP3 approved, and COR will begin process of submitting for EO Compliance Review/SRO approval. Waiting for OCPO to confirm if ITOD should include IA fees in funding package.

    - 05/19: No changes. No update from GSA. Funding for OP3 approved, and COR will begin process of submitting for EO Compliance Review/SRO approval.

    - 05/05: COR has confirmed all details with GSA, and GSA COR Designation letter has been signed. GSA SF-30 notifying Esri of transfer to GSA has not gone out.

    - 04/21: Contract transferred to GSA. EPA SF-30 notifying Esri of transfer to GSA sent out 03/31. COR working with GSA/Esri to confirm details for GSA SF-30 to go out.

    - 03/24: Contract moving to GSA, scheduled for 04/02.

    - 10/21: No updates until next option period exercise.

    - 10/07: Option Period awarded.

Mobile - EMDC - AT&T (Jake)

Tuesday, July 16, 2024

3:25 PM

  - AT&T Mobile Services via EMDC (Enterprise Mobile Device Coverage) Contract

    - EMDC BPA with AT&T:

      - BPA Contract Number: 68HERL26A0002

      - BPA's Current Expiration Date: 01/14/2027

      - BPA's Maximum Expiration Date: 01/14/2031

    - Current Call Order:

      - Call Order Number: 68HERL26F0051

      - Call Order's POP: 02/01/2026 - 12/31/2026 (updated on 06/02/2026 by Sergey)

    - CO/CS: Pamela Kuykendall (CO) / Megan Fliter (CS)

    - COR: Jake Beja /Alt:  Sergey Minchenkov

    - Current Updates:

    - 06/02:

      - No operational updates.

      - Current EMDC call order was extended for additional six months of performance (07/01/2026 - 12/31/2026) on 06/02/2026.

      - Follow-up Call Order - to be awarded by 12/31/2026:

        - 04/06/2026 - Funding for the follow-up call order was approved

        - 04/10/2026 - PR - with funding - was submitted to CFAIAD (the date was in line with February's guidance from HQAD).

        - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

        - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

        - 05/20/2026 - COR and CO determined that previously committed funding would not be obligated by Sep 30.

          - The funding (i.e., FY26 dollars) was decommitted while keeping the PRs open. The funding will be committed anew in October using FY27 dollars.

          - CO acknowledged that she will proceed with the award of the call order without waiting for funding.

  - Past Updates:

    - 05/20:

      - No operational updates.

      - Current EMDC call order is scheduled to end on 06/30/2026. COR is developing the continuation of the call order along the two parallel tracks:

        - Six-month Extension of the current call order - to be processed by 06/30/2026:

          - At the recommendation of the CO, the current call order will be extended for six months (07/01/2026 - 12/31/2026), in order to allow for ample time to develop the follow-on call order.

          - The funded PR for the extension was submitted to the CO on 05/08/2026.

        - Follow-up Call Order - to be awarded by 12/31/2026:

          - 04/06/2026 - Funding for the follow-up call order was approved

          - 04/10/2026 - PR - with funding - was submitted to CFAIAD (the date was in line with February's guidance from HQAD).

          - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

          - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

          - 05/20/2026 - COR and CO determined that previously committed funding would not be obligated by Sep 30.

            - The funding (i.e., FY26 dollars) was decommitted while keeping the PRs open. The funding will be committed anew in October using FY27 dollars.

            - CO acknowledged that she will proceed with the award of the call order without waiting for funding.

    - 05/04:

      - No operational updates.

      - Current EMDC call order is scheduled to end on 06/30/2026. COR is developing the continuation of the call order along the two parallel tracks:

        - Six-month Extension of the current call order - to be processed by 06/30/2026:

          - At the recommendation of the CO, the current call order will be extended for six months (07/01/2026 - 12/31/2026), in order to allow for ample time to develop the follow-on call order.

          - COR already secured the CGER approval for the funding of the extension.

          - Once the funding availability is confirmed by the ITSB Director in early May, COR will submit the PR in EAS.

        - Follow-up Call Order - to be awarded by 12/31/2026:

          - 04/06/2026 - Funding for the follow-up call order was approved

          - 04/10/2026 - PR - with funding - was submitted to CFAIAD (the date was in line with February's guidance from HQAD).

          - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

          - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

          - 05/04/2026 - At present, pending feedback and further guidance from the CO.

    - 04/23:

      - No operational updates.

      - PR for the follow-up call order was submitted to CFAIAD:

        - 04/06/2026 - Funding for the follow-up call order was approved

        - 04/10/2026 - PR was submitted (the date was in line with February's guidance from HQAD).

        - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

        - 04/23/2026 - COR requested approval for funding for the extension.

    - 04/08:

      - No operational updates.

      - Follow-up call order for July 2026 and beyond is being developed by the COR.

        - SOW and IGCE were developed by the COR and vetted by Scott Baker's group.

        - Funding for the call order was secured on 04/06/2026, and the EO Compliance Review will be submitted for approval this week.

    - 03/27:

      - New CO was appointed to the contract: Pamela Kuykendall

      - No operational updates.

      - Follow-up call order for July 2026 and beyond is being developed by the COR.

      - This legacy contract with AT&T  ended on 01/31/2026.

    - 02/27:

      - No operational updates.

      - Follow-up call order for July 2026 and beyond is being developed by the COR.

      - This legacy contract with AT&T  ended on 01/31/2026.

    - 02/10:

      - EMDC call order for AT&T services was awarded on 01/28/2026, and the performance began on 02/01/2026.

        - Period of Performance - February-June 2026

        - Call order is currently funded through March.

          - Additional funding for April-June was approved on 01/20/2026. COR is preparing the funding PR.

      - Follow-up call order for July 2026 and beyond is being developed by the COR.

      - This legacy contract with AT&T  ended on 01/31/2026.

    - 01/29:

      - This legacy contract with AT&T will end on 01/31/2026.

        - The EMDC BPA with AT&T was signed on 01/15/2026, and the call order for five months of performance (Feb-Jun 2026) was enacted on 01/28/2026.

        - As of 02/01/2026, AT&T's mobile services will transfer to the EMDC contract.

    - 12/29:

      - Contract was extended through 01/31/2026:

        - The EMDC BPAs with all three carriers (AT&T, Verizon Wireless, and T-Mobile) are expected to be signed by 12/31/2025, with the first call orders expected to be awarded by 01/31/2026. (The first call orders with AT&T and Verizon will be awarded for five months, i.e. through 06/30/206, so as to align them to the end date of the T-Mobile legacy contract; no call order with T-Mobile will be established at this time and we will continue using the legacy contract for this carrier. By 07/01/2026, the second set of call orders will be established with all three carriers, and all mobile operations will switch to be performed fully under EMDC.)

    - 11/18:

      - Contract was extended through 12/31/2025:

        - No additional updates at this time.

        - If the EMDC contract is awarded by 12/31/2025, this contract will end at the end of December 2025. Otherwise, HQAD will have to make a decision to extend this contract for an additional period.

          - COR inquired about HQAD's contingency plans in case of delays with EMDC, but was told that it was too soon to discuss such plans.

    - 11/03:

      - Contract was extended through 12/31/2025:

        - This legacy contract was extended for up to 5 months (2-month base period, plus 3 one-month option periods). It is now scheduled to expire on 12/31/2025.

          - Extensions and funding through 12/31/2025 were fully processed and applied to the contract.

        - HQAD is still committed to awarding the revised EMDC contract by 12/31/2025, i.e. prior to the expiration of the legacy contract.

          - Revised FITARA request was approved by the CIO on 10/22/2025.

          - RFQ for the EMDC procurement was issued to the industry on 10/30/2025.

            - HQAD is working to secure three BPAs with all three major carriers (AT&T, T-Mobile, Verizon Wireless).

    - 10/21:

      - Contract was extended through 10/31/2025:

        - This legacy contract was extended for up to 5 months (2-month base period, plus 3 one-month option periods). It is now scheduled to expire on 12/31/2025.

          - Extension through 10/30/2025 was fully executed

          - Extension for 11/01/2025-11/30/2025 was funded, and the PR was submitted to ITAD for processing.

          - Extension for 12/01/2025-12/31/2025 was also funded separately, and the PR was submitted to ITAD for processing.

        - HQAD committed to awarding the revised EMDC contract by 12/31/2025, i.e. prior to the expiration of the legacy contract.

          - On 10/16/2025, HQAD acknowledged that they have the necessary paperwork (PWS, etc.) to begin the procurement process.

            - HQAD plans to release the solicitation to the industry by the end of October.

          - Revised FITARA request is pending for the CIO's approval. (It was recommended for approval by all necessary parties, including the CTO.)

    - 10/07:

      - Contract was extended through 10/31/2025:

        - This legacy contract was extended for up to 5 months (2-month base period, plus 3 one-month option periods). It is now scheduled to expire on 12/31/2025.

          - Extension through 10/30/2025 was fully executed

          - Extension for 11/01/2025-11/30/2025 is being processed. WCF accountants approved the funding for it.

        - HQAD committed to awarding the revised EMDC contract by 12/31/2025, i.e. prior to the expiration of the legacy contract.

          - OITO delivered draft SOW and IGCE to HQAD's Scott Tharp on 08/11/2025.

          - HQAD issued the RFI, and received several responses from the industry on 08/25/2025.

          - OITO analyzed the responses and submitted the analysis to HQAD on 09/03/2025.

          - On 09/09/2025, based on the RFI response analysis, HQAD and OITO agreed to pivot the EMDC procurement from the managed contract to the carrier-specific contracts, in order to minimize the Agency's spending on mobile services. The new PWS is due to HQAD by around 09/23/2025.

          - OITO delivered the revised draft SOW to HQAD on 09/17/2025. HQAD staff are currently reviewing the document.

          - COR is working with HQAD on making additional revisions to the PWS, as well as pending for approval of the revised FITARA request.

Mobile - EMDC - Verizon (Jake)

Thursday, June 6, 2024

9:26 AM

  - Verizon Wireless Services via EMDC (Enterprise Mobile Device Coverage) Contract

    - EMDC BPA with Verizon Wireless:

      - BPA Contract Number: 68HERL26A0004

      - BPA's Current Expiration Date: 01/14/2027

      - BPA's Maximum Expiration Date: 01/14/2031

    - Current Call Order:

      - Call Order Number: 68HERL26F0052

      - Call Order's POP: 02/01/2026 - 12/31/2026 (updated on 06/09/2026 by Sergey)

    - CO/CS: Pamela Kuykendall (CO) / Megan Fliter (CS)

    - COR: Jake Beja /Alt:  Sergey Minchenkov

  - Current Updates:

    - 06/09:

      - No operational updates.

      - Current EMDC call order was extended for additional six months of performance (07/01/2026 - 12/31/2026) on 06/09/2026.

      - Follow-up Call Order - to be awarded by 12/31/2026:

        - 04/06/2026 - Funding for the follow-up call order was approved

        - 04/10/2026 - PR - with funding - was submitted to CFAIAD (the date was in line with February's guidance from HQAD).

        - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

        - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

        - 05/20/2026 - COR and CO determined that previously committed funding would not be obligated by Sep 30.

          - The funding (i.e., FY26 dollars) was decommitted while keeping the PRs open. The funding will be committed anew in October using FY27 dollars.

          - CO acknowledged that she will proceed with the award of the call order without waiting for funding.

  - Past Updates:

    - 06/03:

      - No operational updates.

      - Current EMDC call order is to be extended for additional six months of performance (07/01/2026 - 12/31/2026)

        - CO sent the draft contract mod with the extension to the vendor for signature on 06/01/2026.

      - Follow-up Call Order - to be awarded by 12/31/2026:

        - 04/06/2026 - Funding for the follow-up call order was approved

        - 04/10/2026 - PR - with funding - was submitted to CFAIAD (the date was in line with February's guidance from HQAD).

        - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

        - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

        - 05/20/2026 - COR and CO determined that previously committed funding would not be obligated by Sep 30.

          - The funding (i.e., FY26 dollars) was decommitted while keeping the PRs open. The funding will be committed anew in October using FY27 dollars.

          - CO acknowledged that she will proceed with the award of the call order without waiting for funding.

    - 05/20:

      - No operational updates.

      - Current EMDC call order is scheduled to end on 06/30/2026. COR is developing the continuation of the call order along the two parallel tracks:

        - Six-month Extension of the current call order - to be processed by 06/30/2026:

          - At the recommendation of the CO, the current call order will be extended for six months (07/01/2026 - 12/31/2026), in order to allow for ample time to develop the follow-on call order.

          - The funded PR for the extension was submitted to the CO on 05/13/2026.

        - Follow-up Call Order - to be awarded by 12/31/2026:

          - 04/06/2026 - Funding for the follow-up call order was approved

          - 04/10/2026 - PR - with funding - was submitted to CFAIAD (the date was in line with February's guidance from HQAD).

          - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

          - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

          - 05/20/2026 - COR and CO determined that previously committed funding would not be obligated by Sep 30.

            - The funding (i.e., FY26 dollars) was decommitted while keeping the PRs open. The funding will be committed anew in October using FY27 dollars.

            - CO acknowledged that she will proceed with the award of the call order without waiting for funding.

    - 05/04:

      - No operational updates.

      - Current EMDC call order is scheduled to end on 06/30/2026. COR is developing the continuation of the call order along the two parallel tracks:

        - Six-month Extension of the current call order - to be processed by 06/30/2026:

          - At the recommendation of the CO, the current call order will be extended for six months (07/01/2026 - 12/31/2026), in order to allow for ample time to develop the follow-on call order.

          - COR already secured the CGER approval for the funding of the extension.

          - Once the funding availability is confirmed by the ITSB Director in early May, COR will submit the PR in EAS.

        - Follow-up Call Order - to be awarded by 12/31/2026:

          - 04/06/2026 - Funding for the follow-up call order was approved

          - 04/10/2026 - PR - with funding - was submitted to CFAIAD (the date was in line with February's guidance from HQAD).

          - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

          - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

          - 05/04/2026 - At present, pending feedback and further guidance from the CO.

    - 04/23:

      - No operational updates.

      - PR for the follow-up call order was submitted to CFAIAD:

        - 04/06/2026 - Funding for the follow-up call order was approved

        - 04/10/2026 - PR was submitted (the date was in line with February's guidance from HQAD).

        - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

        - 04/23/2026 - COR requested approval for funding for the extension.

    - 04/08:

      - No operational updates.

      - Follow-up call order for July 2026 and beyond is being developed by the COR.

        - SOW and IGCE were developed by the COR and vetted by Scott Baker's group.

        - Funding for the call order was secured on 04/06/2026, and the EO Compliance Review will be submitted for approval this week.

    - 03/27:

      - New CO was appointed to the contract: Pamela Kuykendall

      - No operational updates.

      - Follow-up call order for July 2026 and beyond is being developed by the COR.

      - This legacy contract with Verizon Wireless  ended on 01/31/2026.

    - 02/27:

      - No operational updates.

      - Follow-up call order for July 2026 and beyond is being developed by the COR.

      - This legacy contract with Verizon  ended on 01/31/2026.

    - 02/10:

      - EMDC call order for Verizon Wireless services was awarded on 01/29/2026, and the performance began on 02/01/2026.

        - Period of Performance - February-June 2026

        - Call order is currently funded through March.

          - Additional funding for April-June was approved on 01/20/2026. COR is preparing the funding PR.

      - Follow-up call order for July 2026 and beyond is being developed by the COR.

      - This legacy contract with Verizon Wireless ended on 01/31/2026.

    - 01/29:

      - This legacy contract with Verizon is expected to end on 01/31/2026.

        - The EMDC BPA with AT&T was signed on 01/15/2026, and the call order for five months of performance (Feb-Jun 2026) is expected to be enacted on 01/29/2026.

          - Verizon submitted their proposal for the call order on 01/26, and revised their proposal after a series of conversations with the COR and the Contract Specialist on 01/28.

          - COR reviewed the proposal, and submitted the evaluation to the Contract Specialist on 01/28.

          - Call order is expected to be awarded today (01/29).

        - As of 02/01/2026, Verizon's mobile services are expected to transfer to the EMDC contract.

    - 12/29:

      - Contract was extended through 01/31/2026:

        - The EMDC BPAs with all three carriers (AT&T, Verizon Wireless, and T-Mobile) are expected to be signed by 12/31/2025, with the first call orders expected to be awarded by 01/31/2026. (The first call orders with AT&T and Verizon will be awarded for five months, i.e. through 06/30/206, so as to align them to the end date of the T-Mobile legacy contract; no call order with T-Mobile will be established at this time and we will continue using the legacy contract for this carrier. By 07/01/2026, the second set of call orders will be established with all three carriers, and all mobile operations will switch to be performed fully under EMDC.)

    - 11/18:

      - Contract was extended through 12/31/2025:

        - No additional updates at this time.

        - If the EMDC contract is awarded by 12/31/2025, this contract will end at the end of December 2025. Otherwise, HQAD will have to make a decision to extend this contract for an additional period.

          - COR inquired about HQAD's contingency plans in case of delays with EMDC, but was told that it was too soon to discuss such plans.

    - 11/03:

      - Contract was extended through 12/31/2025:

        - This legacy contract was extended for up to 5 months (2-month base period, plus 3 one-month option periods). It is now scheduled to expire on 12/31/2025.

          - Extensions and funding through 12/31/2025 were fully processed and applied to the contract.

        - HQAD is still committed to awarding the revised EMDC contract by 12/31/2025, i.e. prior to the expiration of the legacy contract.

          - Revised FITARA request was approved by the CIO on 10/22/2025.

          - RFQ for the EMDC procurement was issued to the industry on 10/30/2025.

            - HQAD is working to secure three BPAs with all three major carriers (AT&T, T-Mobile, Verizon Wireless).

    - 10/21:

      - Contract was extended through 10/31/2025:

        - This legacy contract was extended for up to 5 months (2-month base period, plus 3 one-month option periods). It is now scheduled to expire on 12/31/2025.

          - Extension through 10/30/2025 was fully executed.

          - Extension for 11/01/2025-11/30/2025 was funded, and the PR was submitted to ITAD for processing.

          - Extension for 12/01/2025-12/31/2025 was also funded separately, and the PR was submitted to ITAD for processing.

        - HQAD committed to awarding the revised EMDC contract by 12/31/2025, i.e. prior to the expiration of the legacy contract.

          - On 10/16/2025, HQAD acknowledged that they have the necessary paperwork (PWS, etc.) to begin the procurement process.

            - HQAD plans to release the solicitation to the industry by the end of October.

          - Revised FITARA request is pending for the CIO's approval. (It was recommended for approval by all necessary parties, including the CTO.)

    - 10/07:

      - Contract was extended through 10/31/2025:

        - This legacy contract was extended for up to 5 months (2-month base period, plus 3 one-month option periods). It is now scheduled to expire on 12/31/2025.

          - Extension through 10/30/2025 was fully executed

          - Extension for 11/01/2025-11/30/2025 is being processed. WCF accountants approved the funding for it.

        - HQAD committed to awarding the revised EMDC contract by 12/31/2025, i.e. prior to the expiration of the legacy contract.

          - OITO delivered draft SOW and IGCE to HQAD's Scott Tharp on 08/11/2025.

          - HQAD issued the RFI, and received several responses from the industry on 08/25/2025.

          - OITO analyzed the responses and submitted the analysis to HQAD on 09/03/2025.

          - On 09/09/2025, based on the RFI response analysis, HQAD and OITO agreed to pivot the EMDC procurement from the managed contract to the carrier-specific contracts, in order to minimize the Agency's spending on mobile services. The new PWS is due to HQAD by around 09/23/2025.

          - OITO delivered the revised draft SOW to HQAD on 09/17/2025. HQAD staff are currently reviewing the document.

          - COR is working with HQAD on making additional revisions to the PWS, as well as pending for approval of the revised FITARA request.

Mobile - EMDC - T-Mobile (Jake)

Tuesday, March 31, 2026

8:43 AM

  - T-Mobile USA Mobile Services via EMDC (Enterprise Mobile Device Coverage) Contract

    - EMDC BPA with T-Mobile:

      - BPA Contract Number: 68HERL26A0003

      - BPA's Current Expiration Date: 01/14/2027

      - BPA's Maximum Expiration Date: 01/14/2031

    - Current Call Order:

      - Call Order Number: (none at this time)

      - Call Order's POP: (none at this time)

    - CO/CS: Pamela Kuykendall (CO) / Megan Fliter (CS)

    - COR: Jake Beja /Alt:  Sergey Minchenkov

  - Current Updates:

    - 06/03:

      - No operational updates.

      - PR for the EMDC call order was submitted to CFAIAD:

        - 04/06/2026 - Funding for the follow-up call order was approved

        - 04/13/2026 - PR was submitted (the date was in line with February's guidance from HQAD).

        - 04/20/2026 - CFAIAD advised that they will want to extend the legacy contract by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027. (See "Mobile - T-Mobile (Legacy Contract)" for additional updates on the six-month extension.)

        - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

        - 05/20/2026 - COR and CO determined that previously committed funding would not be obligated by Sep 30.

          - The funding (i.e., FY26 dollars) was decommitted while keeping the PRs open. The funding will be committed anew in October using FY27 dollars.

          - CO acknowledged that she will proceed with the award of the call order without waiting for funding.

  - Past Updates:

    - 05/20:

      - No operational updates.

      - PR for the EMDC call order was submitted to CFAIAD:

        - 04/06/2026 - Funding for the follow-up call order was approved

        - 04/13/2026 - PR was submitted (the date was in line with February's guidance from HQAD).

        - 04/20/2026 - CFAIAD advised that they will want to extend the legacy contract by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027. (See "Mobile - T-Mobile (Legacy Contract)" for additional updates on the six-month extension.)

        - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

        - 05/20/2026 - COR and CO determined that previously committed funding would not be obligated by Sep 30.

          - The funding (i.e., FY26 dollars) was decommitted while keeping the PRs open. The funding will be committed anew in October using FY27 dollars.

          - CO acknowledged that she will proceed with the award of the call order without waiting for funding.

    - 05/04:

      - No operational updates.

      - PR for the EMDC call order was submitted to CFAIAD:

        - 04/06/2026 - Funding for the follow-up call order was approved

        - 04/13/2026 - PR was submitted (the date was in line with February's guidance from HQAD).

        - 04/20/2026 - CFAIAD advised that they will want to extend the legacy contract by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027. (See "Mobile - T-Mobile (Legacy Contract)" for additional updates on the six-month extension.)

        - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

        - 05/04/2026 - At present, pending feedback and further guidance from the CO.

    - 04/08:

      - No operational updates; T-Mobile services are still provided under the legacy T-Mobile contract till 06/30/2026.

      - First call order for T-Mobile under EMDC is being developed by the COR and will start on 07/01/2026.

        - SOW and IGCE were developed by the COR and vetted by Scott Baker's group.

        - Funding for the call order was secured on 04/06/2026, and the EO Compliance Review will be submitted for approval this week.

    - 03/27:

      - New CO was appointed to the contract: Pamela Kuykendall

      - No operational updates; T-Mobile services are still provided under the legacy T-Mobile contract till 06/30/2026.

      - First call order for T-Mobile under EMDC is being developed by the COR and will start on 07/01/2026.

Mobile - T-Mobile (Legacy Contract) (Jake)

Thursday, June 6, 2024

9:27 AM

T-Mobile USA - Cellular Wireless Services and Equipment

  - Current POP Expiration: 6/30/2026  12/31/2026 (updated on 06/10/2026 by Sergey)

  - Ultimate Contract Expiration: 6/30/2026

  - Contract Number: 47QTCA22D008N / 68HERD23F0130

  - COR: Jake Beja /Alt:  Sergey Minchenkov

  - CO/CS: Kaela Back (CO) / Sarah Langlois (CS)

  - Current Updates:

    - 06/10:

      - Legacy contract was extended for additional six months of performance (07/01/2026 - 12/31/2026) on 06/09/2026.

      - Follow-up EMDC Call Order - to be awarded by 12/31/2026:

        - 04/06/2026 - Funding for the follow-up call order was approved

        - 04/10/2026 - PR - with funding - was submitted (the date was in line with February's guidance from HQAD).

        - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

        - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

        - 05/20/2026 - COR and CO determined that previously committed funding would not be obligated by Sep 30.

          - The funding (i.e., FY26 dollars) was decommitted while keeping the PRs open. The funding will be committed anew in October using FY27 dollars.

          - CO acknowledged that she will proceed with the award of the call order without waiting for funding.

  - Past Updates:

    - 06/03:

      - This legacy contract with T-Mobile is scheduled to end on 06/30/2026. COR is developing the continuation of the T-Mobile support  along the two parallel tracks:

        - Legacy contract is to be extended for additional six months of performance (07/01/2026 - 12/31/2026)

          - CO sent the draft contract mod with the extension to the vendor for signature on 06/03/2026.

        - Follow-up EMDC Call Order - to be awarded by 12/31/2026:

          - 04/06/2026 - Funding for the follow-up call order was approved

          - 04/10/2026 - PR - with funding - was submitted (the date was in line with February's guidance from HQAD).

          - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

          - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

          - 05/20/2026 - COR and CO determined that previously committed funding would not be obligated by Sep 30.

            - The funding (i.e., FY26 dollars) was decommitted while keeping the PRs open. The funding will be committed anew in October using FY27 dollars.

            - CO acknowledged that she will proceed with the award of the call order without waiting for funding.

  - 05/20:

    - This legacy contract with T-Mobile is scheduled to end on 06/30/2026. COR is developing the continuation of the T-Mobile support  along the two parallel tracks:

      - Legacy contract is to be extended for additional six months of performance (07/01/2026 - 12/31/2026)

      - Follow-up EMDC Call Order - to be awarded by 12/31/2026:

        - 04/06/2026 - Funding for the follow-up call order was approved

        - 04/10/2026 - PR - with funding - was submitted (the date was in line with February's guidance from HQAD).

        - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

        - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

        - 05/20/2026 - COR and CO determined that previously committed funding would not be obligated by Sep 30.

          - The funding (i.e., FY26 dollars) was decommitted while keeping the PRs open. The funding will be committed anew in October using FY27 dollars.

          - CO acknowledged that she will proceed with the award of the call order without waiting for funding.

  - 05/04:

    - This legacy contract with T-Mobile is scheduled to end on 06/30/2026. COR is developing the continuation of the T-Mobile support  along the two parallel tracks:

      - Six-month Extension of this legacy contract - to be processed by 06/30/2026:

        - At the recommendation of the CO, the legacy contract will be extended for six months (07/01/2026 - 12/31/2026), in order to allow for ample time to develop the follow-on EMDC call order with T-Mobile.

        - COR already secured the CGER approval for the funding of the extension.

        - Once the funding availability is confirmed by the ITSB Director in early May, COR will submit the PR in EAS.

      - Follow-up EMDC Call Order - to be awarded by 12/31/2026:

        - 04/06/2026 - Funding for the follow-up call order was approved

        - 04/10/2026 - PR - with funding - was submitted (the date was in line with February's guidance from HQAD).

        - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

        - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

        - 05/04/2026 - At present, pending feedback and further guidance from the CO.

  - 04/23:

    - No operational updates.

    - PR for the EMDC call order ( = follow-up to this contract) was submitted to CFAIAD:

      - 04/06/2026 - Funding for the follow-up call order was approved

      - 04/10/2026 - PR was submitted (the date was in line with February's guidance from HQAD).

      - 04/20/2026 - CFAIAD advised that they will want to extend this legacy contract by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

      - 04/23/2026 - COR requested approval for funding for the extension.

  - 04/08:

    - No operational updates.

    - Additional incremental funding of $225,000 was approved on 04/06/2026, and the PR will be submitted to the CO for processing shortly.

    - The EMDC BPA with T-Mobile was signed on 01/15/2026. It will sit dormant until the end of the legacy contract with the carrier.

  - 03/31:

    - No operational updates.

    - Additional incremental funding of $225,000 is required to fully fund the contract through the end of its PoP (on 06/30/2026). The funding request was submitted to Garrett for managerial review.

    - The EMDC BPA with T-Mobile was signed on 01/15/2026. It will sit dormant until the end of the legacy contract with the carrier.

  - 02/27:

    - The EMDC BPA with T-Mobile was signed on 01/15/2026. It will sit dormant until the end of the legacy contract with the carrier.

    - Previously, HQAD (Scott Tharpe) and ITOD decided to "run out" the legacy contract with T-Mobile until its expiration date on 06/30/2026

      - The first EMDC call order with T-Mobile is expected to be enacted by 07/01/2026, and the COR started work on the procurement package.

    - Incremental funding of $350,000 for the T-Mobile legacy contract was approved and submitted to the CO on 02/26/2026. The funding will be sufficient to cover the contract's operating expenses through April 2026.

  - 02/10:

    - The EMDC BPA with T-Mobile was signed on 01/15/2026. It will sit dormant until the end of the legacy contract with the carrier.

    - Previously, HQAD (Scott Tharpe) and ITOD decided to "run out" the legacy contract with T-Mobile until its expiration date on 06/30/2026

      - The first EMDC call order with T-Mobile is expected to be enacted by 07/01/2026.

    - T-Mobile legacy contract was incrementally funded in the amount of $350,000.00. The funding is sufficient to cover the contract's operating expenses through February 2026.

      - Additional incremental funding of $350,000.00 was approved by the ITSB Director on 01/20/2026, and the COR is preparing the funding documentation.

  - 01/29:

    - The EMDC BPA with T-Mobile was signed on 01/15/2026. It will sit dormant until the end of the legacy contract with the carrier.

    - Previously, HQAD (Scott Tharpe) and ITOD decided to "run out" the legacy contract with T-Mobile until its expiration date on 06/30/2026

      - The first EMDC call order with T-Mobile is expected to be enacted by 07/01/2026.

    - T-Mobile legacy contract was incrementally funded in the amount of $350,000.00. The funding is sufficient to cover the contract's operating expenses through February 2026.

      - Additional incremental funding of $350,000.00 was approved by the ITSB Director on 01/20/2026, and the COR is preparing the funding documentation.

  - 12/29:

    - HQAD (Scott Tharpe) and ITOD decided to "run out" this contract until its expiration date on 06/30/2026

      - The EMDC BPAs with all three carriers (AT&T, Verizon Wireless, and T-Mobile) are expected to be signed by 12/31/2025, with the first call orders expected to be awarded by 01/31/2026.

      - HQAD/Scott Tharpe and ITOD held a discussion on 12/16/2025, and Scott recommended to continue using the legacy T-Mobile contract until its end date of 06/30/2026.

        - The first call orders with AT&T and Verizon will be awarded for five months, i.e. through 06/30/206 as well, so as to align them to the end date of the T-Mobile legacy contract.

        - By 07/01/2026, the second set of call orders will be established with all three carriers, and all mobile operations will switch to be performed fully under EMDC.

    - T-Mobile legacy contract was incrementally funded in the amount of $350,000.00. The funding is sufficient to cover the contract's operating expenses through February 2026.

  - 11/18:

    - T-Priority services ( = alternative to AT&T's FirstNet) was added to the contract via a contract modification, and the service is now orderable.

    - After the award of the EMDC contract, HQAD is planning to terminate this contract early ( = before its scheduled expiration date of 06/30/2026).

  - 11/03:

    - Incremental funding of $275,000 was added to the contract. It will cover the contract expenses through December 2025.

    - PR to add the T-Priority services to the scope of the contract and incrementally fund their performance in the amount of $25,000 was submitted to ITAD on 10/31/2025.

  - 10/21:

    - Incremental funding of $275,000 was approved by all required parties, and the PR was submitted to the FCO for funds commitment on 10/20/2025. Once obligated, the funding will fund the contract through the end of December 2025.

    - COR is developing the necessary paperwork to modify the contract's scope and add the T-Priority requirement that was requested by Scott Baker.

  - 10/07:

    - Scott Baker approved the vendor's technical proposal to add T-Priority to the current contract. The COR will work with the Contracts Office to modify the contract.