Current and Active Contracts/Purchase Order Outlook

Tuesday, July 16, 2024

3:18 PM

| CONTRACTS | COR | Contract Number | Office | Next Period of Performance | Ultimate Completion Date |
| --- | --- | --- | --- | --- | --- |
| Adobe ELA | Garrett Hayes | NNG15SD38B/68HERF26F0002 | CFAID | 11/26/2026 | 11/26/2026 |
| EIS | Sergey Minchenkov | 68HERD22F0007 | CFAID | 10/17/2026 | 10/17/2032 |
| eBusiness | Adam VanEnwyck | GS-35F-116AA/68HERD25F0001 | ITAD | 11/09/2025 | 11/09/2029 |
| Esri | Garrett Hayes | 68HERD24F0002 | GSA | 10/01/2026 | 09/30/2028 |
| AT&T (via EMDC) (call order) | Jake Beja | 68HERL26A0002/68HERL26F0051 | CFAAID | 06/30/2026 | 01/14/2031 |
| Verizon (via EMDC) (call order) | Jake Beja | 68HERL26A0004/68HERL26F0052 | CFAAID | 06/30/2026 | 01/14/2031 |
| T-Mobile (Legacy Contract) (no call order @ this time) | Jake Beja | 47QTCA22D008N/68HERD23F0130 | ITAD | 6/30/2026 | 6/30/2026 |
| ITS-EPA IV ESSET (End User Services) | Michelle Cuilla | 47QFCA22F0026 | FEDSIM | 6/2/2027 | 6/2/2029 |
| Microsoft ELA | Kim Farmer | 68HERD23A0001 | CFAID | 4/30/2027 | 4/30/2026 |
| ITS-EPA IV MAINES (Infrastructure & Hosting) | Adam VanEnwyck | 47QFCA22F0018 | FEDSIM | 4/3/2026 | 4/3/2029 |
| ITS-EPA IV HESC II (High-End Scientific Computing) | Dawn Lamb | 47QFCA22F0020 | FEDSIM | 4/4/2026 | 4/3/2029 |
| Oracle 2026 | Sergey Minchenkov | NNG15SC59B / 68HERF26F0053 | CFAIAD | 3/31/2027 | 3/31/2027 |
| ITSM / STAR Support | Garrett Hayes | 68HERD23F0049 | CFAIAD | 3/15/2027 | 3/15/2029 |
| Qualtrics (via Carahsoft) BPA | Adam VanEnwyck | 47QSWA18D008F/68HERD24A0005 | ITAD | 02/25/2027 | 02/22/2029 |
| Managed Print Services (MPS) | Dawn Lamb | 68HERD24F0028 | ITAD | 1/1/2026 | 12/31/2026 |
| GAVETS 2 | Garrett Hayes | 47QFPA25F0008 | GSA | 5/13/2027 | 5/13/2030 |
| ITI3 | Michelle Cuilla | HHSN316201200065W | NIH/NITAAC | 8/28/2026 | 3/2/2027 |
| ICMS - V | Shela Poke-Williams | 68HERD23D0001 – Daycom 68HERD23D0002 – Abaco Blackfish 68HERD23D003 – Agile | ITAD | 11/01/2022 – 10/31/2027 | 10/31/2027 |
| DicksonOne | Sergey Minchenkov | ? | ITAD | ? | ? |
| TrueTandem | Garrett Hayes |  |  |  |  |

FY26 Adobe ELA (Garrett)

Tuesday, July 16, 2024

3:25 PM

  - Adobe ELA

    - Current POP Expiration: 11/26/26

    - Ultimate Contract Expiration: 11/26/26

    - Contract Number: NNG15SD38B

    - Order Number: 68HERD26F0002

    - COR:  Garrett Hayes/Alt: Michelle Cuilla

    - CO/CS: Kaela Back/Sarah Langlois

  - Current Updates

    - 6/1:

      - Alt. COR working on PRs for two modifications

        - Mod. 003:  De-obligation of majority of T&M (CLIN 0002) funding

        - Mod.  004:  COR change (to Michelle Cuilla)

      - Alt. COR working to update EPA (Adobe web page)

  - Past Updates:

    - 5/19:

      - FITARA Approved.

      - IGCE Completed.

      - Zero dollar PR Completed.

      - EO Compliance Form Approved.

      - Market Research Completed.

      - SRO-being reviewed by Garrett 5/19.

      - Meeting with Contracts 5/13.

    - 4/7: Recompete FY26-27 FITARA Submitted for review 3/31/26

    - 11/26:  Awarded.

    - 12/23:

      - Modification P00001 Awarded.

      - Purpose of modification is to change CO and CS.

    - 01/05:  PR-OFA-26-00131 submitted to contracts.  Purpose of this PR is to switch the COR and Alt. COR.

    - 1/13:  No changes/updates

    - 1/27:  No changes/updates

    - 2/10:  No Changes/updates

    - 2/24:  Starting recompete process for initial package development in June

    - 3/10:  Developing IGCE for submission of EO compliance form for recompete period  11/27/26.

    - 3/24:  FY26-27 CGER EO Compliance with IGCE Approved 3/20.

EIS (Sergey)

Thursday, July 18, 2024

12:53 PM

EIS (Enterprise Infrastructure Services) Task Order

Current POP Expiration: 10/17/2026

Ultimate Contract Expiration: 10/17/2032

Contract Number: GS00Q17NSD3000, Task Order 68HERD22F0007

COR:  Sergey Minchenkov/ALT. COR:  Kim Farmer

CO: Kaela Back

CS:  Sarah Langlois

  - Current Updates:

    - 06/03:

      - Funding:

        - Funding of $5.1M to cover the remainder of the current PoP (through 10/17/2026) was approved by Will/Mike/Garrett on 05/05/2026.

        - COR is waiting for the SRO approval for this funding action prior to developing the contract mod to obligate the funding.

          - SRO Approval request was submitted on 05/27/2026.

      - ATQs:

        - 1 ATQ was approved by EOB and is being processed by the COR and the CO.

        - 9 ATQs are being developed by EPA and the vendor.

      - Issues:

        - According to AT&T, the vendor's accounting for the Next Gen Voice licenses and hard phones has been inaccurate in FY25-FY26.

          - AT&T claims that approx. 18,000 licenses that EPA has gradually purchased since August 2024 have not yet been billed to EPA. AT&T is to provide a month-by-month assessment of the license costs, so that EPA and AT&T can jointly strategize on the most appropriate invoicing and funding approach.

          - At present, EPA (Harlan and Mike Orton) are reviewing the license number to ensure that they are correct and acceptable for billing.

  - Past Updates:

    - 05/20:

      - Funding:

        - Funding of $5.1M to cover the remainder of the current PoP (through 10/17/2026) was approved by Will/Mike/Garrett on 05/05/2026.

        - COR is developing the contract mod to obligate the funding.

      - ATQs:

        - 2 ATQs were approved by EOB and are being processed by the COR and the CO.

        - 10+ ATQs are being developed by EPA and the vendor.

      - Issues:

        - According to AT&T, the vendor's accounting for the Next Gen Voice licenses and hard phones has been inaccurate in FY25-FY26.

          - AT&T is analyzing the data on the billing errors, and will submit it to EPA for review.

          - It is yet uncertain what the scope of the planned billing correction will be.

    - 05/04:

      - Funding:

        - COR estimates the need of $5.1M to fund this contract through the rest of the fiscal year / current period of performance. (The PoP runs through October 17, 2026.)

      - ATQs:

        - 1 ATQ was approved by EOB and is being processed by the COR and the CO.

        - 11 ATQs are being developed by EPA and the vendor.

      - Issues:

        - According to AT&T, the vendor's accounting for the Next Gen Voice licenses and hard phones has been inaccurate in FY25-FY26.

          - AT&T is analyzing the data on the billing errors, and will submit it to EPA for review.

    - 04/23:

      - Funding:

        - None.

      - ATQs:

        - 11 ATQs are being developed by EPA and the vendor.

      - Issues:

        - Issues associated with the bulk disconnect of EPA lines that are no longer needed was resolved:

          - The vendor's proposed cost of $33K for disconnecting 1,000 users who left under DRP and other restructuring actions was adjudicated by the Contracting Officer to be justified. Tiffany approved the expenditure.

        - Going forward, AT&T is changing its methodology for bulk disconnects. Rather than charging per line, AT&T will allocate a certain number of hours to EPA per month. Only if these hours are exhausted would the EPA incur additional costs.

          - According to the analysis by Lemont Phelps, this approach is beneficial for the EPA.

    - 04/08:

      - Funding:

        - None.

      - ATQs:

        - Urgent task order modification P00060 - with five ATQs and a change in the vendor's key personnel -- was signed on 04/06/2026.

        - 13 additional ATQs are being developed by EPA and the vendor.

      - Issues:

        - One issue related to the unexpected costs of the contract work continue to be debated by the vendor and the CO at this time:

          - Costs of disconnecting 1,100 users who left under DRP and other restructuring actions carry -- according to the vendor - the price tag of $33K. (Original price tag was $95K, later discounted to $63K, then discounted to $31.5K, and then trued-up to $33K.)

            - Tiffany and the CO concurred (internally) on paying this price, but have not announced the decision to the vendor yet.

            - Long-term Solution:

              - COR's overall position is that line disconnects should be a part of normal managed service, and that their cost was not proposed as a separate line item at the time of the vendor's NGV proposal. Therefore, the NGV line disconnects should not cost extra.

              - However, the vendor disagrees. They confirmed that the routine ongoing disconnects will not carry the extra cost, but the vendor considers the disconnects of more than 10 lines at a time to be special projects, and thus they will cost extra.

                - This approach led them to pause the processing of an additional disconnect request for 1,697 lines until EPA agrees to pay the price of $12K for it.

                - CO is currently considering how EPA should respond.

              - Starting in April 2026, the vendor is revising their approach to disconnects and other line-provisioning actions, and should be able to process bulk disconnect requests largely at no extra cost to EPA.

            - CO is leaning towards is drafting the response to the vendor, in which she plans to push back on the vendor's claim for ongoing compensation for the line disconnects.

            - Once the vendor accepts EPA's arguments, the at-cost disconnect of 1,100 lines can be processed.

    - 03/24:

      - Funding:

        - Funding of $3,350,000.00 (for March-April 2026) was processed, and the funding mod was issued to the vendor. Based on the revised invoice estimates, this funding should last through May 2026.

        - Additional funding of $5,100,000.00 to cover the remainder of the current period of performance will be requested in April-May.

      - ATQs:

        - Five ATQs are in the works with the COR and the CO.

        - 10 additional ATQs were requested by EPA and are being developed by the vendor.

      - Issues:

        - Two issues related to the unexpected costs of the contract work continue to be debated by the vendor and the CO at this time:

          - Costs of disconnecting 1,100 users who left under DRP and other restructuring actions carry -- according to the vendor - the price tag of $33K. (Original price tag was $95K, later discounted to $63K, then discounted to $31.5K, and then trued-up to $33K.)

            - Tiffany and the CO concurred (internally) on paying this price, but disagree that the further ongoing line disconnects should cost EPA anything (as EPA expects the line disconnects to be a part of normal managed service).

            - CO is drafting the response to the vendor, in which she plans to push back on the vendor's claim for ongoing compensation for the line disconnects.

            - Once the vendor accepts EPA's arguments, the at-cost disconnect of 1,100 lines can be processed.

          - AT&T and ITOD are at odds about the costs of the vendor's support for the IPv6 transition at EPA. The vendor claims that this support should be provided at cost, whereas EPA's interpretation of the contract requirements suggest otherwise.

            - CO sent a letter to the vendor rejecting their compensation claims.

            - AT&T subsequently continued to disagree. The vendor stands by their argument of providing these services at extra cost.

            - CO is currently gathering additional information for the adjudication of this matter.

    - 02/27:

      - Funding:

        - Funding of $3,350,000.00 (for March-April 2026) was approved by the ITSB Director on 01/20/2026. The paperwork is being processed by the COR to commit the funding before the end of February.

          - As of 02/27, still pending for SRO Approval on this $1M+ funding action. Per Kristen Arel, SRO should approve soon.

      - ATQs:

        - Three ATQs are in the works with the COR and the CO.

        - 10+ additional ATQs were requested by EPA and are being developed by the vendor.

      - Issues:

        - Two issues related to the unexpected costs of the contract work are being debated by the vendor and the CO at this time:

          - Costs of disconnecting 1,100 users who left under DRP and other restructuring actions carry -- according to the vendor - the price tag of $31.5K. (Original price tag was $95K, later discounted to $63K, and then discounted to $31.5K.)

            - Tiffany and the CO concurred (internally) on paying this price, but disagree that the further ongoing line disconnects should cost EPA anything (as EPA expects the line disconnects to be a part of normal managed service).

            - CO is drafting the response to the vendor, in which she plans to push back on the vendor's claim for ongoing compensation for the line disconnects.

            - Once the vendor accepts EPA's arguments, the at-cost disconnect of 1,100 lines can be processed.

          - AT&T and ITOD are at odds about the costs of the vendor's support for the IPv6 transition at EPA. The vendor claims that this support should be provided at cost, whereas EPA's interpretation of the contract requirements suggest otherwise.

            - CO sent a letter to the vendor rejecting their compensation claims.

            - AT&T subsequently disagreed and stood by their argument for providing these services at extra cost.

            - CO is currently gathering additional information for the adjudication of this matter.

    - 02/10:

      - Funding:

        - Funding of $3,350,000.00 (for March-April 2026) was approved by the ITSB Director on 01/20/2026. The paperwork is being processed by the COR to commit the funding before the end of February.

      - ATQs:

        - One ATQ (for Starlink services) is in the works with the CO.

        - 10+ additional ATQs were requested by EPA and are being developed by the vendor.

      - Issues:

        - Two issues related to the costs of transition to the Next Generation Voice (NGV) -- (1) the costs of disconnecting 1,100 users who left under DRP and other restructuring actions and (2) the costs of returning the unneeded hard phones to the vendor -- are continued to be discussed with AT&T. The discussions are led by Tiffany and Lemont Phelps.

          - This mass disconnect of 1,100 lines carries the price tag of $31.5K, as per AT&T. (Original price tag was $95K, later discounted to $63K, and then discounted to $31.5K.)

            - Tiffany concurred on paying this price.

            - CO for the EIS contract (Kaela Back) was briefed on the situation, and she is determining the legality of the vendor's request for the compensation of these charges.

          - AT&T also argued that they cannot accept the phones that EPA no longer needs. Eventually, they relaxed their stance but the process and the cost of the phone returns are still being developed.

    - 01/29:

      - Funding:

        - PR in the amount of $3.5M to fund the contract through February 2026 was processed, and the funding was obligated.

        - Additional funding of $3,350,000.00 was approved by the ITSB Director on 01/20/2026. The paperwork is being processed by the COR to commit the funding before the end of February.

      - ATQs:

        - Several ATQs are in the works.

      - Issues:

        - Two issues related to the costs of transition to the Next Generation Voice (NGV) -- (1) the costs of disconnecting 1,100 users who left under DRP and other restructuring actions and (2) the costs of returning the unneeded hard phones to the vendor -- are continued to be discussed with AT&T. The discussions are led by Tiffany and Lemont Phelps.

          - This mass disconnect of 1,100 lines carries the price tag of $31.5K, as per AT&T. (Original price tag was $95K, later discounted to $63K, and then discounted to $31.5K.)

            - Tiffany concurred on paying this price.

            - CO for the EIS contract (Kaela Back) was briefed on the situation, and she is determining the legality of the vendor's request for the compensation of these charges.

          - AT&T also argued that they cannot accept the phones that EPA no longer needs. Eventually, they relaxed their stance but the process and the cost of the phone returns are still being developed.

        - 10+ additional ATQs were requested by EPA and are being developed by the vendor.

    - 12/29:

      - Funding:

        - PR in the amount of $3.5M to fund the contract through February 2026 was submitted to the FCO on 12/29/2025. (PR# is PR-OFA-26-00098.)

          - The funding action was approved by the SRO (via the SRO Approval process) and the CIO (via the EO Compliance Review process).

      - ATQs:

        - 2 ATQs - for Starlink services and for the Firewall Support in the Office of the Administrator - were submitted to Contracts for processing.

      - Issues:

        - Two issues related to the costs of transition to the Next Generation Voice (NGV) -- (1) the costs of disconnecting 1,100 users who left under DRP and other restructuring actions and (2) the costs of returning the unneeded hard phones to the vendor -- are continued to be discussed with AT&T. The discussions are led by Tiffany and Lemont Phelps.

          - This mass disconnect of 1,100 lines carries the price tag of $97K, as per AT&T. Tiffany and Lemont are negotiating more favorable terms.

          - AT&T also argued that they cannot accept the phones that EPA no longer needs. Eventually, they relaxed their stance but the process and the cost of the phone returns are still being developed.

        - 10+ additional ATQs were requested by EPA and are being developed by the vendor.

    - 11/18:

      - Funding:

        - Contract is funded through 12/31/2025.

        - COR submitted request for additional funding for the month of January and beyond to Garrett on 11/17/2025.

      - ATQs:

        - 1 ATQ - for Starlink services - is being processed by the COR.

          - It will require the base EIS contract modification with GSA to be modified before EPA can modify our EIS task order and add these services. The vendor is currently working with GSA to modify the base contract.

          - Starlink procurement seems to be unaccounted for in the WCF budget for FY26. COR referred this situation to the WCF accountants, and is awaiting for further instructions at this time.

        - 1 ATQ - for mass disconnect of 1,100 phone lines - is under review by EOD

          - This mass disconnect carries the price tag of $97K that was not seemingly accounted for by EOD previously. EOD is deliberating on how to proceed with this project.

        - 10 additional ATQs were requested from the vendor and are being developed.

    - 11/03:

      - Funding:

        - Contract mod with incremental funding of $1,000,000 (to cover invoices through December 2025) and eight ATQs is with ITAD for processing.

          - The mod is waiting for the final signoff by the CO; it was already countersigned by the vendor.

      - ATQs:

        - 1 ATQ - for Starlink services - is was processed by the COR.

          - It will require the base EIS contract modification with GSA to be modified before EPA can modify our EIS task order and add these services. The vendor is currently working with GSA to modify the base contract.

          - Starlink procurement seems to be unaccounted for in the WCF budget for FY26. COR referred this situation to the WCF accountants, and is awaiting for further instructions at this time.

        - 7 additional ATQs are being developed by EOD and the vendor.

    - 10/21:

      - Funding:

        - Contract was extended for Option Period 4 (10/18/2025 - 10/17/2026), and funded in the amount of $1.5M. This funding will last through approximately end of November 2025.

        - PR for additional incremental funding of $1M was prepared and submitted to the FCO for commitment on 10/21/2025. The funding action was approved by all necessary parties.

          - Once obligated, this funding will fund the contract through the end of December 2025.

      - ATQs:

        - 9 ATQs were processed by the COR and submitted to ITAD to be added to the contract.

        - 1 ATQ is under technical review by EOD.

        - 1 ATQ - for Starlink equipment - was submitted by the vendor and approved by the technical SMEs, but it seems to be unaccounted for in the WCF budget for FY26. COR referred this situation to the WCF accountants, and is awaiting for further instructions at this time.

        - 14 additional ATQs are being developed by EOD and the vendor.

    - 10/07:

      - Funding:

        - Current period of performance will end on 10/17/2025

        - COR and the WCF accountants secured the incremental funding of $1.5M to exercise the next period of performance (Option Period 4).

        - EO Compliance Review approval and the SRO Approval for this funding action were obtained.

        - As of this writing (3 p.m. on 10/07/2025), WCF is waiting for the Office of Budget to release the WR forward funds. Once released, these funds will be used to fund this action.

          - WR forward funds are expected to be released as early as 10/08/2025.

          - FCO will commit the funds and the CO will obligate the funds as soon as they are available.

      - ATQs:

        - Multiple ATQs are being processed by the COR and the CO and will be added to the contract through the mod.

        - 9 additional ATQs are being developed by EOD and the vendor.

eBusiness (Adam)

Tuesday, July 16, 2024

3:25 PM

  - eBusiness (Adam)

    - Current POP Expiration: 11/09/2026

    - Ultimate Contract Expiration: 11/09/2029

    - Contract Number:  GS-35F-116AA / 68HERD25F0001

    - COR: Adam VanEnwyck/Alt. COR:  Will Lominack

    - CO/CS: Kaela Back/Pradeep Kandambath

  - Current Updates:

  - 06/01:

    - Exercise Option Period 2

      - COR notified CO of intent to exercise Option Period 2 on 6/1/2026

    - Incoming Political Appointee Support

      - Leidos providing continuous monitoring of PSS and eBusiness (High Priority).

    - eBusiness Application Enhancement:

      - eBusiness Releases

        - eBusiness 10.01 Application Server, Windows OS, Apache WS and impacted code only.  Completed (Sat) May 30, 2026

        - eBusiness Enhancements

          - #20216 - Enhanced Search - Search all collections

          - #20167 - Exception Report for Account CPIC Specific IT Code vs Funding Profile:  COR to set up meeting with requestor to discuss requirements

          - #20181 - PR Module: Modify PR proportional buttons on IT Distribution Tab to Prevent Variances by Tower:  Meeting set up (6/10 with requestor to discuss requirements

      - Snow API (Status)

        - EISDSUPT Orders/Deprovisions: This will be deployed in the 10.02 release

        - Orders Payload for IPL Basic and IPL Core - Testing in DEV environment in-process, SNOW was put on-hold 05/21.

      - 508 Compliance:

        - Rico Grids currently being re-written with Sencha EXTJS Infinite Grid

    - Mobile Device Refresh – As of early this afternoon, 19 people still need to sign their acknowledgement form. Leidos has been assisting the MD Support team with device refresh questions. 1,910 registrations have been updated with new device information to date.

    - Workflow request for SRO and facilities approval of location moves

      - eBusiness  has provided LOE and estimate to Facilities, awaiting decision.

    - Cross Charging Enhancement Proposal – A meeting has been scheduled for June 4th to further discuss EPA’s proposal of the requirement.

    - Workflow change request from Deputy CIO to change remote location selection.

      - Willie reviewed proposed solution with Deputy CIO.  eBusiness team is waiting for further direction.

  - Past Updates:

  - 05/04:

    - Incoming Political Appointee Support

      - Leidos providing continuous monitoring of PSS and eBusiness (High Priority).

    - eBusiness Application Enhancement:

      - eBusiness Releases

        - eBusiness 10.01 Application Server, Windows OS, Apache WS and impacted code only.  Target release date (Sat) May 30, 2026 – Testing underway

        - eBusiness Enhancements

          - #20216 - Enhanced Search - Search all collections

          - #20167 - Exception Report for Account CPIC Specific IT Code vs Funding Profile

          - #20181 - PR Module: Modify PR proportional buttons on IT Distribution Tab to Prevent Variances by Tower

      - Snow API (Status)

        - Add New VDI Product VDIELITE to API Integration for Orders and Deprovisions – deployed 2/24

        - Future Enhancements - Orders Payload for IPL Basic and IPL Core (SN waiting for approval)

    - Mobile Device Refresh – As of early this 4/30/26, 28 people still need to sign their acknowledgement form. Leidos has been assisting the MD Support team with device refresh questions. 1,379 registrations have been updated with new device information to date.

    - Workflow request for SRO and facilities approval of location moves

      - COR to review proposed cost with Section Manager

    - Cross Charging Enhancement Proposal – A meeting has been scheduled for May 19 to further discuss EPA’s proposal of the requirement

04/21:

  - Incoming Political Appointee Support

    - Leidos providing continuous monitoring of PSS and eBusiness (High Priority).

  - eBusiness Application Enhancement:

    - eBusiness Releases

      - 10.0 Release – Plans to Deploy on April 7, 2026 – This will include the eBusiness facelift and the ability for Account Managers to initiate registration transfers to their account(s).

      - eBusiness 10.0 will include ColdFusion 2021 Update 23 with a roll-back of the search package to 330334.  This is to support eTMS #20036 – “Update Excel Apache POI Functions to support changes in ColdFusion 2021 Update 21”.  This will satisfy the open security vulnerability POAM.

      - eBusiness Enhancements

        - #20176 – Make PRs Editable for the Creator and the First Approver – Approved as written. The team also discussed allowing approvers (up to the FCO approval step) to make changes and require reapproval.  It was decided that this could get messy and cause considerable back and forth with a PR. PRs are easy to create and rejected PRs can be copied.  Modifying the copy buttons to prevent negative variances by tower was also discussed. Brandi noted the buttons often provide problematic results for PRs created after the initial PR. Jimmy requested that Brandi provide requirements for consideration.

        - #20165 - Add Field to Account Screen to Indicate CPIC Specific IT Codes Required – Approved for use one code two characters in length.

        - #20166 - Display Account CPIC Specific IT code on PR Screen – Approved

    - Snow API (Status)

      - Add New VDI Product VDIELITE to API Integration for Orders and Deprovisions – deployed 2/24

      - Future Enhancements - Orders Payload for IPL Basic and IPL Core (SN waiting for approval)

  - FY27 Forecasting workshops

    - Two Teams sessions on April 14 (9:30 AM and 2:00 PM).

    - eBusiness Modernization/Facelift:

      - Leidos presented a brief demo to the CAG during the March meeting.

      - Release planned for April 7th

    - eBusiness Budget Module

      - Budget module training 4/6/2026

      - Initialize FY2027 Budget Planning data and establish a schedule. – Completed 03/11/2026

      - CCMgrInput step – Opened 03/16/2026

04/07:

  - Incoming Political Appointee Support

    - Leidos providing continuous monitoring of PSS and eBusiness (High Priority).

  - eBusiness Application Enhancement:

    - eBusiness Releases

      - 10.0 Release – Plans to Deploy on April 7, 2026 – This will include the eBusiness facelift and the ability for Account Managers to initiate registration transfers to their account(s).

      - eBusiness 10.0 will include ColdFusion 2021 Update 23 with a roll-back of the search package to 330334.  This is to support eTMS #20036 – “Update Excel Apache POI Functions to support changes in ColdFusion 2021 Update 21”.  This will satisfy the open security vulnerability POAM.

      - eBusiness Enhancements

        - #20176 – Make PRs Editable for the Creator and the First Approver – Approved as written. The team also discussed allowing approvers (up to the FCO approval step) to make changes and require reapproval.  It was decided that this could get messy and cause considerable back and forth with a PR. PRs are easy to create and rejected PRs can be copied.  Modifying the copy buttons to prevent negative variances by tower was also discussed. Brandi noted the buttons often provide problematic results for PRs created after the initial PR. Jimmy requested that Brandi provide requirements for consideration.

        - #20165 - Add Field to Account Screen to Indicate CPIC Specific IT Codes Required – Approved for use one code two characters in length.

        - #20166 - Display Account CPIC Specific IT code on PR Screen – Approved

    - Snow API (Status)

      - Add New VDI Product VDIELITE to API Integration for Orders and Deprovisions – deployed 2/24

      - Future Enhancements - Orders Payload for IPL Basic and IPL Core (SN waiting for approval)

  - FY27 Forecasting workshops

    - Two Teams sessions on April 14 (9:30 AM and 2:00 PM).

    - eBusiness Modernization/Facelift:

      - Leidos presented a brief demo to the CAG during the March meeting.

      - Release planned for April 7th

    - eBusiness Budget Module

      - Budget module training 4/6/2026

      - Initialize FY2027 Budget Planning data and establish a schedule. – Completed 03/11/2026

      - CCMgrInput step – Opened 03/16/2026

03/24:

  - Incoming Political Appointee Support

    - Leidos providing continuous monitoring of PSS and eBusiness (High Priority).

  - eBusiness Application Enhancement:

    - eBusiness Releases

      - 10.0 Release – Plans are to Deploy on April 7, 2026 – This will include the eBusiness facelift and the ability for Account Managers to initiate registration transfers to their account(s). Leidos demonstrated the facelift in the March CAG meeting held yesterday.  Larry will request an AppScan on Monday, March 23rd.

      - eBusiness 10.0 will include ColdFusion 2021 Update 23 with a roll-back of the search package to 330334.  This is to support eTMS #20036 – “Update Excel Apache POI Functions to support changes in ColdFusion 2021 Update 21”.  This will satisfy the open security vulnerability POAM.

      - eBusiness Enhancements

        - #20176 – Make PRs Editable for the Creator and the First Approver – Approved as written. The team also discussed allowing approvers (up to the FCO approval step) to make changes and require reapproval.  It was decided that this could get messy and cause considerable back and forth with a PR. PRs are easy to create and rejected PRs can be copied.  Modifying the copy buttons to prevent negative variances by tower was also discussed. Brandi noted the buttons often provide problematic results for PRs created after the initial PR. Jimmy requested that Brandi provide requirements for consideration.

        - #20165 - Add Field to Account Screen to Indicate CPIC Specific IT Codes Required – Approved for use one code two characters in length.

        - #20166 - Display Account CPIC Specific IT code on PR Screen – Approved

    - Snow API (Status)

      - Add New VDI Product VDIELITE to API Integration for Orders and Deprovisions – deployed 2/24

      - Future Enhancements - Orders Payload for IPL Basic and IPL Core (SN waiting for approval)

    - Adobe – Migrated AD groups from Org specific groups to agency level groups for each product – Completed 19 March 2026.  The migration went smoothly with the exception of Adobe Acrobat Pro.  There was an issue associated with there being more than 10,000 licenses that had to be addressed.  The issue has been resolved.

  - FY27 Forecasting workshops

    - Two Teams sessions on April 14 (9:30 AM and 2:00 PM).

    - eBusiness Modernization/Facelift:

      - Leidos presented a brief demo to the CAG during the March meeting.

      - Release planned for April 7th

    - eBusiness Budget Module

      - Initialize FY2027 Budget Planning data and establish a schedule. – Completed 03/11/2026

      - CCMgrInput step – Opened 03/16/2026

03/02:

  - Incoming Political Appointee Support

    - Leidos providing continuous monitoring of PSS and eBusiness (High Priority).

  - eBusiness Application Enhancement:

    - eBusiness Releases

      - 9.16.03 Maintenance Release – Deployed on February 24, 2026 – The updates were database only changes.  Highlights include Budget allocation enhancements, making Adobe AD group levels at the Agency level rather than by organization, the new CE process enhancements, and adding phone numbers to the ArcGIS views.

      - 9.17 is now 10.0

      - 10.0 Release – Plans are to Deploy on April 7, 2026 – This should include the eBusiness facelift. Leidos plans on demonstrating this in the March CAG meeting.

      - eBusiness 10.0 will include ColdFusion 2021 Update 23 with a roll-back of the search package to 330334.  This is to support eTMS #20036 – “Update Excel Apache POI Functions to support changes in ColdFusion 2021 Update 21”

      - This will satisfy the open security vulnerability POAM.

    - Snow API (Status)

      - Add New VDI Product VDIELITE to API Integration for Orders and Deprovisions – deployed 2/24

      - Future Enhancements - Orders Payload for IPL Basic and IPL Core (SN waiting for approval)

  - Enhance Continuous Evaluations (CE) - Deployed in the 9.16.03 released on February 24th.  March billing will include adjustments back thru FY25

  - FY27 Forecasting workshops

    - Two Teams sessions on April 14 (9:30 AM and 2:00 PM).

  - eBusiness Modernization/Facelift:

    - eBusiness Menu, Home Page, Catalog and application color theme targeted for 9.17 in March 2026

    - Additional updates to home page, forms, buttons

    - Brief Demo – Leidos will target doing a brief demo for the CAG in March.

  - CT Lite (Regions 5 & 8)

    - Pre-kickoff strategic planning meeting in March.

  - eBusiness Budget Module

    - Need to initialize FY2027 Budget Planning data and establish a schedule.  Tentative plans are to initialize after FY26 BE updates have been completed and revised rates have been finalized.

02/17:

  - Incoming Political Appointee Support

    - Leidos providing continuous support (High Priority).

  - EBusiness Application Enhancement:

    - eBusiness Releases

      - 9.16.02 Maintenance Release – Scheduled 2/24/2026

        - Budget allocation enhancements,

        - Making Adobe AD group levels at the Agency level rather than by organization, and

    - Snow API (Status)

      - 9.15 Enhancements:

        - Add New VDI Product VDIELITE to API Integration for Orders and Deprovisions

        - Future Enhancements:

          - Orders Payload for IPL Basic and IPL Core (waiting for SN DEV)

  - FY27 Forecasting workshops

    - Two Teams sessions on April 14 (9:30 AM and 2:00 PM).

  - eBusiness Modernization/Facelift:

    - eBusiness Menu, Home Page, Catalog and application color theme targeted for 9.17 in March 2026

    - Additional updates to home page, forms, buttons

    - Brief Demo – Leidos will target doing a brief demo for the CAG in March.

  - CT Lite (Regions 5 & 8)

    - Target implementation in February (Leidos).

    - Chris contacted Michelle Graf re additional Regions; no response yet.

    - Many Regions pushing back; consider alternate management/billing approach. CTREG FY2026 usage counts down across the board (Craig).

  - eBusiness Budget Module

    - Initialize FY2027 planning mid–late February after FY26 BE updates and rate finalization.

10/06:

  - Incoming Political Appointee Support

    - Leidos providing continuous support (High Priority).

  - DRP (Groups 2 [1,732] and 3)/VERA Personnel - Leidos received an updated DRP 3.0 list on Tuesday and cancelled DA and MW registrations for all personnel with administrative leave dates of September 30th or prior. HR has moved most of the DRP personnel to OMS and put them in the OMS-OHCO-RCD-PSB-PSSB office.

  - Information Management (IM) Activity (ongoing meetings/Status) – Carla Diaz is now the IM Activity Manager.  Ongoing weekly meetings are continuing for now.

  - EBusiness Application Enhancement:

    - Leidos continuing to work.  Follow up meeting scheduled for 10/8.

  - MS products available in eBusiness Phase 2:

    - No new update

  - SNOW API:

    - CT/MP – Orders, Cancellations, Moves all in production

    - MP – Location moves – Test with release 9.15

    - MD Cancellations – Test with release 9.15

    - MD Rescinded Cancellations – Test with release 9.15

10/21:

  - Incoming Political Appointee Support

    - Leidos providing continuous support (High Priority).

  - Information Management (IM) Activity (ongoing meetings/Status) – Carla Diaz is now the IM Activity Manager.  Ongoing weekly meetings are continuing for now.

  - EBusiness Application Enhancement:

    - eBusiness Releases

      - 9.15 Release – Scheduled Tuesday, 11/18

    - Snow API (Status)

      - 9.15 Enhancements:

        - MP Location Moves

        - Include ‘Special Instructions’ with CT Moves

        - Include decal/SN with MP orders when available

        - MD cancellations and rescinds

      - Phone services (IPLCORE and IPLBASIC) want RITMs via API to be created

  - eBusiness Modernization/Facelift – moving forward after progress demo feedback

  - 508 Compliance – Phase 1 was completed as part of release 9.14; more compliance enhancements will be in future releases, including 9.15.  Some are on hold because they will be addressed with the facelift.

  - ColdFusion Update 21 Hotfix status

  - Adobe ColdFusion Enterprise 2023 - Leidos attended a meeting with Timothy Adobe (Timothy Pontier) on October 8th. Adam noted EPA will buy the license for eBusiness and Leidos no longer needs to explore buying it under ODCs.

  - XACTA – eBusiness CMA Year 1 assessment update – Currently reviewing the revisions/changes required in XACTA for NIST 800-53 Rev 5. Meeting weekly with Eric Maule, the assigned POC. Michelle Gyimah is the accessor that has been assigned to eBusiness for the CMA Y1 review.  It was determined that the dates in the email were incorrect and the eBusiness assessment dates are:

    - PBC Submissions due:                                     October 30, 2025

    - Assessment begins:                                          November 10, 2025

    - Assessment testing concludes on:                      TBD

    - Assessment package delivery by:                       TBD

11/03:

  - Funded through January 10th, 2026

  - Incoming Political Appointee Support

    - Leidos providing continuous support (High Priority).

  - Information Management (IM) Activity (ongoing meetings/Status) – Carla Diaz is now the IM Activity Manager.  Ongoing weekly meetings are continuing for now.

  - EBusiness Application Enhancement:

    - eBusiness Releases

      - 9.15 Release – Scheduled Tuesday, 11/18

    - Snow API (Status)

      - 9.15 Enhancements:

        - MP Location Moves

        - Include ‘Special Instructions’ with CT Moves

        - Include decal/SN with MP orders when available

        - MD cancellations and rescinds

      - New Enhancement – Orders payload for LF products IPLCORE nad IPLBASIC - #20094 assigned.

  - eBusiness Modernization/Facelift – moving forward after progress demo feedback.

  - Adobe ColdFusion Enterprise 2023 - EPA will procure the necessary licence,  Leidos will no longer purchase via ODC.

  - XACTA – eBusiness CMA Year 1 assessment update – Currently reviewing the revisions/changes required in XACTA for NIST 800-53 Rev 5. Meeting weekly with Eric Maule, the assigned POC. Michelle Gyimah is the accessor that has been assigned to eBusiness for the CMA Y1 review.  It was determined that the dates in the email were incorrect and the eBusiness assessment dates are:

    - PBC Submissions due:                                     October 30, 2025

    - Assessment begins:                                          November 10, 2025

    - Assessment testing concludes on:                      TBD

    - Assessment package delivery by:                       TBD

01/05:

  - Mod P00006 awarded 12/12/2025

    - Mod. Changes CO to Kaela Back

  - Funded through January 10th, 2026

    - Funding PR-OFA-26-00072 assigned to  new CO (Kaela Back) on 12/22/2025

  - Incoming Political Appointee Support

    - Leidos providing continuous support (High Priority).

  - Information Management (IM) Activity (ongoing meetings/Status) – Carla Diaz is now the IM Activity Manager.  Ongoing weekly meetings are continuing for now.

  - EBusiness Application Enhancement:

    - eBusiness Releases

      - 9.15 Release – Scheduled Tuesday, 11/18

    - Snow API (Status)

      - 9.15 Enhancements:

        - MP Location Moves

        - Include ‘Special Instructions’ with CT Moves

        - Include decal/SN with MP orders when available

        - MD cancellations and rescinds

      - New Enhancement – Orders payload for LF products IPLCORE and IPLBASIC - #20094 assigned.

  - eBusiness Modernization/Facelift – eBusiness team to provide demo to operations group and CAG.  Tentatively scheduled for Feb. 2026.

  - Adobe ColdFusion Enterprise 2023 - EPA procured the necessary license,  Leidos will no longer need to purchase via ODC.

  - XACTA – eBusiness CMA Year 1 assessment update – Complete / No vulnerabilities found.

01/29:

  - Mod P00008 awarded 01/28/2026

    - Mod. Incrementally fund Option Period through May 1st

  - Incoming Political Appointee Support

    - Leidos providing continuous support (High Priority).

  - EBusiness Application Enhancement:

    - eBusiness Releases

      - 9.16.02 Maintenance Release – Scheduled 2/24/2026

        - Budget allocation enhancements,

        - Making Adobe AD group levels at the Agency level rather than by organization, and

        - CE process enhancements

    - Snow API (Status)

      - 9.15 Enhancements:

        - Add New VDI Product VDIELITE to API Integration for Orders and Deprovisions

        - Future Enhancements:

          - Orders Payload for IPL Basic and IPL Core (waiting for SN DEV)

  - eBusiness Modernization/Facelift:

    - eBusiness Menu, Home Page, Catalog and application color theme targeted for 9.17 in February/March

    - Additional updates to home page, forms, buttons

    - Brief Demo – Leidos reviewed the proposed color schemes on several screens with COR. COR approved the color changes.  Leidos will target doing a brief demo for the CAG in March..

  - Enhance Continuous Evaluations (CE)

    - Jon Merical has completed coding the business rules recently agreed upon with John Goldsby.  There are a significant number of complex cases that had to be programmed.  The updates have been moved to our QA environment for preliminary testing.

  - Adobe ColdFusion Enterprise 2023 – Development Team is reviewing 2023 for backwards compatibility. EPA has purchased the Adobe ColdFusion Enterprise 2023 license.  COR noted it can be per application, server or instance.  Per server likely would be the most cost-effective solution. Currently there are three virtual servers that support eBusiness.  Leidos will discuss further with EPA after development team completes the effort for backwards compatibility.

  - FY2026 rate recalculation – Leidos previously provided summarized EAC data to assist with this effort.  Budget Execution (BE) data is also being updated in eBusiness

ESRI (Garrett)

Tuesday, July 16, 2024

3:25 PM

  - ESRI (Garrett)

    - Current POP Expiration: 09/30/2026

    - Ultimate Contract Expiration: 9/30/2028

    - Contract Number: 68HERD24F0002

    - COR: Garrett Hayes

    - CO/CS: Patrick McKeever / Denise Nenichka

  - Current Updates:

    - 06/16: No update from GSA. Funding for OP3 approved. COR submitted for EO Compliance Review and waiting on approval to submit for SRO approval. Waiting for OCPO to confirm if ITOD should include IA fees in funding package.

  - Past Updates:

    - 06/02: No changes. No update from GSA. Funding for OP3 approved, and COR will begin process of submitting for EO Compliance Review/SRO approval. Waiting for OCPO to confirm if ITOD should include IA fees in funding package.

    - 05/19: No changes. No update from GSA. Funding for OP3 approved, and COR will begin process of submitting for EO Compliance Review/SRO approval.

    - 05/05: COR has confirmed all details with GSA, and GSA COR Designation letter has been signed. GSA SF-30 notifying Esri of transfer to GSA has not gone out.

    - 04/21: Contract transferred to GSA. EPA SF-30 notifying Esri of transfer to GSA sent out 03/31. COR working with GSA/Esri to confirm details for GSA SF-30 to go out.

    - 03/24: Contract moving to GSA, scheduled for 04/02.

    - 10/21: No updates until next option period exercise.

    - 10/07: Option Period awarded.

Mobile - EMDC - AT&T (Jake)

Tuesday, July 16, 2024

3:25 PM

  - AT&T Mobile Services via EMDC (Enterprise Mobile Device Coverage) Contract

    - EMDC BPA with AT&T:

      - BPA Contract Number: 68HERL26A0002

      - BPA's Current Expiration Date: 01/14/2027

      - BPA's Maximum Expiration Date: 01/14/2031

    - Current Call Order:

      - Call Order Number: 68HERL26F0051

      - Call Order's POP: 02/01/2026 - 12/31/2026 (updated on 06/02/2026 by Sergey)

    - CO/CS: Pamela Kuykendall (CO) / Megan Fliter (CS)

    - COR: Jake Beja /Alt:  Sergey Minchenkov

    - Current Updates:

    - 06/02:

      - No operational updates.

      - Current EMDC call order was extended for additional six months of performance (07/01/2026 - 12/31/2026) on 06/02/2026.

      - Follow-up Call Order - to be awarded by 12/31/2026:

        - 04/06/2026 - Funding for the follow-up call order was approved

        - 04/10/2026 - PR - with funding - was submitted to CFAIAD (the date was in line with February's guidance from HQAD).

        - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

        - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

        - 05/20/2026 - COR and CO determined that previously committed funding would not be obligated by Sep 30.

          - The funding (i.e., FY26 dollars) was decommitted while keeping the PRs open. The funding will be committed anew in October using FY27 dollars.

          - CO acknowledged that she will proceed with the award of the call order without waiting for funding.

  - Past Updates:

    - 05/20:

      - No operational updates.

      - Current EMDC call order is scheduled to end on 06/30/2026. COR is developing the continuation of the call order along the two parallel tracks:

        - Six-month Extension of the current call order - to be processed by 06/30/2026:

          - At the recommendation of the CO, the current call order will be extended for six months (07/01/2026 - 12/31/2026), in order to allow for ample time to develop the follow-on call order.

          - The funded PR for the extension was submitted to the CO on 05/08/2026.

        - Follow-up Call Order - to be awarded by 12/31/2026:

          - 04/06/2026 - Funding for the follow-up call order was approved

          - 04/10/2026 - PR - with funding - was submitted to CFAIAD (the date was in line with February's guidance from HQAD).

          - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

          - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

          - 05/20/2026 - COR and CO determined that previously committed funding would not be obligated by Sep 30.

            - The funding (i.e., FY26 dollars) was decommitted while keeping the PRs open. The funding will be committed anew in October using FY27 dollars.

            - CO acknowledged that she will proceed with the award of the call order without waiting for funding.

    - 05/04:

      - No operational updates.

      - Current EMDC call order is scheduled to end on 06/30/2026. COR is developing the continuation of the call order along the two parallel tracks:

        - Six-month Extension of the current call order - to be processed by 06/30/2026:

          - At the recommendation of the CO, the current call order will be extended for six months (07/01/2026 - 12/31/2026), in order to allow for ample time to develop the follow-on call order.

          - COR already secured the CGER approval for the funding of the extension.

          - Once the funding availability is confirmed by the ITSB Director in early May, COR will submit the PR in EAS.

        - Follow-up Call Order - to be awarded by 12/31/2026:

          - 04/06/2026 - Funding for the follow-up call order was approved

          - 04/10/2026 - PR - with funding - was submitted to CFAIAD (the date was in line with February's guidance from HQAD).

          - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

          - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

          - 05/04/2026 - At present, pending feedback and further guidance from the CO.

    - 04/23:

      - No operational updates.

      - PR for the follow-up call order was submitted to CFAIAD:

        - 04/06/2026 - Funding for the follow-up call order was approved

        - 04/10/2026 - PR was submitted (the date was in line with February's guidance from HQAD).

        - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

        - 04/23/2026 - COR requested approval for funding for the extension.

    - 04/08:

      - No operational updates.

      - Follow-up call order for July 2026 and beyond is being developed by the COR.

        - SOW and IGCE were developed by the COR and vetted by Scott Baker's group.

        - Funding for the call order was secured on 04/06/2026, and the EO Compliance Review will be submitted for approval this week.

    - 03/27:

      - New CO was appointed to the contract: Pamela Kuykendall

      - No operational updates.

      - Follow-up call order for July 2026 and beyond is being developed by the COR.

      - This legacy contract with AT&T  ended on 01/31/2026.

    - 02/27:

      - No operational updates.

      - Follow-up call order for July 2026 and beyond is being developed by the COR.

      - This legacy contract with AT&T  ended on 01/31/2026.

    - 02/10:

      - EMDC call order for AT&T services was awarded on 01/28/2026, and the performance began on 02/01/2026.

        - Period of Performance - February-June 2026

        - Call order is currently funded through March.

          - Additional funding for April-June was approved on 01/20/2026. COR is preparing the funding PR.

      - Follow-up call order for July 2026 and beyond is being developed by the COR.

      - This legacy contract with AT&T  ended on 01/31/2026.

    - 01/29:

      - This legacy contract with AT&T will end on 01/31/2026.

        - The EMDC BPA with AT&T was signed on 01/15/2026, and the call order for five months of performance (Feb-Jun 2026) was enacted on 01/28/2026.

        - As of 02/01/2026, AT&T's mobile services will transfer to the EMDC contract.

    - 12/29:

      - Contract was extended through 01/31/2026:

        - The EMDC BPAs with all three carriers (AT&T, Verizon Wireless, and T-Mobile) are expected to be signed by 12/31/2025, with the first call orders expected to be awarded by 01/31/2026. (The first call orders with AT&T and Verizon will be awarded for five months, i.e. through 06/30/206, so as to align them to the end date of the T-Mobile legacy contract; no call order with T-Mobile will be established at this time and we will continue using the legacy contract for this carrier. By 07/01/2026, the second set of call orders will be established with all three carriers, and all mobile operations will switch to be performed fully under EMDC.)

    - 11/18:

      - Contract was extended through 12/31/2025:

        - No additional updates at this time.

        - If the EMDC contract is awarded by 12/31/2025, this contract will end at the end of December 2025. Otherwise, HQAD will have to make a decision to extend this contract for an additional period.

          - COR inquired about HQAD's contingency plans in case of delays with EMDC, but was told that it was too soon to discuss such plans.

    - 11/03:

      - Contract was extended through 12/31/2025:

        - This legacy contract was extended for up to 5 months (2-month base period, plus 3 one-month option periods). It is now scheduled to expire on 12/31/2025.

          - Extensions and funding through 12/31/2025 were fully processed and applied to the contract.

        - HQAD is still committed to awarding the revised EMDC contract by 12/31/2025, i.e. prior to the expiration of the legacy contract.

          - Revised FITARA request was approved by the CIO on 10/22/2025.

          - RFQ for the EMDC procurement was issued to the industry on 10/30/2025.

            - HQAD is working to secure three BPAs with all three major carriers (AT&T, T-Mobile, Verizon Wireless).

    - 10/21:

      - Contract was extended through 10/31/2025:

        - This legacy contract was extended for up to 5 months (2-month base period, plus 3 one-month option periods). It is now scheduled to expire on 12/31/2025.

          - Extension through 10/30/2025 was fully executed

          - Extension for 11/01/2025-11/30/2025 was funded, and the PR was submitted to ITAD for processing.

          - Extension for 12/01/2025-12/31/2025 was also funded separately, and the PR was submitted to ITAD for processing.

        - HQAD committed to awarding the revised EMDC contract by 12/31/2025, i.e. prior to the expiration of the legacy contract.

          - On 10/16/2025, HQAD acknowledged that they have the necessary paperwork (PWS, etc.) to begin the procurement process.

            - HQAD plans to release the solicitation to the industry by the end of October.

          - Revised FITARA request is pending for the CIO's approval. (It was recommended for approval by all necessary parties, including the CTO.)

    - 10/07:

      - Contract was extended through 10/31/2025:

        - This legacy contract was extended for up to 5 months (2-month base period, plus 3 one-month option periods). It is now scheduled to expire on 12/31/2025.

          - Extension through 10/30/2025 was fully executed

          - Extension for 11/01/2025-11/30/2025 is being processed. WCF accountants approved the funding for it.

        - HQAD committed to awarding the revised EMDC contract by 12/31/2025, i.e. prior to the expiration of the legacy contract.

          - OITO delivered draft SOW and IGCE to HQAD's Scott Tharp on 08/11/2025.

          - HQAD issued the RFI, and received several responses from the industry on 08/25/2025.

          - OITO analyzed the responses and submitted the analysis to HQAD on 09/03/2025.

          - On 09/09/2025, based on the RFI response analysis, HQAD and OITO agreed to pivot the EMDC procurement from the managed contract to the carrier-specific contracts, in order to minimize the Agency's spending on mobile services. The new PWS is due to HQAD by around 09/23/2025.

          - OITO delivered the revised draft SOW to HQAD on 09/17/2025. HQAD staff are currently reviewing the document.

          - COR is working with HQAD on making additional revisions to the PWS, as well as pending for approval of the revised FITARA request.

Mobile - EMDC - Verizon (Jake)

Thursday, June 6, 2024

9:26 AM

  - Verizon Wireless Services via EMDC (Enterprise Mobile Device Coverage) Contract

    - EMDC BPA with Verizon Wireless:

      - BPA Contract Number: 68HERL26A0004

      - BPA's Current Expiration Date: 01/14/2027

      - BPA's Maximum Expiration Date: 01/14/2031

    - Current Call Order:

      - Call Order Number: 68HERL26F0052

      - Call Order's POP: 02/01/2026 - 12/31/2026 (updated on 06/09/2026 by Sergey)

    - CO/CS: Pamela Kuykendall (CO) / Megan Fliter (CS)

    - COR: Jake Beja /Alt:  Sergey Minchenkov

  - Current Updates:

    - 06/09:

      - No operational updates.

      - Current EMDC call order was extended for additional six months of performance (07/01/2026 - 12/31/2026) on 06/09/2026.

      - Follow-up Call Order - to be awarded by 12/31/2026:

        - 04/06/2026 - Funding for the follow-up call order was approved

        - 04/10/2026 - PR - with funding - was submitted to CFAIAD (the date was in line with February's guidance from HQAD).

        - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

        - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

        - 05/20/2026 - COR and CO determined that previously committed funding would not be obligated by Sep 30.

          - The funding (i.e., FY26 dollars) was decommitted while keeping the PRs open. The funding will be committed anew in October using FY27 dollars.

          - CO acknowledged that she will proceed with the award of the call order without waiting for funding.

  - Past Updates:

    - 06/03:

      - No operational updates.

      - Current EMDC call order is to be extended for additional six months of performance (07/01/2026 - 12/31/2026)

        - CO sent the draft contract mod with the extension to the vendor for signature on 06/01/2026.

      - Follow-up Call Order - to be awarded by 12/31/2026:

        - 04/06/2026 - Funding for the follow-up call order was approved

        - 04/10/2026 - PR - with funding - was submitted to CFAIAD (the date was in line with February's guidance from HQAD).

        - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

        - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

        - 05/20/2026 - COR and CO determined that previously committed funding would not be obligated by Sep 30.

          - The funding (i.e., FY26 dollars) was decommitted while keeping the PRs open. The funding will be committed anew in October using FY27 dollars.

          - CO acknowledged that she will proceed with the award of the call order without waiting for funding.

    - 05/20:

      - No operational updates.

      - Current EMDC call order is scheduled to end on 06/30/2026. COR is developing the continuation of the call order along the two parallel tracks:

        - Six-month Extension of the current call order - to be processed by 06/30/2026:

          - At the recommendation of the CO, the current call order will be extended for six months (07/01/2026 - 12/31/2026), in order to allow for ample time to develop the follow-on call order.

          - The funded PR for the extension was submitted to the CO on 05/13/2026.

        - Follow-up Call Order - to be awarded by 12/31/2026:

          - 04/06/2026 - Funding for the follow-up call order was approved

          - 04/10/2026 - PR - with funding - was submitted to CFAIAD (the date was in line with February's guidance from HQAD).

          - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

          - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

          - 05/20/2026 - COR and CO determined that previously committed funding would not be obligated by Sep 30.

            - The funding (i.e., FY26 dollars) was decommitted while keeping the PRs open. The funding will be committed anew in October using FY27 dollars.

            - CO acknowledged that she will proceed with the award of the call order without waiting for funding.

    - 05/04:

      - No operational updates.

      - Current EMDC call order is scheduled to end on 06/30/2026. COR is developing the continuation of the call order along the two parallel tracks:

        - Six-month Extension of the current call order - to be processed by 06/30/2026:

          - At the recommendation of the CO, the current call order will be extended for six months (07/01/2026 - 12/31/2026), in order to allow for ample time to develop the follow-on call order.

          - COR already secured the CGER approval for the funding of the extension.

          - Once the funding availability is confirmed by the ITSB Director in early May, COR will submit the PR in EAS.

        - Follow-up Call Order - to be awarded by 12/31/2026:

          - 04/06/2026 - Funding for the follow-up call order was approved

          - 04/10/2026 - PR - with funding - was submitted to CFAIAD (the date was in line with February's guidance from HQAD).

          - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

          - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

          - 05/04/2026 - At present, pending feedback and further guidance from the CO.

    - 04/23:

      - No operational updates.

      - PR for the follow-up call order was submitted to CFAIAD:

        - 04/06/2026 - Funding for the follow-up call order was approved

        - 04/10/2026 - PR was submitted (the date was in line with February's guidance from HQAD).

        - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

        - 04/23/2026 - COR requested approval for funding for the extension.

    - 04/08:

      - No operational updates.

      - Follow-up call order for July 2026 and beyond is being developed by the COR.

        - SOW and IGCE were developed by the COR and vetted by Scott Baker's group.

        - Funding for the call order was secured on 04/06/2026, and the EO Compliance Review will be submitted for approval this week.

    - 03/27:

      - New CO was appointed to the contract: Pamela Kuykendall

      - No operational updates.

      - Follow-up call order for July 2026 and beyond is being developed by the COR.

      - This legacy contract with Verizon Wireless  ended on 01/31/2026.

    - 02/27:

      - No operational updates.

      - Follow-up call order for July 2026 and beyond is being developed by the COR.

      - This legacy contract with Verizon  ended on 01/31/2026.

    - 02/10:

      - EMDC call order for Verizon Wireless services was awarded on 01/29/2026, and the performance began on 02/01/2026.

        - Period of Performance - February-June 2026

        - Call order is currently funded through March.

          - Additional funding for April-June was approved on 01/20/2026. COR is preparing the funding PR.

      - Follow-up call order for July 2026 and beyond is being developed by the COR.

      - This legacy contract with Verizon Wireless ended on 01/31/2026.

    - 01/29:

      - This legacy contract with Verizon is expected to end on 01/31/2026.

        - The EMDC BPA with AT&T was signed on 01/15/2026, and the call order for five months of performance (Feb-Jun 2026) is expected to be enacted on 01/29/2026.

          - Verizon submitted their proposal for the call order on 01/26, and revised their proposal after a series of conversations with the COR and the Contract Specialist on 01/28.

          - COR reviewed the proposal, and submitted the evaluation to the Contract Specialist on 01/28.

          - Call order is expected to be awarded today (01/29).

        - As of 02/01/2026, Verizon's mobile services are expected to transfer to the EMDC contract.

    - 12/29:

      - Contract was extended through 01/31/2026:

        - The EMDC BPAs with all three carriers (AT&T, Verizon Wireless, and T-Mobile) are expected to be signed by 12/31/2025, with the first call orders expected to be awarded by 01/31/2026. (The first call orders with AT&T and Verizon will be awarded for five months, i.e. through 06/30/206, so as to align them to the end date of the T-Mobile legacy contract; no call order with T-Mobile will be established at this time and we will continue using the legacy contract for this carrier. By 07/01/2026, the second set of call orders will be established with all three carriers, and all mobile operations will switch to be performed fully under EMDC.)

    - 11/18:

      - Contract was extended through 12/31/2025:

        - No additional updates at this time.

        - If the EMDC contract is awarded by 12/31/2025, this contract will end at the end of December 2025. Otherwise, HQAD will have to make a decision to extend this contract for an additional period.

          - COR inquired about HQAD's contingency plans in case of delays with EMDC, but was told that it was too soon to discuss such plans.

    - 11/03:

      - Contract was extended through 12/31/2025:

        - This legacy contract was extended for up to 5 months (2-month base period, plus 3 one-month option periods). It is now scheduled to expire on 12/31/2025.

          - Extensions and funding through 12/31/2025 were fully processed and applied to the contract.

        - HQAD is still committed to awarding the revised EMDC contract by 12/31/2025, i.e. prior to the expiration of the legacy contract.

          - Revised FITARA request was approved by the CIO on 10/22/2025.

          - RFQ for the EMDC procurement was issued to the industry on 10/30/2025.

            - HQAD is working to secure three BPAs with all three major carriers (AT&T, T-Mobile, Verizon Wireless).

    - 10/21:

      - Contract was extended through 10/31/2025:

        - This legacy contract was extended for up to 5 months (2-month base period, plus 3 one-month option periods). It is now scheduled to expire on 12/31/2025.

          - Extension through 10/30/2025 was fully executed.

          - Extension for 11/01/2025-11/30/2025 was funded, and the PR was submitted to ITAD for processing.

          - Extension for 12/01/2025-12/31/2025 was also funded separately, and the PR was submitted to ITAD for processing.

        - HQAD committed to awarding the revised EMDC contract by 12/31/2025, i.e. prior to the expiration of the legacy contract.

          - On 10/16/2025, HQAD acknowledged that they have the necessary paperwork (PWS, etc.) to begin the procurement process.

            - HQAD plans to release the solicitation to the industry by the end of October.

          - Revised FITARA request is pending for the CIO's approval. (It was recommended for approval by all necessary parties, including the CTO.)

    - 10/07:

      - Contract was extended through 10/31/2025:

        - This legacy contract was extended for up to 5 months (2-month base period, plus 3 one-month option periods). It is now scheduled to expire on 12/31/2025.

          - Extension through 10/30/2025 was fully executed

          - Extension for 11/01/2025-11/30/2025 is being processed. WCF accountants approved the funding for it.

        - HQAD committed to awarding the revised EMDC contract by 12/31/2025, i.e. prior to the expiration of the legacy contract.

          - OITO delivered draft SOW and IGCE to HQAD's Scott Tharp on 08/11/2025.

          - HQAD issued the RFI, and received several responses from the industry on 08/25/2025.

          - OITO analyzed the responses and submitted the analysis to HQAD on 09/03/2025.

          - On 09/09/2025, based on the RFI response analysis, HQAD and OITO agreed to pivot the EMDC procurement from the managed contract to the carrier-specific contracts, in order to minimize the Agency's spending on mobile services. The new PWS is due to HQAD by around 09/23/2025.

          - OITO delivered the revised draft SOW to HQAD on 09/17/2025. HQAD staff are currently reviewing the document.

          - COR is working with HQAD on making additional revisions to the PWS, as well as pending for approval of the revised FITARA request.

Mobile - EMDC - T-Mobile (Jake)

Tuesday, March 31, 2026

8:43 AM

  - T-Mobile USA Mobile Services via EMDC (Enterprise Mobile Device Coverage) Contract

    - EMDC BPA with T-Mobile:

      - BPA Contract Number: 68HERL26A0003

      - BPA's Current Expiration Date: 01/14/2027

      - BPA's Maximum Expiration Date: 01/14/2031

    - Current Call Order:

      - Call Order Number: (none at this time)

      - Call Order's POP: (none at this time)

    - CO/CS: Pamela Kuykendall (CO) / Megan Fliter (CS)

    - COR: Jake Beja /Alt:  Sergey Minchenkov

  - Current Updates:

    - 06/03:

      - No operational updates.

      - PR for the EMDC call order was submitted to CFAIAD:

        - 04/06/2026 - Funding for the follow-up call order was approved

        - 04/13/2026 - PR was submitted (the date was in line with February's guidance from HQAD).

        - 04/20/2026 - CFAIAD advised that they will want to extend the legacy contract by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027. (See "Mobile - T-Mobile (Legacy Contract)" for additional updates on the six-month extension.)

        - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

        - 05/20/2026 - COR and CO determined that previously committed funding would not be obligated by Sep 30.

          - The funding (i.e., FY26 dollars) was decommitted while keeping the PRs open. The funding will be committed anew in October using FY27 dollars.

          - CO acknowledged that she will proceed with the award of the call order without waiting for funding.

  - Past Updates:

    - 05/20:

      - No operational updates.

      - PR for the EMDC call order was submitted to CFAIAD:

        - 04/06/2026 - Funding for the follow-up call order was approved

        - 04/13/2026 - PR was submitted (the date was in line with February's guidance from HQAD).

        - 04/20/2026 - CFAIAD advised that they will want to extend the legacy contract by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027. (See "Mobile - T-Mobile (Legacy Contract)" for additional updates on the six-month extension.)

        - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

        - 05/20/2026 - COR and CO determined that previously committed funding would not be obligated by Sep 30.

          - The funding (i.e., FY26 dollars) was decommitted while keeping the PRs open. The funding will be committed anew in October using FY27 dollars.

          - CO acknowledged that she will proceed with the award of the call order without waiting for funding.

    - 05/04:

      - No operational updates.

      - PR for the EMDC call order was submitted to CFAIAD:

        - 04/06/2026 - Funding for the follow-up call order was approved

        - 04/13/2026 - PR was submitted (the date was in line with February's guidance from HQAD).

        - 04/20/2026 - CFAIAD advised that they will want to extend the legacy contract by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027. (See "Mobile - T-Mobile (Legacy Contract)" for additional updates on the six-month extension.)

        - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

        - 05/04/2026 - At present, pending feedback and further guidance from the CO.

    - 04/08:

      - No operational updates; T-Mobile services are still provided under the legacy T-Mobile contract till 06/30/2026.

      - First call order for T-Mobile under EMDC is being developed by the COR and will start on 07/01/2026.

        - SOW and IGCE were developed by the COR and vetted by Scott Baker's group.

        - Funding for the call order was secured on 04/06/2026, and the EO Compliance Review will be submitted for approval this week.

    - 03/27:

      - New CO was appointed to the contract: Pamela Kuykendall

      - No operational updates; T-Mobile services are still provided under the legacy T-Mobile contract till 06/30/2026.

      - First call order for T-Mobile under EMDC is being developed by the COR and will start on 07/01/2026.

Mobile - T-Mobile (Legacy Contract) (Jake)

Thursday, June 6, 2024

9:27 AM

T-Mobile USA - Cellular Wireless Services and Equipment

  - Current POP Expiration: 6/30/2026  12/31/2026 (updated on 06/10/2026 by Sergey)

  - Ultimate Contract Expiration: 6/30/2026

  - Contract Number: 47QTCA22D008N / 68HERD23F0130

  - COR: Jake Beja /Alt:  Sergey Minchenkov

  - CO/CS: Kaela Back (CO) / Sarah Langlois (CS)

  - Current Updates:

    - 06/10:

      - Legacy contract was extended for additional six months of performance (07/01/2026 - 12/31/2026) on 06/09/2026.

      - Follow-up EMDC Call Order - to be awarded by 12/31/2026:

        - 04/06/2026 - Funding for the follow-up call order was approved

        - 04/10/2026 - PR - with funding - was submitted (the date was in line with February's guidance from HQAD).

        - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

        - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

        - 05/20/2026 - COR and CO determined that previously committed funding would not be obligated by Sep 30.

          - The funding (i.e., FY26 dollars) was decommitted while keeping the PRs open. The funding will be committed anew in October using FY27 dollars.

          - CO acknowledged that she will proceed with the award of the call order without waiting for funding.

  - Past Updates:

    - 06/03:

      - This legacy contract with T-Mobile is scheduled to end on 06/30/2026. COR is developing the continuation of the T-Mobile support  along the two parallel tracks:

        - Legacy contract is to be extended for additional six months of performance (07/01/2026 - 12/31/2026)

          - CO sent the draft contract mod with the extension to the vendor for signature on 06/03/2026.

        - Follow-up EMDC Call Order - to be awarded by 12/31/2026:

          - 04/06/2026 - Funding for the follow-up call order was approved

          - 04/10/2026 - PR - with funding - was submitted (the date was in line with February's guidance from HQAD).

          - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

          - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

          - 05/20/2026 - COR and CO determined that previously committed funding would not be obligated by Sep 30.

            - The funding (i.e., FY26 dollars) was decommitted while keeping the PRs open. The funding will be committed anew in October using FY27 dollars.

            - CO acknowledged that she will proceed with the award of the call order without waiting for funding.

  - 05/20:

    - This legacy contract with T-Mobile is scheduled to end on 06/30/2026. COR is developing the continuation of the T-Mobile support  along the two parallel tracks:

      - Legacy contract is to be extended for additional six months of performance (07/01/2026 - 12/31/2026)

      - Follow-up EMDC Call Order - to be awarded by 12/31/2026:

        - 04/06/2026 - Funding for the follow-up call order was approved

        - 04/10/2026 - PR - with funding - was submitted (the date was in line with February's guidance from HQAD).

        - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

        - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

        - 05/20/2026 - COR and CO determined that previously committed funding would not be obligated by Sep 30.

          - The funding (i.e., FY26 dollars) was decommitted while keeping the PRs open. The funding will be committed anew in October using FY27 dollars.

          - CO acknowledged that she will proceed with the award of the call order without waiting for funding.

  - 05/04:

    - This legacy contract with T-Mobile is scheduled to end on 06/30/2026. COR is developing the continuation of the T-Mobile support  along the two parallel tracks:

      - Six-month Extension of this legacy contract - to be processed by 06/30/2026:

        - At the recommendation of the CO, the legacy contract will be extended for six months (07/01/2026 - 12/31/2026), in order to allow for ample time to develop the follow-on EMDC call order with T-Mobile.

        - COR already secured the CGER approval for the funding of the extension.

        - Once the funding availability is confirmed by the ITSB Director in early May, COR will submit the PR in EAS.

      - Follow-up EMDC Call Order - to be awarded by 12/31/2026:

        - 04/06/2026 - Funding for the follow-up call order was approved

        - 04/10/2026 - PR - with funding - was submitted (the date was in line with February's guidance from HQAD).

        - 04/20/2026 - CFAIAD advised that they will want to extend the current call order by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

        - 04/23/2026 - COR updated the LSJ in accordance with the CO guidance.

        - 05/04/2026 - At present, pending feedback and further guidance from the CO.

  - 04/23:

    - No operational updates.

    - PR for the EMDC call order ( = follow-up to this contract) was submitted to CFAIAD:

      - 04/06/2026 - Funding for the follow-up call order was approved

      - 04/10/2026 - PR was submitted (the date was in line with February's guidance from HQAD).

      - 04/20/2026 - CFAIAD advised that they will want to extend this legacy contract by six months (i.e., till 12/31/2026), and award the new call order from 01/01/2027.

      - 04/23/2026 - COR requested approval for funding for the extension.

  - 04/08:

    - No operational updates.

    - Additional incremental funding of $225,000 was approved on 04/06/2026, and the PR will be submitted to the CO for processing shortly.

    - The EMDC BPA with T-Mobile was signed on 01/15/2026. It will sit dormant until the end of the legacy contract with the carrier.

  - 03/31:

    - No operational updates.

    - Additional incremental funding of $225,000 is required to fully fund the contract through the end of its PoP (on 06/30/2026). The funding request was submitted to Garrett for managerial review.

    - The EMDC BPA with T-Mobile was signed on 01/15/2026. It will sit dormant until the end of the legacy contract with the carrier.

  - 02/27:

    - The EMDC BPA with T-Mobile was signed on 01/15/2026. It will sit dormant until the end of the legacy contract with the carrier.

    - Previously, HQAD (Scott Tharpe) and ITOD decided to "run out" the legacy contract with T-Mobile until its expiration date on 06/30/2026

      - The first EMDC call order with T-Mobile is expected to be enacted by 07/01/2026, and the COR started work on the procurement package.

    - Incremental funding of $350,000 for the T-Mobile legacy contract was approved and submitted to the CO on 02/26/2026. The funding will be sufficient to cover the contract's operating expenses through April 2026.

  - 02/10:

    - The EMDC BPA with T-Mobile was signed on 01/15/2026. It will sit dormant until the end of the legacy contract with the carrier.

    - Previously, HQAD (Scott Tharpe) and ITOD decided to "run out" the legacy contract with T-Mobile until its expiration date on 06/30/2026

      - The first EMDC call order with T-Mobile is expected to be enacted by 07/01/2026.

    - T-Mobile legacy contract was incrementally funded in the amount of $350,000.00. The funding is sufficient to cover the contract's operating expenses through February 2026.

      - Additional incremental funding of $350,000.00 was approved by the ITSB Director on 01/20/2026, and the COR is preparing the funding documentation.

  - 01/29:

    - The EMDC BPA with T-Mobile was signed on 01/15/2026. It will sit dormant until the end of the legacy contract with the carrier.

    - Previously, HQAD (Scott Tharpe) and ITOD decided to "run out" the legacy contract with T-Mobile until its expiration date on 06/30/2026

      - The first EMDC call order with T-Mobile is expected to be enacted by 07/01/2026.

    - T-Mobile legacy contract was incrementally funded in the amount of $350,000.00. The funding is sufficient to cover the contract's operating expenses through February 2026.

      - Additional incremental funding of $350,000.00 was approved by the ITSB Director on 01/20/2026, and the COR is preparing the funding documentation.

  - 12/29:

    - HQAD (Scott Tharpe) and ITOD decided to "run out" this contract until its expiration date on 06/30/2026

      - The EMDC BPAs with all three carriers (AT&T, Verizon Wireless, and T-Mobile) are expected to be signed by 12/31/2025, with the first call orders expected to be awarded by 01/31/2026.

      - HQAD/Scott Tharpe and ITOD held a discussion on 12/16/2025, and Scott recommended to continue using the legacy T-Mobile contract until its end date of 06/30/2026.

        - The first call orders with AT&T and Verizon will be awarded for five months, i.e. through 06/30/206 as well, so as to align them to the end date of the T-Mobile legacy contract.

        - By 07/01/2026, the second set of call orders will be established with all three carriers, and all mobile operations will switch to be performed fully under EMDC.

    - T-Mobile legacy contract was incrementally funded in the amount of $350,000.00. The funding is sufficient to cover the contract's operating expenses through February 2026.

  - 11/18:

    - T-Priority services ( = alternative to AT&T's FirstNet) was added to the contract via a contract modification, and the service is now orderable.

    - After the award of the EMDC contract, HQAD is planning to terminate this contract early ( = before its scheduled expiration date of 06/30/2026).

  - 11/03:

    - Incremental funding of $275,000 was added to the contract. It will cover the contract expenses through December 2025.

    - PR to add the T-Priority services to the scope of the contract and incrementally fund their performance in the amount of $25,000 was submitted to ITAD on 10/31/2025.

  - 10/21:

    - Incremental funding of $275,000 was approved by all required parties, and the PR was submitted to the FCO for funds commitment on 10/20/2025. Once obligated, the funding will fund the contract through the end of December 2025.

    - COR is developing the necessary paperwork to modify the contract's scope and add the T-Priority requirement that was requested by Scott Baker.

  - 10/07:

    - Scott Baker approved the vendor's technical proposal to add T-Priority to the current contract. The COR will work with the Contracts Office to modify the contract.

ESSET (Michelle Cuilla)

Friday, May 31, 2024

1:00 PM

  - ESSET (Michelle Cuilla)

    - Current POP Expiration: 6/2/2027

    - Ultimate Contract Expiration: 6/2/2030

    - Contract Number: 47QFCA22F0026

    - TPOC: Michelle Cuilla /Alt. TPOC:  Sergey Minchenkov

    - COR: Christina Perez (GSA)

    - CO/CS: Elizabeth Steiner (GSA)

  - Current Updates:

    - Update 06/16:

      - OIG Support:

        - Removed project Jira work from TC to ITED.

      - Invoice:

        - April lagging Invoice has been submitted for payment.

        - Received May Invoice 6/16. EPA and GSA currently reviewing the May Invoice.

        - DOL SCA Aduit Invoices (3) have been reviewed by EPA and GSA.

        - We will be using OY1, OY2 and OY3 rate adjustment to off set some of the invoices. Waiting for GovCIO us final numbers for adjustments.

      - Funding:

        - Funding run out 30 Sep.

      - MODS:

        - MOD 52 will be for incremental funding.

      - On-boarding:

        - 2 contractor added to ESSET

        - 2 Removed

      - Other Contract Actions:

  - Past Updates:

    - Update 10/07/2025:

      - OIG Support:

        - Reviewed OIG FY26 SOW approach with Ron Butler and Chris Shafer.

        - A meeting will be scheduled to review the SOW 's with OIG.

      - Invoice:

        - August invoice was approved and submitted for payment.

        - Waiting for GovCio to submit Septembers invoice.

      - Funding:

        - New funding 3mil was received by GSA.

        - The new funding run out date for everything is 11/15.

      - MODS:

        - MOD 42 was awarded for Incremental Funding.

      - On-boarding:

        - 2 contractors

        - Removed 5

    - Update 10/21/2025:

      - OIG Support:

        - Our first and second meeting was completed to review the SOW 's with OIG.

      - Invoice:

        - August submitted for payment.

        - Waiting for GovCio to submit Septembers invoice.

      - Funding:

        - New funding 13,275mil was sent to GSA.

        - The new funding run out date for everything is 12/31.

      - MODS:

        - MOD 43 is pending for Incremental Funding.

      - On-boarding:

        - 0 contractors

        - Removed 8

    - Update 11/04/2025:

      - OIG Support:

        - We are on hold with OIG because of Furlough. .

      - Invoice:

        - August submitted for payment.

        - Waiting for GovCio to submit Septembers invoice.

      - Funding:

        - New funding 13,275mil was received by GSA.

        - The new funding run out date for everything is 12/31.

      - MODS:

        - MOD 43 is pending for Incremental Funding.

      - On-boarding:

        - 0 contractors

        - Removed 4

    - Update 01/29/2026:

      - OIG Support:

        - We are working on reviewing the Statement of Requirements.

      - Invoice:

        - December invoice has been submitted for payment.

      - Funding:

        - New funding 4,828,850 mil being sent to GSA.

        - The new funding run out date will be 4/30.

      - MODS:

        - The next MOD is pending for Incremental Funding and Award Fee.

      - On-boarding:

        - 9 contractors

        - Removed 2

      - Other Contract Actions:

        - Deliverables are currently being reviewed to be removed.

    - Update 02/25/2026:

      - OIG Support:

        - I met with EESET and directed them to start working on identify O&M and TC projects. Once the projects are identified we will start to work them into the process of how TC projects should be managed and worked. This will allow us to have the proper reach back for the specialized staff when needed on projects.

      - Invoice:

        - January invoice has been approved by EPA.

      - Funding:

        - New funding 4,828,850 mil being sent to GSA.

        - The new funding run out date will be 4/30.

      - MODS:

        - The next MOD is pending for Incremental Funding and Award Fee.

      - On-boarding:

        - 3 contractors

        - Removed 1

      - Other Contract Actions:

        - Deliverables 8 to be removed for a total of 350 hours a year in savings.

    - Update 03/24/2026:

      - OIG Support:

        - Draft Registrations – SOW: We are reviewing Calvert’s (OIG) comments.

        - Draft Registration Consolidation: Ron Butler advises we anticipate the (3) Infrastructure Registrations to be consolidated to (1) and the (3) Low Code / No Code Registrations to be consolidated to (1).

        - Staffing Approach: Based on OIG guidance on budget constraints, we have reworked a staffing plan.  This is the precursor to the revised price estimate.

        - Revised OIG TC Service pricing: Based on OIG budget guidance, the consolidated Registrations, the staffing approach, and the actuals to date, the ESSET team will refactor the Registrations proposals.

      - Invoice:

        - January invoice has been approved by EPA.

        - DOL SCA Aduit Invoices have been received by EPA.

      - Funding:

        - New funding received by GSA.

        - Overall OP3 funding will increase by $4,828,850 from $66,396,764 to $71,225,614. Overall TO funding will increase by $4,828,850 from $282,302,971 to $287,131,821.

        - The new funding run out date will be 4/20.

      - MODS:

        - MOD 47 awarded for Incremental funding

        - The next MOD will incorporate Hayden Shock as AAS alternate COR (ACOR) for the ESSET task order .

      - On-boarding:

        - 1 contractor added to ESSET

        - Removed 1

      - Other Contract Actions:

  - Update 04/07/2026:

    - OIG Support:

      - We have the consolidated Registration information in hand:  6 Registrations will be consolidated into two Registrations.

      - The Revised registrations (Infrastructure and Low Code / No Code) are in their draft state and ready to be shipped.

      - Pricing for the revised approach will get started this week. We had two internal steps that moved forward yesterday in terms of lowering cost to OIG by converting resources to GovCIO.

      - We can start the revised management engagement. From here, I expect we will meet every two weeks once we get back in cadence.

      - Sending the revised price proposal back to OIG through the ESSET TC Tracker is the logical next step. However, this will not have a material impact as we are aiming to fit within OIG’s current budget for FY26.

  - Invoice:

    - DOL SCA Aduit Invoices (3) have been received by EPA. Will wants to meet with GSA about before TPOC can approve these invoices.

  - Funding:

    - The new funding run out date will be 4/20.

    - Waiting for

  - MODS:

    - The next MOD 48 will incorporate Hayden Shock as AAS alternate COR (ACOR) for the ESSET task order .

  - On-boarding:

    - 0 contractor added to ESSET

    - Removed 0

  - Other Contract Actions:

    - CT overage actions :

      - Debbie was charging to CT and she is management and should have charged her time to ZZ.

      - We have found more managers charging time to CT. They will have there charges removed.

      - Contractors have started taking leave.

  - Update 04/21/2026:

    - OIG Support:

      - The 6 Registrations was consolidated into two Registrations.

      - A new SOW was submitted from James Conrad for DEV/Jira.

      - This will be reviewed and OIG will be reminded that DEV/Jira resides on MAINES.

    - Invoice:

      - DOL SCA Aduit Invoices (3) have been received by EPA.

      - GSA Kent is reviewing the CCDR's again. He has some more questions for GovCIO.

    - Funding:

      - Funding received and new funding run out date. 4 July 26

      - Funding runout date will change when we re-align funds from Base Year – Option Year 2.

    - MODS:

      - MOD 48 will incorporate Hayden Shock as AAS alternate COR (ACOR) for the ESSET task order and incrementally fund contract for a few days until the ceiling can be raised.

      - MOD 49 Awarded - raised ceiling for CLIN 3002.

      - MOD 50 Awarded – added funding to Option Year 3

      - MOD 51 will be for new Option Year 4 and Funding  ( 3 June 26 )

    - On-boarding:

      - 1 contractor added to ESSET

      - Removed 0

  - Update 05/05/2026:

    - OIG Support:

      - The 6 Registrations was consolidated into two Registrations.

      - A new SOW was submitted from James Conrad for DEV/Jira.

      - This will be reviewed and OIG will be reminded that DEV/Jira resides on MAINES.

    - Invoice:

      - DOL SCA Aduit Invoices (3) have been received by EPA.

      - GSA Kent is still reviewing the CCDR's.

    - Funding:

      - Funding received and new funding run out date. 4 July 26

      - Funding runout date will change when we re-align funds from Base Year – Option Year 2.

    - MODS:

      - MOD 48 will incorporate Hayden Shock as AAS alternate COR (ACOR) for the ESSET task order and incrementally fund contract for a few days until the ceiling can be raised.

      - MOD 49 Awarded - raised ceiling for CLIN 3002.

      - MOD 50 Awarded – added funding to Option Year 3

      - MOD 51 will be for new Option Year 4 and Funding  ( 3 June 26 )

    - On-boarding:

      - 1 contractor added to ESSET

      - Removed 0

    - Other Contract Actions:  CT Overage -

      - CT -

      - Initial RIF Candidates:  We are still targeting a 5/1 execution of these moves.  There are still a few names that may be exchanged based upon conversations with both our internal team as well as with the EPA.  As long as we identify the names (and solidify them) by Friday, we should be on target for this timeframe.

      - ESSET Management Review:  The team met with Willie this morning to discuss some of the potential management changes that could be implemented in addition to the initial RIF candidates.  GovCIO owes Willie the updated documentation by tomorrow morning.  We have no reason to believe we won't make that date.

      - Rate Adjustment:  We are still working with GSA regarding the timing of this.  However, during last Wednesday's meeting, it seemed as if the EPA was looking to use that credit to be applied to DOL/SCA situation.

      - Team Communication:  GovCIO reiterated to the team today to please update their upcoming vacation time within CONNECT to assist us in providing more accurate EAC information.

    - Update 06/02:

      - OIG Support:

        - Everything is going well and no new updates.

      - Invoice:

        - April's Invoice has been submitted for payment.

        - DOL SCA Aduit Invoices (3) have been received by EPA and GSA. These will be discussed at the next quarterly meeting with GSA.

        - Looking at using OY1, OY2 and OY3 rate adjustment to off set some of the invoices.

      - Funding:

        - Waiting on next round of funding 24 million approved but not sent yet.

        - Funding run out 12 June.

      - MODS:

        - MOD 51 will be for new Option Year 4 and Funding. ( 3 June 26 )

      - On-boarding:

        - 2 contractor added to ESSET

        - 10 Removed

      - Other Contract Actions:

        - Christopher Ritsch has been removed as the contract PM.

        - Bill Price is the contractors recommendation as the new PM.

MAINES (Adam)

Friday, May 31, 2024

1:14 PM

  - MAINES (Andrew)

    - Current POP Expiration:  4/3/2027

    - Ultimate Contract Expiration: 4/2/2029

    - Contract Number:  47QFCA22F0018

    - TPOC:  Adam VanEnwyck /Alt. TPOC:  Michelle Cuilla

    - COR:  Primary - Kareem Jarrett kareem.jarrett@gsa.gov (GSA)

    - ACOR:  Hayden Shock hayden.shock@gsa.gov (GSA)

    - CO:  Aaron Sannutti aaron.sannutti@gsa.gov (GSA)

    - CS:  Natalia Belinsky natalia.belinsky@gsa.gov (GSA)

  - Current Updates:

    - 5/19/2026:

      - Invoice:

        - Invoice for April has been reviewed and submitted for GSA approval.  May's is expected to be delivered in the first week of April.

      - Funding:

        - Current funding is expected to last through 30 June.

        - CGER for $30.5M has been approved.

      - Mods:

        - Mod 46 is realigning CSIRC's appropriated 25/26 funding from OY3 to OY4.

        - Mod 47 will increase the MAINES total ceiling by $90M.  Anything higher will require the Senior Procurement Executive's review and approval and will add months to the modification's review.

        - Mod 48 will add funding (hopefully for the remainder of FY26).

        - One of the above mods will also include the Award Fee for the previous period and a revision to the number of monthly Deliverables.

      - New Contractor/Personnel:

        - No new contractor personnel were added to the task order in the past two weeks.

      - TZ Projects:

        - No issues.

      - RIPS:

        - No issues.

      - Misc:

        - SLAs will be reviewed and revised 19 May.

  - Past Updates:

HESC II (Dawn Lamb)

Friday, May 31, 2024

1:21 PM

  - HESC II (Dawn)

    - Current POP Expiration: 4/4/2027

    - Ultimate Contract Expiration: 4/3/2030

    - Contract Number: 47QFCA22F0020

    - TPOC: Dawn Lamb /Alt: Michelle Cuilla

    - COR: Hayden Shock (GSA)

    - CO/CS: Brendan Miller (GSA)

  - Current Updates:

6/16/26

  - EVML -

    - Nothing new

  - HPC -

    - Nothing new

  - Funding -

    - The current funding run out date is (8 Oct 26).

  - MODS -

    - MOD 30  - will be the next MOD for incremental funding.

  - Past Updates:

10/7/2025

  - Deliverable 26 reviewed and approved

  - GDIT has shutdown plans in place. Contractors are currently working during the shutdown as the contract is funded through December.

    - SLURM, RHEL, & GPFS renewals verified

    - Four research requests for FY26 received. Current guidance is to continue projects into FY26 until given more detail

  - 10/21/ 2025

  - Invoice & Deliverables

    - Received all deliverables on time for September 2025

  - Funding

    - Funding in the amount of $950,000.00 has been approved to fund the contract through December 31, 2025.

  - Mods

    - NA

Update 11/4/25

  - Invoice & Deliverables

    - No new submittals

  - Funding

    - Waiting on signed EO compliance form

    - EPA HESC Program Manager (Heidi Paulsen) working on FY26 requested projects forecasting. Heidi was furloughed 10/27/25.

  - Mods

    - Partial Shutdown Notice received from GSA on 10-27-25

    - Heidi proposed pausing work on HEXSIM and TrackMyAir

    - Waiting for MOD for incremental funding.

Update 11/18/25

  - Invoice & Deliverables

    - October Deliverables received and concurrence sent to GSA

    - October Invoice received and concurrence sent to GSA

  - Funding

    - Need remains at $950,000,000 to fund from 12/24 through 12/31, 2025

  - Mods

    - No new Mods

  - Contractor Staff Onboarding & Offboarding

    - (1) onboard

    - (2) offboard

12/2/25

  - Invoice & Deliverables

    - No changes

  - Funding

    - Need remains at $950,000,000 to fund from 12/24 through 12/31, 2025

      - $600,000 for organizational and $350,000 for GSA costs.

    - Funding commitments required by 12/3 from organization SRO's

    - GSA has been notified of possible stop work order resulting in lack of funding.

    - GSA requires December funding from the EPA by 12/17/25 to process before runout date of 12/24

  - Mods

    - No new Mods

  - Contractor Staff Onboarding & Offboarding

    - (1) onboard

    - (0) offboard

12/16/25

  - Invoice & Deliverables

    - CCDR and all monthly deliverables received for November 2025

  - Funding

    - Incremental Funding received for period through end of January 2026

  - Mods

    - No new Mods

  - Contractor Staff Onboarding & Offboarding

    - (0) onboard

    - (0) offboard

12/30/25

  - Invoice & Deliverables

    - December 2025 deliverables due by 1/15/26

  - Funding

    - Incremental Funding received for period through end of January 2026

  - Mods

    - No new Mods

  - Contractor Staff Onboarding & Offboarding

    - (0) onboard

    - (0) offboard

1/13/26

No changes to report

1/27/26

  - Invoice & deliverables for December approved.

  - Tasked with reducing deliverables to obtain cost savings- in progress

  - Contractor staff changes: One FTE removed

  - De-obligation of 350k brings funding runout date to early March. Incremental funding thru April 30 received $448,424.

  - Tiffany sending out letter to HPC users/management that if they are using the service they will need to pay for using the service.

  - As a result of ORD no longer existing, centrally funded projects will be ended in the next 6 months when there is no more funding.

  - Project Highlights in progress: Voluntary ASM cleanup; FY26 HPC proposals due in February; SYSCat Moderate ATO; EMV Lproject plans;

  - ASM database reconciliation

2/10/26

  - The current performance period (OY3) is due to end on April 3, 2026.

  - GSA requires funding no later than March 15, 2026

  - Program Manager (PM) Justification for postponing HESC Restructuring:

    - HPC:  Will Lominack sent out an email,  on January 28th to all the HPC PIs and their top managers, with a requirement to start paying for HPC services by the end of Feb.   shortly beginning setting up new SC accounts for the new offices, so the restructuring of HPC is in progress.

    - EMVL:  Heidi Paulsen has been meeting with a variety of EPA Divisions (OCSPP, OW, etc) to help them learn about how HESC services support their new staff and hopefully drive new business.  There are  3 potential new projects.

  - PM office waiting for responses from all the offices on HPC needs and funding.

  - PM office has had the opportunity to speak to more relevant Divisions, bring in additional projects and pivot to the new program offices.  Once contractor staff is lost, it will be difficult to replace them with people of the same caliber.

  - PM Office agree that changes will need to be made, but they have OSIM funding for a number of the EMVL projects for the first half of this FY, and OAR funding for HPC until May.

2/24/26

  - Incremental funding $448,242 EO Compliance approved 2/16/26

  - HPC FY26 project applications due February 27

  - EMVL MicroSAP project may no longer be funded due to lack of program office approval

3/10/26

  - Incremental funding pending $448,242 for 4/1/26 through 5/12/26.

  - CPARS reviews submitted to GSA 3/4/26.

  - Letters sent out to Program Information offices requesting EMVL project plans and funding by 3/31/26.

3/24/26

  - Funding runout date currently May 2

  - Incremental funding request to Garrett on 3/24/26 in the amount of $450,000 through June 1.

  - EMVL funding commitments for FY26 have been coming in to Heidi Paulisen with a requested commitment date of 3/31/26.

  - TPOC will be sending out a follow-up to Heidi's funding commitment letter to the SROs encouraging funding commitments and advise of possible service interruptions/stop work.

4/7/26

  - EVML project requests are received and registrations finalized. Meeting for transitioning Heidi's work to Jamila and Brian.

  - HPC Resource requests: 34 project requests so far, plus an OASES spreadsheet that lists 6 more projects.  5 more submissions expected, and 5 projects that won’t submit applications but do want to keep their data. Approximately 9 PIs have not responded yet. GDIT is following up with the people involved. 

Come April 1st, GDIT will turn off access to queues for anyone who hasn’t applied and send automatic notifications to anyone who goes over the time limit (in computing hours) that they requested. They have the technical capability of turning off projects if they exceed their allocation. 

GDIT is starting the FY27 request process in June, but whether we start then or decide that system use applications are due then is an open question for Heidi or Jamila.

4/21/26

  - EVML -

    - projects are currently transitioning from Heidi's work to Jamila Guy and Brian Stitt.

  - HPC -

    - Resource requests: 34 project requests so far, plus an OASES spreadsheet that lists 6 more projects.  5 more submissions expected, and 5 projects that won’t submit applications but do want to keep their data. Approximately 9 PIs have not responded yet. GDIT is following up with the people involved.

  - Funding -

    - The current funding run out date is (1 June 26).

  - MODS -

    - MOD 27 -  exercised Option Year 4 (4 April 26)

    - MOD 28  - will be for incremental funding

Oracle FY26 (Garrett)

Monday, November 3, 2025

10:26 AM

  - Oracle Software Update License and Support Renewal

    - Award by date: 03/31/26

    - COR:  Sergey Minchenkov/ALT. COR:  Dawn Lamb

    - CO/CS: Brad Werwick

  - Current Updates:

    - 04/21: No Updates. There should not be any updates until next recompete, beginning in 09/26.

  - Past Updates:

    - 03/24: NNG15SC59B / 68HERF26F0053 awarded on 03/20. Total dollar value $3,829,621.64.

    - 03/10: Solicitation posted. Q&A closes 03/09. Solicitation closes 03/13. CGER and SRO approval received. Waiting on LOAs to route funded PR for approval.

    - 02/24: $0PR and APP package with CO. OGC approved revised LSJ, and CO is routing for review and signature. Program office is drafting technical requirements in case OGC determines we cannot proceed with LSJ. Funded PR is in SRO approval process.

    - 11/03: FY26 CSI List received from program office, APP document and IGCE created, and FITARA submitted and awaiting approval. Once FITARA approval is received, documents will be submitted to OAS.

    - 11/18: FY26 CSI List received from program office, APP document and IGCE created, and FITARA approval received. All documentation sent to OCPO.

    - 12/16: FY26 CSI List received from program office, APP document and IGCE created, and FITARA approval received. All documentation sent to OCPO. PR-OFA-26-00085 routed to OFA 12/17. Funding approved at $5M.

    - 01/05: PR and APP package with CO. Revised LSJ received from and due back to CO by COB 01/07. APP Kickoff meeting with new CO scheduled for 01/12.

    - 01/29: $0PR and APP package with CO. Funded PR to be submitted week 02/02.

    - 02/10: $0PR and APP package with CO. Revised LSJ with OGC for review. Program office is drafting technical requirements in case OGC determines we cannot proceed with LSJ. Funded PR is in SRO approval process.

ITSM/STAR Support (Garrett and Adam)

Thursday, June 6, 2024

9:21 AM

  - ITSM/STAR Support (Garrett)

    - Current POP Expiration: 3/15/2027

    - Ultimate Contract Expiration: 3/15/2029

    - Contract Number: 68HERD23F0049

    - COR:  Garrett Hayes/ALT. COR:  Adam VanEnwyck

    - CO/CS: Zachary Reynolds

  - Current Updates:

    - 06/16: No Updates. Contract funded through remainder of FY26.

  - Past Updates:

    - 06/02: No Updates. Contract funded through remainder of FY26.

    - 05/19: No Updates. Contract funded through remainder of FY26.

    - 05/05: No Updates. Contract funded through remainder of FY26.

    - 04/21: No Updates. Contract funded through remainder of FY26.

    - 04/07: Contract funded through remainder of FY26.

    - 03/25: No Updates. Contract funded through 04/30.

    - 03/10: Contract funded through 04/30.

    - 02/24: No updates. Contract funded through 03/15. PR to exercise OP3 and fund 03/16-04/30 is with OCPO and is in progress.

    - 10/07: Key personnel updated.

    - 10/21: Funding for 12/01/25 - 12/31/25 approved by WCFD Division Director. PR-OMS-26-00045 created, funding approved, and EO Compliance Review form submitted and waiting for approval. Once EO Compliance Review form is approved, PR will be routed.

    - 11/03: Contract funded through 12/31

    - 11/18: No updates. Contract funded through 12/31

    - 12/16: Contract funded through 12/31. Funding approved 01/01/26 - 04/30/26. PR-OFA-26-00089 in progress to fund the balance of OP2 from 01/01/26 - 03/15/26. Funding approved and EO Compliance Review form approved. PR-OFA-26-00090 to exercise OP3 and fund OP3 03/16/26 - 04/30/26 also in progress. Funding approved, and corrected EO Compliance Review form in-progress.

    - 01/05: Contract funded through 03/15. EO Compliance Review form and PR to exercise OP3 and fund 03/16-04/30 in progress.

    - 01/29: Contract funded through 03/15. PR to exercise OP3 and fund 03/16-04/30 is with OCPO and is in progress.

    - 02/10: No updates. Contract funded through 03/15. PR to exercise OP3 and fund 03/16-04/30 is with OCPO and is in progress.

Qualtrics (via Carahsoft) BPA (Adam)

Thursday, June 6, 2024

9:21 AM

  - Qualtrics (Adam)

    - Current POP Expiration: 02/23/2027

    - Ultimate Contract Expiration: 02/22/2029

    - Contract Number: 47QSWA18D008F/68HERD24A0005

    - COR: Adam VanEnwyck/Alt. COR:  Sergey Minchenkov

    - CO/CS:  Zachary Reynolds / Sarah Langlois

  - Current Updates:

  - 06/01/2026:

    - No funding required on BPA.

    - BPA Actions:

      - None upcoming.

    - BPA Call Orders:

      - OCEFT has expressed an interest in purchasing 5 licenses in Aug 2026.  COR is working with them in developing and submitting their EAS PR.

      - OASIS has expressed interest in 1 license.  COR plans to combine these two requirements into one BPA Call Order.

  - Past Updates:

  - 05/04/2026:

    - No funding required on BPA.

    - BPA Actions:

      - None upcoming.

    - BPA Call Orders:

      - OW informed the COR (officially) that they are not renewing their current licenses (expires April 24th).

      - OCEFT has expressed an interest in purchasing 5 licenses in Aug 2026.  COR is working with them in developing and submitting their EAS PR.

  - 04/21/2026:

    - No funding required on BPA.

    - BPA Actions:

      - None upcoming.

    - BPA Call Orders:

      - OW informed the COR that they are unsure if they will have funding available to renew their current license (expires April 24th).

      - OCEFT has a need for 1 license.  However, the BPA order minimum is 5.  The COR is looking into pairing OCEFT's order with another office to meet that minimum.

      - OCIO and OA are looking into purchasing Employee Experience licenses for all EPA employees (similar to previous OEPM order)

        - COR provided OA with information and is awaiting requirements.

        - COR will follow up with customer this week.

  - 04/07/2026:

    - No funding required on BPA.

    - BPA Actions:

      - None upcoming.

    - BPA Call Orders:

      - OW informed the COR that they are unsure if they will have funding available to renew their current license (expires April 24th).

      - OCEFT has a need for 1 license.  However, the BPA order minimum is 5.  The COR is looking into pairing OCEFT's order with another office to meet that minimum.

      - OCIO and OA are looking into purchasing Employee Experience licenses for all EPA employees (similar to previous OEPM order)

        - COR provided OA with information and is awaiting requirements.

        - COR will follow up with customer this week.

  - 03/24/2026:

    - No funding required on BPA.

    - BPA Actions:

      - None upcoming.

    - BPA Call Orders:

      - OW informed the COR that they are unsure if they will have funding available to renew their current license (expires April 24th).

      - OCEFT has a need for 1 license.  However, the BPA order minimum is 5.  The COR is looking into pairing OCEFT's order with another office to meet that minimum.

      - OCIO and OA are looking into purchasing Employee Experience licenses for all EPA employees (similar to previous OEPM order)

        - COR provided OA with information and is awaiting requirements.

        - COR will follow up with customer this week.

  - 03/02/2026:

    - No funding required on BPA.

    - BPA Actions:

      - None upcoming.

    - BPA Call Orders:

      - COR assisting OW and OCEFT BPA Call Order to be awarded mid April

      - OCIO and OA are looking into purchasing Employee Experience licenses for all EPA employees (similar to previous OEPM order)

        - COR provided OA with information and is awaiting requirements.

  - 02/17/2026:

    - No funding required on BPA.

    - BPA Actions:

      - None upcoming.

    - BPA Call Orders:

      - OIG & OCHCO renewals awarded 2/11/2026

      - OA is looking into purchasing Employee Experience licenses for all EPA employees (similar to previous OEPM order)

        - COR provided OA with information and is awaiting requirements.

  - 10/06:

    - BPA Actions:

      - Exercise Option Period 2 by 2/22/2026.

    - BPA Call Orders:

      - COR met with Nancy Broom 9/10/2025.  Remaining need confirmed.  Nancy will coordinate with users to determine Brand Admin and license count.  She will submit to COR by mid-December

      - OIG has also inquired about renewing their Qualtrics products.

        - COR is working with OIG to define their requirment.

  - 10/21:

    - BPA Actions:

      - Exercise Option Period 2 by 2/22/2026.  PR-OMS-26-00018 has been accepted by ITAD.  The vendor has been notified of the Government's intent to exercise Option Period 2.

    - BPA Call Orders:

      - COR met with Nancy Broom 9/10/2025.  Remaining need confirmed.  Nancy will coordinate with users to determine Brand Admin and license count.  She will submit to COR by mid-December.

      - OIG has also inquired about renewing their Qualtrics products.

        - OIG has submitted their requirement.

  - 11/03:

    - No funding required on BPA.

    - BPA Actions:

      - Exercise Option Period 2 by 2/22/2026.  PR-OMS-26-00018 has been accepted by ITAD.  The vendor has been notified of the Government's intent to exercise Option Period 2.

    - BPA Call Orders:

      - COR met with Nancy Broom 9/10/2025.  Remaining need confirmed.  Nancy will coordinate with users to determine Brand Admin and license count.  She will submit to COR by mid-December.

      - OIG has also inquired about renewing their Qualtrics products.

        - OIG has submitted their requirement.

  - 01/05:

    - No funding required on BPA.

    - BPA Actions:

      - Option Period 2 exercised.  Current period expires 2/22/2027.

    - BPA Call Orders:

      - PR-OFA-26-00068 – OIG renewal by 2/1/2026

      - PR-OFA-26-00106 – OCHCO renewal by 2/1/2026

      - COR met with Nancy Broom 9/10/2025.  Remaining need confirmed.  Nancy will coordinate with users to determine Brand Admin and license count.  She will submit to COR by mid-December.

        - Followed up with Nancy 1/5/2026

  - 01/29/2026:

    - No funding required on BPA.

    - BPA Actions:

      - Option Period 2 exercised.  Current period expires 2/22/2027.

    - BPA Call Orders:

      - PR-OFA-26-00068 – OIG renewal by 2/1/2026

      - PR-OFA-26-00106 – OCHCO renewal by 2/1/2026

      - COR met with Nancy Broom 9/10/2025.  Remaining need confirmed.  Nancy will coordinate with users to determine Brand Admin and license count.  She will submit to COR by mid-December.

        - Followed up with Nancy 1/5/2026

          - Nancy is still attempting to consolidate former ORD users

      - OA is looking into purchasing Employee Experience licenses for all EPA employees (similar to previous OEPM order)

        - COR provided OA with information and is awaiting requirements.

FY26 Microsoft ELA

Tuesday, February 24, 2026

4:22 PM

  - Legacy Microsoft BPA (Kim)

    - Current POP Expiration: 4/30/2027

    - Ultimate Contract Expiration: 4/30/2029

    - Contract Number:  68HERF26A0009

    - COR: Kim Farmer/Alt. COR:  Garrett Hayes

    - CO/CS:  Kaela Back

| EAS Date | Milestone | Actual Date | CMB Forecast |
| --- | --- | --- | --- |
|  | FITARA Approval Received | 11/17/25 |  |
|  | APP Submitted | 9/20/25 |  |
| 11/16/25 | APP/Milestones Approved | 11/15/2025 |  |
| 4/13/26 | Solicitation Issued | 4/14/2026 |  |
|  | Solicitation Closes | 4/23/2026 |  |
|  | TEP Complete | 4/28/2026 |  |
|  | Final Proposals | 4/23/2026 |  |
|  | Award |  | 5/15/2026 |

  - Current Updates:

    - 6/16

      - Second call order awarded 6/3

      - Sill waiting on compliance memo from Region 10

    - 5/15

      - Awarded 5/15

      - First Call order awarded 5/16

      - Second Call order PR in process 5/18

      - New software buy for Region 10 in process 5/18

  - Past Updates:

    - 4/30:

      - TEP was required, final report signed and accepted by CO 4/29.

      - CO anticipates sending award recommendation to OGE by 5/1.

      - CO anticipates award no later than 5/15.

      - Microsoft stated all current licenses will remain usable for up to 30 days.

      - No cost is anticipated for extension of current licenses while waiting for award.

    - 04/22:

      - All final proposals are due tomorrow.  (No TEP is needed).

      - Request for Proposal (RFP) will need to go to OGC and Advocates Office to approve within 5 days.

      - Award anticipated by 4/30/2026.  If 4/30/2026 deadline doesn't get met, then EPA can pay compensation to extend deadline.

      - OFA has 9 offices, and each one is to submit a separate PR to approve funding.  COR has only received only one PR.  COR is waiting on 8 OFA Offices to submit their funded PR as it will not be fully awarded until then.

    - 03/30:

      - COR contacted all Microsoft Customers to submit their orders no later than 4/10/2026.

      - COR waiting for final award to be awarded by April 30, 2026.

    - 3/27:  Brand Name Justification approved by the Office of General Counsel.

    - 11/3 Meeting with ITAD to map the recompete.

    - 12/15 COR submitted PR (PR-OFA-26-00141) but was delayed to routing issues.

    - 1/5:  Due to EAS routing issues, COR resubmitted (PR-OFA-26-00141) and routed to Contracting Team.  The PR is for a recompete, with an anticipated award by March 2026.

    - 1/21: Approved compliance memo received.

    - 1/28:  The PR is currently with CO, who is reviewing the APP (submitted in Sept. 2025) and Statement of Work (SOW).  The CO is new and asking the COR questions to

become more familiar with the contract.

  - 2/10:  CO received comments from OGCE concerning Limited Source Justification (LSJ) for named source.

  - 2/12:  Additional language supporting LSJ submitted to CO.

  - 2/13: CO submitted updated LSJ to OGC for review and approval.

  - 2/27:  The Office of General Counsel (OGC) rejected Microsoft name approval.  Currently elevated to Tiffany by Will for assistance.

  - 03/27:  Limited Source Justification was approved by Office of General Counsel (brand name approved).

MPS (Dawn)

Friday, May 31, 2024

2:24 PM

  - MPS (Dawn)

    - Current POP Expiration: 12/31/2026 (funded until 7/31/2026)

    - Ultimate Contract Expiration: 12/31/2026

    - Contract Number: 68HERD24F0028

    - COR: Dawn Lamb /Alt. COR:  Garrett Hayes

    - CO:  Kaela Back

    - CS:  Megan Fliter.

  - Current Upd

    - 5/29:

      - COR still reviewing and adding feedback to TLG's deliverable "Service Review and Improvement Recommendation Report".

      - COR waiting for TLG to submit April's Invoice (include back Billing for FY26) in IPP to approve.

  - Past Updates:

    - 5/18:

      - COR pulled back April’s invoice in STAR in order for TLG to replace invoice with new invoice including back billing.

      - TLG resubmitted invoice to reflect back billing.  This was a $9,706.55 difference.  New invoice is now $33,991.18 and original invoice was $24,284.63.

      - Service and Project Management section reviewed and approved invoice (to include back billing).

    - 5/16:

      - TLG met with the COR, Program Office, and Acting Section Chief (IT Service Desk Section) to discuss 373 printers never billed.

      - TLG stated the error was caused by a column in spreadsheet that was mislabeled as “LTCP” and TLG thought the mislabel would charge EPA twice.  The “LTCP” were filtered out and never charged.

      - TLG indicated there was 330 printers not reported since May 2025.  40 more printers are on registry but came up in May 2025.

      - Action Section Chief let TLG know that FY 26 can be back billed to customers, but we can not back bill for FY 25.

      - Agreed that TLG can back bill but only for FY26 and the estimated amounts ranges from $1,000 to $2,000 a month.

    - 5/12:

      - 5/12:  TLG Submitted deliverable – Service Review and Improvement Recommendation Report.  COR will review and provide feedback.

      - TLG Submitted April’s Invoice w/o any back billing.

    - 5/8:  COR did not receive update on 373 printers as TLG is still investigating and asked for extension until 5/12/2026.

    - 5/5:  COR requested update on 373 printers still not reporting .  TLG is supposedly meeting w/Chris Costa to determine how to bill EPA.  Requested update by 5/8/26.

    - 4/30:  All printing devices are reporting in through LDCM and should see less and less manual requests for toners, and should be automated.

    - 4/28:  Let TLG know that about 300 to 373 printers have not been included in our billing.  Program searched in invoice and don't have any of these serial #s.  Program Office Jean Gabriel also indicated that this coudl have happened more then a year ago or even since they started.

    - 4/24:

      - PR submitted for incremental funding of $60K to cover May through end of July 2026.

    - 4/21:

      - Still waiting for printer toner update and asked for tracking number twice.  Gvae wrong tracking #.  Been since 4/14/2026 was the original request for toner.

      - Completed CPARS for 2025 for The Lioce Group – MPS.

    - 4/16:  Premier toner was received and still asking about other toner for 833 -- Tix # INC1862071

    - 4/14:

      - Customers are not happy over these toners.    Toners should arrive by tomorrow into the Country.

      - Let TLG know about another toner that was running out of toner in region 3 and gave tix #.  Not premier Tix # INC1862071

    - 4/13:

      - still waiting on status of premier printer.

      - Asking when will new printers be connected to LDCM.

    - 4/10:  Toner for 833 printer are on back order and will arrive in the country next week.  Toner @ HQ (premier printer ) still waiting on .  Toner @ HQ (premier printer ) still waiting on.  TLG stated toner was shipped on 4/8/26 that toner was shipped, but still waiting.

    - 4/2:  HQ:  Premier printer toner was out and inoperable.  Toner overnighted (delivered supposedly on 4/3) but tehcnician didn't receive until Monday, April 6, 2026

    - 3/31:

      - Meeting scheduled between Contracting Officer, Contract Specialist, Brad Werwick, COR, and TLG (Prim Contractor) to discuss the problem of not meeting the contract requirements, and what the solution will be.  The problem is sub contractor didn't connect new printers (from new procurement) to LDCM to monitor toners, etc.  And toners were not automatically ordered and this was a contract requirement.  The underlying problem was an agreement between the Prime Contactor and Sub Contractor has to sign agreement because EPA added new printer models.  This was not an issue with EPA MPS COntract as the PWS clearly states printers could be up to 3,000 printers in fleet (even if all regions joined).

      - Region 1 hasn't received expedited printer toner yet.

    - 3/27:  Region 1 had another new printer out of toner and COR contacted TLG (Prime Contractor) to expediate new toner.

    - 3/26:  Region 1 had another toner out.  (New printer) (this one was delivered later date almost a week 4/3/2026).

    - 3/25:

      - COR met with Brad Werwick, Contracting Officer, and Contract Specialist to discuss the issue of the Prime not meeting requirements of contract on not connecting new printers to tool and not ordering toners automatically.

      - Region 1 did receive toner for 1st printer out of ink (this took a week) (initial request was on 3/18/2026 and the region didn't receive it until March 25, 2026)

    - 3/24:

      - Region 1s printer became inoperable (no ink in toner).

      - COR finally got a response form sub contractor who stated it’s the issue as mentioned on last weeks call (about their MOD).

      - Region 1's new printer was no longer working as there was no toner.

      - Sub contractor is trying to work out something with prime for additional funding to cover these new printers. Prime Contractor has to sign a new agreement with Sub Contractor.

      - MPS Technician told Program Office that he was ordered to stop ordering any supplies unitl MOD is made with Prime Contractor (not a MOD w EPA).

      - COR met with Contract Specialist (CO was out of office) regarding the Prime not meeting requirements of connecting new printers to LDCM and getting toners ordered automatically.

    - 3/23:

      - Program Office reached out to COR to escalate problem of no response from Lexmark/Subcontractor.

      - COR reached out to Prime Contractor TLG and Sub contractor for toner not being provided.  TLG (Prime) claimed they didn't know that Lexmark would stop supplying toner to new printers (from previous procurement) and not connect new printers to LDCM.  No response from sub contractor.

    - 3/20:  Region 1 still didn't have any response from subcontractor, and reached out to Lexmark again.

    - 3/18:  Region 1 contacted Lexmark regarding a low toner for new printer.

    - 3/17:  Approved Invoice in IPP for February usage.

    - 3/12:  Received February's invoice and usage report.

    - 3/05:  TLG presented to the Contracting Officer and Contract Specialist the Quarterly Program Briefing.  CO and CS gave feedback and requested a few changes for next report.

    - 2/27:  TLG Submitted updated Quarterly Program Briefing Report.  COR scheduled meeting with CO for TLG to present this report.

    - 2/26:  Requested Quarterly Briefing Report with Changes.

    - 2/19:

      - COR approved invoice in IPP for January 2026 usage.

      - COR submitted PR PR-OFA-26-00310 to deobligate funds of $189,332.81 for CLIN 1001 (COR confirmed w/Vendor that all invoices have been paid for 2025).

    - 2/17:    COR approved January usage invoice in STAR.

    - 2/17:  MOD P0010 to incrementally fund contract for 1 month until end of April 2026.

    - 2/12:  COR submitted PR (PR-OFA-26-00297) to incrementally fund CLIN2001 (OY2) for 1 more month until end of April 2026 (in amount of $20K).

    - 1/23:

      - COR received the Quarterly Program briefing to review and give potential feedback if needed.  COR will also schedule a meeting for the Program Manager

to present to the CO and CS.

  - 1/21:  COR submitted EO Complaince form to incremental fund for an additional month (April 2026).

  - 1/14:

    - COR and Alt COR met with new CO and new CS for introduction and give an overview of MPS

  - 1/05:

    - COR requested changes to the Quarterly Program Briefing and waiting on the final version.

Jan. 2026 Printer Refresh Order #1 - FY26

Wednesday, January 28, 2026

2:12 PM

  - Printer Refresh and Accessories (Dawn)

    - Current POP Expiration:   - A.R.O. 45 days

    - Ultimate Contract Expiration:  TBD

    - Contract Number: TBD

    - COR: Dawn Lamb

    - CO/CS:  Kaela Back

    - Update table below with actual milestones

| EAS Date | Milestone | Actual Date | CMB Forecast |
| --- | --- | --- | --- |
|  | FITARA Approval Received | 1/22/2026 |  |
|  | APP Submitted | n/a |  |
|  | APP/Milestones Approved | n/a | n/a |
|  | Solicitation Issued | 4/4/2026 | 4/14/2026 |
|  | Solicitation Closes | 4/22/2026 | 4/20/2026 |
|  | TEP Complete | 4/24/2026 | 4/25/2026 |
| 04/23/26 | Final Proposals | 4/24/2026 | 4/26/2026 |
| 06/12/26 | Award | 4/27/2026 | 05/01/2026 |

  - Current Updates:

    - 4/27:  Contract was awarded to The Lioce Group w delivery date of 6/12/2026.

  - Past Updates:

    - 4/14:  CO solicited for 26 printers (including printers, stand, and staple finishers).

    - 4/13:  COR spoke to CO who stated just received back the brand name specific.  COs next is to solicit

    - 4/2:  COR waiting for contract to be awarded for new printer procurement.

    - 3/09;  CO has accepted modification and awaiting PR to be processed.

    - 3/04:  COR modified the PR to decrease quantity 26 printers and accessories as requested by the Service Management Division.

    - 2/27:  PR still being processing and waiting to be awarded

    - 2/5:  Contracting Assigned a buyer:  Kaela Back

    - 02/04: PR Submitted (PR-OFA-26-00145) and routed to FCO for approval for 49 Lexmark Printers to replenish inventory.

    - 1/28:  FITARA Team fixing issue w/FITARA Approval Number as code didn't work in in EAS.

    - 1/26:  FITARA Approved

    - 1/12:  EO Compliance form was approved for $300K for entire year of 2026.

    - 1/06: COR Submitted FITARA for approval.

    - 12/29:  COR submitted EO Compliance form for $300K for entire year of 2026

GAVETS 2 (Garrett)

Monday, January 05, 2026

10:01 AM

GAVETS 2 (Garrett)

Current POP Expiration: 05/13/2026

Ultimate Contract Expiration: 05/13/2030

Contract Number: 47QTCK18D0001

Task Order: 47QFPA25F0008

TPOC: Garrett Hayes/Alt. TPOC:  Michelle Cuilla

COR: Mignon Stephens

CO: Greg Keller

- Current Updates:

  - 06/16:

    - Funding -

      - TPOC requesting from program offices -

        - Incremental Funding (14) - applying previously approved $407K - in-progress

        - Funding unfunded projects / all funding requests through 09/30 (15) - in-progress

          - Goal - fund all projects through 09/30 / prepare program offices to forward fund projects at least through 11/30

    - Transition to G-Invoicing

      - EPA generated GT&C - with GSA now for action.

- Past Updates:

  - 06/02:

    - Transition -

      - Transition processed. Garrett Hayes is TPOC, Michelle Cuilla is alternate TPOC, and Dave Smith will stay on as alternate TPOC until transition is complete and GAVETS is back in steady state post-reorg.

    - Funding -

      - TPOC requesting from program offices -

        - Funds for balance of base period per project (12) - DONE

        - Exercising/incrementally funding OP1 (13) - DONE

        - Incremental Funding (14) - applying previously approved $407K - in-progress

        - Funding unfunded projects / all funding requests through 09/30 (15) - in-progress

          - Goal - fund all projects through 09/30 / prepare program offices to forward fund projects at least through 11/30

    - Transition to G-Invoicing

      - EPA generated GT&C - with GSA now for action.

  - 05/19:

    - Transition -

      - Transition processed. Garrett Hayes is TPOC, Michelle Cuilla is alternate TPOC, and Dave Smith will stay on as alternate TPOC until transition is complete and GAVETS is back in steady state post-reorg.

    - Funding -

      - TPOC requesting from program offices -

        - Funds for balance of base period per project - DONE

        - Exercising/incrementally funding OP1 - DONE

        - Funding unfunded projects / all funding requests through 09/30 - in-progress

          - Goal - fund all projects through 09/30 / prepare program offices to forward fund projects at least through 11/30

    - Transition to G-Invoicing

      - TPOC will generate GT&C in G-Invoicing so vehicle can be moved into system post-option period exercise.

  - 05/05:

    - Transition -

      - Transition processed. Garrett Hayes is TPOC, Michelle Cuilla is alternate TPOC, and Dave Smith will stay on as alternate TPOC until transition is complete and GAVETS is back in steady state post-reorg.

    - Funding -

      - TPOC requesting from program offices -

        - Funds for balance of base period per project - DONE

        - Funds for OP1 per project

          - TPOC working on funding package to send to OCPO - only outstanding requirement is Multiple Appropriations Memo. With SRO for approval.

          - Anticipate submitting funding package next week, week of 05/03.

          - Total Dollar Value: $834K. $834K + $250K balance from base year will fund about 2 months

          - TPOC will work with OCPO/GSA to move any remaining funds from GAVETS 1 to GAVETS 2.

      - Next Option Period is 05/13/26

    - Transition to G-Invoicing

      - TPOC will generate GT&C in G-Invoicing so vehicle can be moved into system post-option period exercise.

  - 04/21:

    - Transition -

      - Transition processed. Garrett Hayes is TPOC, Michelle Cuilla is alternate TPOC, and Dave Smith will stay on as alternate TPOC until transition is complete and GAVETS is back in steady state post-reorg.

    - Funding -

      - TPOC requesting from program offices -

        - Funds for balance of base period per project

          - Funding package sent to GSA

            - TPOC will work with OCPO/GSA to update 7600B/LOA Funding Spreadsheet if required

          - Total Dollar Value: $513K

            - Around $300K required for balance of base. Remainder will roll over to OP1 after invoicing for base period is complete.

        - Funds for OP1 per project

          - TPOC working on funding package to send to OCPO - only outstanding requirement is Multiple Appropriations Memo

          - Anticipate submitting funding package next week, week of 04/27.

          - Total Dollar Value: $1.2M - will fund about 2 months

      - Next Option Period is 05/13/26

    - Transition to G-Invoicing

      - TPOC will generate GT&C in G-Invoicing so vehicle can be moved into system post-option period exercise.

  - 4/07:

    - Transition -

      - Transition processed. Garrett Hayes is TPOC, Michelle Cuilla is alternate TPOC, and Dave Smith will stay on as alternate TPOC until transition is complete and GAVETS is back in steady state post-reorg.

    - Funding -

      - TPOC requesting from program offices -

        - Funds for balance of base period per project

          - Waiting on SRO approval

          - Due to TPOC 04/03, will go to GSA week of 04/06

          - Total Dollar Value: $275,115.75

        - Funds for OP1 per project

          - Waiting on SRO approval

          - Due to TPOC 04/10, will go to GSA week of 04/13

          - Total Dollar Value: $1,874,314.62

      - Next Option Period is 05/13/26

    - Transition to G-Invoicing

      - Incoming TPOC will generate GT&C in G-Invoicing so vehicle can be moved into system post-option period exercise.

  - 03/25:

    - Transition -

      - Transition processed. Garrett Hayes is TPOC, Michelle Cuilla is alternate TPOC, and Dave Smith will stay on as alternate TPOC until transition is complete and GAVETS is back in steady state post-reorg.

    - Funding -

      - TPOC requesting from program offices -

        - Funds for balance of base period per project

          - Due to TPOC 04/03, will go to GSA week of 04/06

          - Total Dollar Value: $275,115.75

        - Funds for OP1 per project

          - Due to TPOC 04/10, will go to GSA week of 04/13

          - Total Dollar Value: $1,874,314.62

          - TPOC submitted CGER, will need for SRO approval

      - Next Option Period is 05/13/26

    - Transition to G-Invoicing

      - Incoming TPOC will generate GT&C in G-Invoicing so vehicle can be moved into system post-option period exercise.

  - 03/10:

    - Transition -

      - Transition processed. Garrett Hayes is TPOC, Michelle Cuilla is alternate TPOC, and Dave Smith will stay on as alternate TPOC until transition is complete and GAVETS is back in steady state post-reorg.

    - Funding -

      - TPOC requesting from contractor -

        - Status of funds for balance of base period per project

        - LOE for OP1 per project

      - Next Option Period is 05/13/26 - EPA can provide whatever funding it is able to put on contract.

      - TPOC will use status of funds and LOE to work with program offices on funding docs for balance of base period and OP1 exercise

    - Transition to G-Invoicing

      - Incoming TPOC will generate GT&C in G-Invoicing so vehicle can be moved into system post-option period exercise.

  - 02/24:

    - Transition -

      - Transition processed. Garrett Hayes is TPOC, Michelle Cuilla is alternate TPOC, and Dave Smith will stay on as alternate TPOC until transition is complete and GAVETS is back in steady state post-reorg.

    - Funding -

      - Next funding action will be this month. Should be requiring funds for the balance of the Period of Performance.

      - Next Option Period is 05/13/26 - GSA was requesting ~30% of Option Period. This turned out to be incorrect, and EPA can provide whatever funding it is able to put on contract.

    - Transition to G-Invoicing

      - Incoming TPOC will generate GT&C in G-Invoicing so vehicle can be moved into system post-option period exercise.

  - 01/05: High-level transition kickoff meeting held 12/15. Both ITOD TPOC and current TPOC were out of office 12/19 - 01/05. Detailed transition meetings scheduled to begin week of 01/05. Official transition date has not yet been finalized.

  - 01/29:

    - Transition in process. Garrett Hayes will be TPOC, Michelle Cuilla will be alternate TPOC, and Dave Smith will stay on as alternate TPOC until transition is complete and GAVETS is back in steady state post-reorg. GSA is beginning paperwork to process transition.

    - Next funding action will be in February.

    - Official transition date has not yet been finalized.

  - 02/10:

    - Transition -

      - Transition in process. Garrett Hayes will be TPOC, Michelle Cuilla will be alternate TPOC, and Dave Smith will stay on as alternate TPOC until transition is complete and GAVETS is back in steady state post-reorg.

      - Paperwork has been submitted but will not be processed until after next funding action is complete. Should be sometime this month.

      - Official transition date has not yet been finalized.

    - Funding -

      - Next funding action will be this month. Should be requiring funds for the balance of the Period of Performance

      - Next Option Period is 05/13/26 - GSA is requesting ~30% of Option Period.

    - Transition to G-Invoicing

      - Incoming TPOC will generate GT&C in G-Invoicing so vehicle can be moved into system post-option period exercise.

ITI III (Michelle Cuilla)

Monday, January 05, 2026

10:17 AM

ITI III (Andrew)

Current POP Expiration: 08/28/2026 (See notes below for Quarterly schedule)

Ultimate Contract Expiration: August 27, 2027

Contract Number:  HHSN316201200065W_ Task Order _75N98122F00001

COR: Michelle Cuilla/ Alt. COR:  Kim Farmer

CO:  Christopher Cunningham, NIH

CS:  N/A

- Current Updates:

5/27/2026

General

- Primary COR Responsibilities transferred from Valisha Jackson to Andrew Rhoades 18 May 2026.

  - There was not a transition plan or meeting held.

  - I am prioritizing getting OY4 funding over to NITAAC before the 1 June deadline.  Once that has been completed, I'll begin sorting through documentation and coordinating more with EOB on ITI3 tasks.

GSS Customer Meetings

- ITOD Customer Meeting (EPA Scientific Support) to be held on 28 May 2026

Funding

- $5.57M to cover 6 months of OY4 (August 28, 2026-March 2, 2027) is working.

- Email sent to Kristen Arel, copying Temberly James, 18 May for SRO routing and signature.  Kristen confirmed receipt stating she would "start the review now".

  - A follow up email was sent to Kristen on 21 May.  Andy Prugar said their branch had reiterated the urgency of the review and signature with Kristen's branch chief on 21 May.

  - Kristen responded on 22 May asking if the CGER form wasn't received and she couldn't route until she had the CGER form.

  - The CGER form was sent back within minutes.

  - A follow up email was sent on 26 May.

  - A response was sent 27 May that the Routing and Concurrence form was sent up for SRO signature that morning.

- An Email was sent to Temberly with high importance on 20 May requesting her review of the IA package and if there was any way to get the process started while we were waiting on SRO signature of the Routing and Concurrence form.  No response.

  - A follow up email was sent on 22 May.  No response.

  - A follow up email was sent on 26 May.  The response was "This (referring to the Routing and Concurrence form) needs to be signed by the SRO.  I believe I remember Craig routing this so it might be in someone's inbox".

- Risk: The deadline for this, which was specified in the above stated emails, is 1 June.  The Routing and Concurrence form was sent for SRO signature on 18 May and was routed to the SRO 27 May.  The IA package cannot start getting input into G-INV until SRO signature.  NITAAC's 1 June deadline is at risk of not being met and there is no sense of urgency from the offices responsible for SRO signature and submitting the IA package to NITAAC.  Should NITAAC be unwilling to accept the funding to exercise OY4, ITI3 will expire 27 August 2026.

Patriot PM Key Personnel

- Advised by Patriot on Monday, May 4, 2026 that Program Manager, Jack Venturo left the company effective immediately

  - Dipak Patnaik has taken on interim PM responsibilities until a full time PM has been onboarded.

- Past Updates:

5/5/2026

General

- COR Documentation provided to NITAAC personnel on April 28, 2026

  - Craig Hammel communicated that transfer would be effective May 1, 2026 but no formal contract modification has taken place

- ORD Tiger Team was to be concluded as of April 30, 2026 which Valisha was advised of on April 29, 2026 during the GSS/ITI3 ITOD Weekly

GSS/ITI3 Weekly Meetings

- GSS/ITI3 ITOD Weekly scheduled for Wednesdays at 3:30 p.m.

  - Hosted by Willie Abney and co-lead by Valisha Jackson

  - RISK: ITOD personnel have been meeting with Patriot personnel regarding knowledge management efforts, but no known documentation/ knowledge capture of the meetings are currently being centrally maintained by any ITOD personnel

GSS Customer Meetings

- ITOD Customer Meeting was held on April 30, 2026

  - Meeting was to be recorded, but Valisha has not yet viewed the meeting and/or next steps

Scientific System Fusion Teams

- Valisha was  invited to the EPA Scientific Systems Fusion Team meetings on Mondays as of Monday, May 4, 2026 but was unable to attend

Funding

- Approximately $891k in 25/26 funding from OY2 and approximately $31k from OY3Q1 remains on the contract to be de-obligated according to Craig on March 4, 2026

  - Was advised on Wednesday, April 29, 2026 by J. Cunningham that these funds have been allocated for other efforts.

    - Advised Willie Abney who said he would follow up with James regarding this

- OY3Q4 funding has been signed by EPA and NITAAC on May 5, 2026 for a June 1, 2026 start date

  - Mod still needs to be done by the CO

Option Year 4 Funding Actions

- See email thread from Valisha on Monday, May 4, 2026

  - $5.57M to cover August 28, 2026-March 2, 2027

- Risk: CGER Form will need to be expedited through approval process

General Risk

- Valisha does not currently feel comfortable being named as COR to this vehicle with financial responsibilities e.g. approving invoices when there is no documented manner to validate the time being billed to the government for the services delivered e.g. tickets with work details, project plans, technical direction documents, etc...

  - This risk remains, despite being required to submit COR nomination forms

Patriot PM Key Personnel

- Advised by Patriot on Monday, May 4, 2026 that Program Manager, Jack Venturo left the company effective immediately

  - Meeting with the VP of Service Delivery to on Friday 5/8/2026 to address immediate program management needs and risk

- 04/22/2026:

General

- Major actions pending from meeting with T.McNeil and W. Abney on Monday, April 20, 2026 include

  - information on the 6 month period of performance for Option Year 4

  - Breakdown of PWS with options for realignment, descoping, cost reduction, etc...

- Weekly transition meeting resume on Wednesday, April 22, 2026 at 10:30 a.m. with Craig Hammel

  - Will be able to provide more information afterwards

Funding

- OY3Q4 funding is queued in G-Invoicing with all associated documents awaiting NIH action

- Approximately $891k in 25/26 funding from OY2 and approximately $31k from OY3Q1 remains on the contract to be de-obligated according to Craig on March 4, 2026

  - Need to check on status of this action and year of funding currently in use on the vehicle

Risk

- Valisha does not currently feel comfortable being named as COR to this vehicle with financial responsibilities e.g. approving invoices when there is no documented manner to validate the time being billed to the government for the services delivered e.g. tickets with work details, project plans, technical direction documents, etc...

- General

  - Briefing with T. McNeill, W.Lominack, V. Jackson and M. Fays on March 2, 2026

    - As of 3/2/2026 - T.McNeill advised that ATO will be extended, but no info on extension date

      - Advised Craig Hammel on March 4, 2026

    - GSS infrastructure is expected to be assumed by IT Operations Division

      - Within Brandi Surmmons Branch; no specific FTE named

      - Has there been discussion about appropriated FTE moving to EOB to perform support?  We cannot have WCF employees supporting work that is not in the Fund.  This should be a question in our next transition meeting.

    - T. McNeill requested a contractor Led Overview Presentation tentatively scheduled for April 15, 2026 at 9:00 a.m.

      - Valisha documented requirements for presentation to inform agenda

        - Reviewed by and discussed with M. Fays on March 5, 2026

        - Reviewed by Craig Hammel on March 9, 2026

        - Sent to contractor on 3/10/2026; draft due 3/24/2026

      - Meeting will be in-person at EPA Headquarters

    - Craig is working to facilitate an intro meeting between NITAAC CO, Christopher Cunningham, Valisha and Andrew Rhoades in the next couple of weeks

  - Next standing weekly contract transition meeting scheduled for March 11, 2026 at 10:30 a.m.

Funding

- OY3Q4 funding is queued in G-Invoicing with all associated documents but awaiting SRO signature

  - Niki Maslin/Alva Daniels were emailed February 3, 2026 for SRO signature

  - As of March 5, 2026 still awaiting action

- Approximately $891k in 25/26 funding from OY2 and approximately $31k from OY3Q1 remains on the contract to be de-obligated according to Craig on March 4, 2026

  - As of March 4,  2026v NITAAC awaiting 7600B from Temberly James – current Project Officer to decrease funding

  - DW-075-95981901 is the IA

- 2/10/2026:

  - Transition Meeting – Scheduled for 2/11/2026 at 10:30 a.m.

- Ongoing Risk –

  - Lack of ownership of the GSS system and/or any of the technical roles required for direction, oversight, and general program management are major block in transition planning and execution

  - No ISO creates risks related to NIST adherence, among other security concerns and added costs to the agency

- 1/28:

  - Transition Meeting – Invoicing Processes and Documentation was the primary focus held on 1/14/2026 at 10:30 a.m.

    - Meeting notes and actions items distributed to all invitees on 1/14/2026

    - All agenda items were not covered; will work with Craig to address those matters via email and offline discussions

    - Attendees: Craig Hammel, Valisha Jackson, Andrew Rhodes, Michael Fays, and Kristen Gaster Invited but did not attend: James Cunningham and Jon Richardson

  - Weekly transition meetings are scheduled on Wednesdays from 10:30 – 11:30 a.m.

    - Kristen Gastner attended the 1/14/2026 meeting as there are former ORD personnel who fulfill required roles related to the business needs of this contract, who have been assigned to her section. She will attend based on agenda items to be covered

    - Meeting scheduled for 1/21/2026 will focus on the transition plan outline developed by Valisha and any lapse planning activities and information

    - Valisha has requested access to the vendor under the Task 1 Firm Fixed Price to help to facilitate some of the knowledge management due to Craig's limited bandwidth.

  - RISK –

    - Lack of ownership of the GSS system and/or any of the technical roles required for direction, oversight, and general program management are major block in transition planning and execution

    - No ISO creates risks related to NIST adherence, among other security concerns and added costs to the agency

- Funding

  - An Executive Compliance Form has been routed by James Cunningham and Craig Hammel to fund the contract through the end of the Option Year, August 27, 2026

    - Note: This action was suggested to be transitioned to ITO, however, until there is a documented bona fide business need to support the activities currently being delivered, this is not something that Valisha, on behalf of ITO will be comfortable doing.

  - Lapse Planning (Time Sensitive)

    - Craig Hammel is working with the vendor and James Cunningham to determine if this vehicle and its activities will still be considered exempted and/or excepted; as well as Craig and Jon Richardson as excepted personnel.

    - In the most recent lapse, Craig reported that because the contract was funded, ORD decisionmakers permitted work to continue as planned.

- 01/05:

  - This contract vehicle is still in the early stages of transition and currently remains with the current personnel Craig Hammel, formerly of ORD

    - Valisha Jackson has been identified as the to-be COR and Andrew Rhodes will be the Alt-COR

    - No specific transition-in date has been determined as of yet

    - RISK: It remains unclear how the separation of duties will be managed to delegate contract management functions and technical program direction based on the current functions

    - RISK: Current ATO expires June 2026; there is no IMO, SIO, or ISO currently identified to own this

    - Valisha has been actively reviewing contract related files and emails to develop a transition in plan and timeline.

      - This effort was paused over the last two weeks due to leave but resumed on Monday, January 5, 2026

    - Invoice Processing Transition Meeting is scheduled for January 14, 2026

  - Contract Period of Performance was split into quarters for the current option year based on ORD management direction.

    - Q1: 8/28/2025-12/1/2025

    - Q2: 12/2/2025 - 2/28/2026

    - Q3: 3/1/2026 - 5/31/2026

    - Q4: 6/1/2026 -8/27/2026

    - This was done via a formal contract modification

  - Funding - Current funding at a contract level is through Q3, May 31, 2026

    - RISK: Funding for this vehicle was single sourced out of ORD, with no cost recovery model

  - ACTION REQUIRED: CBI Access Request CBI-0007431 https://oppt.lightning.force.com/lightning/r/CBI_Access_Request__c/a06SJ00000ktoHqYAI/view

    - Required for CBI related functions on the contract

    - Submitted to Craig Hammel as the DCO, and Will Lominack as the First Line Supervisor, because Michael Fays does not come up in the system

DicksonOne (Sergey)

Wednesday, May 27, 2026

7:30 AM

DicksonOne (Sergey)

Current POP Expiration: 28 August 2026

Ultimate Contract Expiration: 28 August 2026

Contract Number:

COR: Sergey Minchenkov/ALT. COR:  Garrett Hayes

CO:  TBD

CS:  TBD

- Current Updates:

6/1/2026

- I met with the previous contract owner (he said he was never delegated authority as a COR) 1 June 2026 and toured RTP's main building to better understand what the devices were and what they monitored.  They're small devices attached to the refrigeration units that wirelessly broadcast to a few centralized router like devices.  These devices are attached to the network and send the data to a dashboard for temperature and maintenance monitoring.

- Past Updates:

5/27/2026

General: BLUF: I know very little about this contract other than it expires in August.

I'm investigating what this contract completely entails.  The documentation I've seen doesn't appear to be current.  Prior year awards appear to be closed out and it seems like they're only ordering replacement parts each year.  I haven't seen a contract maintaining the equipment with a PoP yet.  However, when I asked the current COR, the response was "It's just an order - you're in the last option year so a clean slate going forward.  No options to exercise.  August 2026 will be the end of the PoP and we have the latest invoice for the following year ready for you."

TrueTandem (Garrett)

Monday, June 22, 2026

9:01 AM

TrueTandem (Garrett) 
Current POP Expiration:

Ultimate Contract Expiration:

Contract Number:

COR: Garrett Hayes/ALT. COR:  Dawn Lamb

CO:  TBD

CS:  TBD

IMCS – V (Shela)

Monday, January 05, 2026

10:20 AM

Information Management Center  Services (IMCS) - V – 3 Task Orders

COR:  Shela Poke-Williams

Please review each subtab for each Task Orders

- ABACCO Blackfish (Shela) - Contract Number: 68HERD23D0002

- AGILE - Contract Number:  68HERD23D003

- DAYCOM - Contract Number:  68HERD23D0001

Abaco Blackfish (Shela)

Thursday, January 22, 2026

1:20 PM

Information Management Center Services (IMCS) - V  -- Abaco Blackfish (Shela)

  - Current POP Expiration: 10/31/2027

  - Ultimate Contract Expiration: 10/31/2027

  - Contract Number:   68HERD23D0002 
 Task Orders:   68HERD23F0052, 68HERD23F0103

  - COR:  Shela Poke-Williams

  - CO:  Shelley Marley

  - CS:

  - Current Updates:

  - 6/10

  - 4/15/2026: Received the Award of Modification P00008 to Task Order 68HERD23F0103 (Web Support for the Office of the Chief Financial Office) under Contract 68HERD23D0002 which exercises Option Period 3 (OP 3), provides funding in the amount of $107,223.60 (thereby fulling funding CLIN 3001) and extends the period of performance until 04/30/2027.

  - 3/24/2026: 80% funding notification was sent on 3/6

  - 2/27/2026: OCFO, OY2 is funded through 4/30/25. We are still waiting on a modification to exercise/fund OY3. Abaco will be sending the 85% funding notification by 3/6.

  - Past Updates:

  - 01/28:

    - Information emailed and received for updates within the task orders of the Contract Abaco from the CO.

    - Abaco Blackfish (Library Services, Records and Web Support) – 68HERD23D0002, the original amount of Abaco contract was $4,515,094.59, with pop of 11/01/2022 – 10/31/2027.

    - Two (2) task orders under Abaco Blackfish, which are as follows:

    - 68HERD23F0052, pop 3/1/2025 – 2/28/2026, total amount is $117,054.46, funding remaining - $18,679.31.

    - 68HERD23F0103, pop 5/1/2025 – 4/30/2026, total amount is $105,174.48, funding remaining - $35,058.16.

02/10:

  - No updates to present.

  - 2/24:

  - This is for the IMCS V Contract concerning record keeping and storage.

  - From Ryan Philbrick, this is a follow up email to the conversation that we had yesterday, about potential cost savings at the agency. As part of an ongoing effort to quantify and document agency wide cost savings associated with centralizing paper records management activities at the National Digitization Centers (NDCs), we are requesting some assistance in obtaining some acquisition documents for the ICMS contract.

  - Specifically, we are requesting copies of the Performance Work Statements and Independent Government Cost Estimates for all active and recently completed task orders under the ICMS vehicle. We want to analyze the material in order to try to quantify the cost savings we could potentially realize by centralizing the management of paper records storage, handling, file room operations, cataloging, and other records management services.

  - 3/9:

  - Financial Summary,

  - 3/24

    - D0002 Financial Summary: Total Ceiling $4,515.094.59, amount obligated $3.902,816.83, amount originally invoiced $3,653,311.37, amount paid $3,653,311.37. Remaining approved amount $260,978.94, % of funds used 94%, ODC funds obligated $47,067.29, funds remaining $13,973.48

    - No significant difficulties encountered during this reporting period.

    - F0052 Financial Summary: Total Ceiling $ 117,054.46, amount obligated $105,056.64, amount invoiced $105,056.64, amount paid $105,056.64, % of funds used 100%, ODC funds obligated $11,997.82, ODC fund invoiced $10,882.99, ODC funds remaining $1,114.83, remaining approved amount 1,114.83.

    - Difficulties Encountered:

    - On February 2, access to the EPA Network server was down for most of the day making it impossible to search the EPA Library Catalog. Eventually it was restored. This has happened 2 other times, both for a shorter duration during this reporting period.

    - On February 24, access to EPA Duluth’s American Chemical Society’s journals (Analytical Chemistry, Chemical Research in Toxicology, and Journal Agricultural and Food Chemistry) was temporarily blocked but was restored within hours after the Librarian sent an email to ACS’s Sales Department and a phone call to ACS’s technical support.

    - F0103 Financial Summary: Total Ceiling $105,174.48, amount obligated $105,174.48, amount invoiced $87,645.40, amount paid $87,645.40, % of funds used 83%, remaining approved amount $17,529.08.

    - Difficulties Encountered

    - No significant difficulties encountered during this reporting period.

    - Anticipated Activity

    - OCFO was recently reorganized into a new office (OFA), and the Information Specialist will continue to assist in merging web content for this process. The Information Specialist is involved with a project to move policy content into an agency-wide policy catalog

  - 4/09

  - No updates

  - 4/21

  - No updates

  - 4/30

  - We meet with the CO on the IMCS V contract to discuss some procedural issues, and the upcoming re-compete. I will be sending out info on the re-compete early next year.  I was asked by the CO to gently remind the TCORs of the following:

  - All PRs for option exercise should be submitted 90 days prior to end of current POP.

    - Once a task order expires, the option cannot be exercised.

    - Lack of an option exercise does not result in a stop work; it results in a task order ending.

    - A stop work cannot be used in leu of an option exercise.

    - If the option is not exercised by end of current POP, the task order must be re-competed, and no work will be done until a new task order is awarded.

  - TOCORs are responsible for tracking their funding and submitting PRs prior to funding deficit.  Incremental funding should be submitted 45 days prior to required obligation.

  - All PRs should be routed to COR for review before submitting to CO.

  - Approved Compliance memos are required to be submitted as attachments to all EAS actions.

  - I intend to set up a monthly “Office Hours” meeting in Teams soon, to allow for any issues, concerns or questions you may have. You do not need to wait for Teams office hours if you have an immediate question, feel free to call, teams chat or email me any time. Thank you so much for your ongoing support.

  - 5/19

  - No updates

Agile Decision Sciences (Shela)

Thursday, January 22, 2026

1:22 PM

Information Management Center Services (IMCS) - V -- Agile Decision Sciences (Shela)

  - Current POP Expiration: 10/31/2027

  - Ultimate Contract Expiration: 10/31/2027

  - Contract Number:  68HERD23D003

  - Task Orders: 
68HERD23F0041, 68HERD23F0043, 68HERD23F0044, 68HERD23F0060, 68HERD23F0072, 68HERD23F0073, 68HERD23F0086, 68HERD23F0087, 68HERD23F0090, 68HERD23F0091, 68HERD23F0100, 68HERD23F0101, 68HERD23F0102, 68HERD23F0107, 68HERD23F0111, 68HERD23F0113, 68HERD23F0117, 68HERD23F0123, 68HERD24F0012, 68HERD25F0083, 68HERD26F0008, 68HERF26F0001

  - COR:  Shela Poke-Williams

  - CO: Ross Gillingham

  - CS:

  - Current Updates:

  - 6/10

  - Agile monthly technical report 3/28 - 4/24, no tasks orders - 68HERD23D0003

  - Past Updates:

  - 1/28:

  - Information emailed and received for updates within the task orders of the Contract Agile from the CO.

  - Agile Decision Sciences supports (Library and Records Management) - 68HERD23D0003, the original amount of the contract is $160,086,284, with pop of 11/1/2022 - 10/31/2027.

  - As of 1/28/2026, there are twenty-two (22) task orders under Agile, they are listed below:

  - 68HERD23F0041, pop 2/1/2023 – 1/31/2026 – total amount is $2,298,050.00, funding remaining - $925,326.00

  - 68HERD23F0043, pop 2/1/22023 – 1/31/2026 – total mount is $291,583.00, funding remaining - $82,231.00
 68HERD23F0044, pop 4/1/2023 – 3/31/2026 – total amount is $13,066,044.00, funding remaining - $163,719.00
 68HERD23F0060, pop 3/1/2023 – 2/28/2026 – total amount is $3,316,107.00, funding remaining - $1,351,210.00
 68HERD23F0072, pop 4/1/2023 – 3/31/2026 – total amount is $413,296.00, funding remaining - $167,536.00
 68HERD23F0073, pop 4/1/2023 – 3/31/2026 – total amount is $201.492.00, funding remaining - $8,903.00
 68HERD23F0086, pop 5/1/2025 – 4/30/2026 – total amount is $291,607.00, funding remaining - $44,135.00
 68HERD23F0087, pop 4/1/2023 - 3/31/2026 – total amount is $1,897,218.00, funding remaining - $793,699.00
 68HERD23F0090, pop 4/1/2023 - 3/31/2025 – total amount is $1,273,655.00, funding remaining - $776,942.00
 68HERD23F0091, pop 4/1/2023 – 4/30/2026 – total amount is $603,135.00, funding remaining - $244,503.00
 68HERD23F0100, pop 5/1/2023 – 4/30/2026 – total amount is $598,925.00, funding remaining - $267,569.00
 68HERD23F0101, pop 5/1/2023 – 4/30/2026 – total amount is $4,208,928.00, funding remaining, $1,687,237.00
 68HERD23F0102, pop 5/1/2023 – 4/30/2026 – total amount is $1,519,356.00, funding remaining, $837,846.00
 68HERD23F0107, pop 5/1/2023 – 4/30/2026 – total amount is $1,238,192.00, funding remaining, $565,528.00
 68HERD23F0111, pop 5/1/2023 – 4/30/2026 – total amount is $1,146,698.00, funding remaining, $476,660.00
 68HERD23F0113, pop 5/1/2023 – 4/30/2026 – total amount is $3,166,074.00, funding remaining, $1,330,144.00
 68HERD23F0117, pop 5/1/2023 – 4/30/2026 – total amount is $656,547.00, funding remaining, $309,929.00
 68HERD23F0123, pop 6/1/2023 – 5/31/2025 – total amount is $609,589.00, funding remaining, $370,480.00
 68HERD24F0012, pop 12/4/2023 – 1/3/2026 – total amount is $947,661.00, funding remaining, $573,681.00
 68HERD25F0083, pop 6/25/2025 – 6/24/2026 – total amount is $6,770,712.00, funding remaining $6,325,207.00
 68HERD26F0008, pop 4/30/2026 – 4/30/2028 – total amount is $6,046,514.00, funding remaining $5,976,514.00
 68HERF26F0001, pop 1/1/2026 – 4/30/2026 – total amount is $2,351,787.20, funding remaining $2,256,787.20.

  - 2/10:

    - No update to present

  - 2/24:

    - This is for the IMCS V Contract concerning record keeping and storage.

    - From Ryan Philbrick, this is a follow up email to the conversation that we had yesterday, about potential cost savings at the agency. As part of an ongoing effort to quantify and document agency wide cost savings associated with centralizing paper records management activities at the National Digitization Centers (NDCs), we are requesting some assistance in obtaining some acquisition documents for the ICMS contract.

    - Specifically, we are requesting copies of the Performance Work Statements and Independent Government Cost Estimates for all active and recently completed task orders under the ICMS vehicle. We want to analyze the material in order to try to quantify the cost savings we could potentially realize by centralizing the management of paper records storage, handling, file room operations, cataloging, and other records management services.

  - 3/9

    - Task Order Contract Value $ 687,978.70

    - Task Order Funding Value $ 210,000.00

    - % of Funding Spent 35.71%

  - Funding Required to Complete EAC $ 477,978.70

  - 3/24

  - No updates

  - 4/09

  - No updates

  - 4/21

  - No updates

  - 4/30

  - We meet with the CO on the IMCS V contract to discuss some procedural issues, and the upcoming re-compete. I will be sending out info on the re-compete early next year.  I was asked by the CO to gently remind the TCORs of the following:

  - All PRs for option exercise should be submitted 90 days prior to end of current POP.

    - Once a task order expires, the option cannot be exercised.

    - Lack of an option exercise does not result in a stop work; it results in a task order ending.

    - A stop work cannot be used in leu of an option exercise.

    - If the option is not exercised by end of current POP, the task order must be re-competed, and no work will be done until a new task order is awarded.

  - TOCORs are responsible for tracking their funding and submitting PRs prior to funding deficit.  Incremental funding should be submitted 45 days prior to required obligation.

  - All PRs should be routed to COR for review before submitting to CO.

  - Approved Compliance memos are required to be submitted as attachments to all EAS actions.

  - I intend to set up a monthly “Office Hours” meeting in Teams soon, to allow for any issues, concerns or questions you may have. You do not need to wait for Teams office hours if you have an immediate question, feel free to call, teams chat or email me any time. Thank you so much for your ongoing support.

  - 5/19

  - No updates

Daycom (Shela)

Thursday, January 22, 2026

1:22 PM

Information Management Center Services (IMCS) - V - Daycom (Shela)

  - Current POP Expiration: 10/31/2027

  - Ultimate Contract Expiration: 10/31/2027

  - Contract Number:  68HERD23D0001

  - Task Orders:    68HE0523F0013, 68HE0523F0031, 68HERD23F0112
                           68HE0823F0030, 68HE0325F0103, 68HE0726F0017

  - COR:  Shela Poke-Williams

  - CO:  Melinda McBride

  - CS:

  - Current Updates:

  - 6/10

  - No Update

  - Past Updates:

  - 01/28:

    - Daycom (Records Management Services Superfund, and Library Services) – 68HERD23D0001, the original amount of Daycom contract was $ 203,052,645.00, with pop of 11/01/2022 – 10/31/2027. As of 1/28/2026, there are six (6) task orders under Daycom they are listed below:

    - 68HE0523F0013 Region 5 GLNPO, pop is 2/1/2023 - 12/31/2027, total amount $437,292.96, funding remaining- $184,335.84.

    - 68HE0523F0031 Region 5 Superfund, pop is 3/20/2023 - 2/29/2028, total amount $2,784,814.11, funding remaining- $1,246,318.32.

    - 68HERD23F0112 Region 4 Superfund- pop is 5/1/2023 - 4/30/2028, total amount is $2,954,240.64, funding remaining- $1,413,771.96.

    - 68HE0823F0030 Region 8 Records Management, pop is 5/15/2023 - 5/14/2028, total amount is $4,525,040.52, funding remaining- $2,028,368.21.

    - 68HE0325F0103 Region 3 Records Management, pop is 12/1/2025 - 11/30/2027, total amount is $2,119,163.04, funding remaining- $2,041,443.87.

    - 68HE0726F0017 Region 10 Library Services, pop is 12/1/2025 - 4/30/2028, total amount is $397,011.30, funding remaining- $384,478.75.

    - 2/10:

    - No update to present.

    - 2/24:

    - This is for the IMCS V Contract concerning record keeping and storage.

    - From Ryan Philbrick, this is a follow up email to the conversation that we had yesterday, about potential cost savings at the agency. As part of an ongoing effort to quantify and document agency wide cost savings associated with centralizing paper records management activities at the National Digitization Centers (NDCs), we are requesting some assistance in obtaining some acquisition documents for the ICMS contract.

    - Specifically, we are requesting copies of the Performance Work Statements and Independent Government Cost Estimates for all active and recently completed task orders under the ICMS vehicle. We want to analyze the material in order to try to quantify the cost savings we could potentially realize by centralizing the management of paper records storage, handling, file room operations, cataloging, and other records management services.

    - 3/9

    - 1 CLIN 2001 – 01 January 2026- 31 January 2026 $49,219.58 $49,219.58

    - TOTAL DUE $49,219.58

    - Option Year 2:

    - 5/1/2025-4/30/2026

    - Remaining Funds Allocations $147,658.78

    - Total Contract Amount $590,635.00

    - Funds Allocated 33.33%

    - Total Funded $590,635.00 Total Amount Billed $49,219.58

    - 3/24

    - No Update

    - 4/09

    - No Update

    - 4/21

    - No update

    - 4/30

    - We meet with the CO on the IMCS V contract to discuss some procedural issues, and the upcoming re-compete. I will be sending out info on the re-compete early next year.  I was asked by the CO to gently remind the TCORs of the following:

    - All PRs for option exercise should be submitted 90 days prior to end of current POP.

      - Once a task order expires, the option cannot be exercised.

      - Lack of an option exercise does not result in a stop work; it results in a task order ending.

      - A stop work cannot be used in leu of an option exercise.

      - If the option is not exercised by end of current POP, the task order must be re-competed, and no work will be done until a new task order is awarded.

    - TOCORs are responsible for tracking their funding and submitting PRs prior to funding deficit.  Incremental funding should be submitted 45 days prior to required obligation.

    - All PRs should be routed to COR for review before submitting to CO.

    - Approved Compliance memos are required to be submitted as attachments to all EAS actions.

    - I intend to set up a monthly “Office Hours” meeting in Teams soon, to allow for any issues, concerns or questions you may have. You do not need to wait for Teams office hours if you have an immediate question, feel free to call, teams chat or email me any time. Thank you so much for your ongoing support.

    - 5/19

    - No updates

New Awards and Recompetes

Wednesday, June 5, 2024

10:02 AM

| Upcoming Procurement | Contract End Date | PALT Start | Submit APP (PALT + 2 weeks) | Engagement Meeting | Submit SRO (APP + 2 weeks) | Submit CGER (SRO + 2 Weeks) | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Adobe | 11/26/2026 | 5/26/2026 | 6/16/2026 | 5/13/2026 | 5/19/2026 | 3/20/2026 |  |
| IMCS-V | 10/31/2027 | 4/30/2026 | 4/16/2026 | 4/9/2026 | 4/2/2026 | 3/19/2026 | Confirm PALT |
| MD - T-Mobile | 6/30/2026 | 3/30/2026 | 3/16/2026 | 3/9/2026 | 3/2/2026 | 2/16/2026 |  |
| MD - Verizon | 6/30/2026 | 3/30/2026 | 3/16/2026 | 3/9/2026 | 3/2/2026 | 2/16/2026 |  |
| MD - AT&T | 6/30/2026 | 3/30/2026 | 3/16/2026 | 3/9/2026 | 3/2/2026 | 2/16/2026 |  |
| MPS | 12/31/2026 | 7/30/2026 | 7/15/2026 | 7/9/2026 | SRO submitted 6/17/2026 | EO Compliance approved on 6/12/2026 |  |
| ITI3 | 8/27/2027 | 8/27/2026 | 8/13/2026 | 8/6/2026 | 7/30/2026 | 7/16/2026 | IA |
| FedEx and UPS Shipping |  |  |  |  |  |  |  |

ITI-3 ()

Sunday, May 31, 2026

7:04 PM

IMCS-VI (Shela)

Sunday, May 31, 2026

7:04 PM

  - IMCS-VI

    - Current POP Expiration: 10/31/2027

    - Ultimate Contract Expiration:  TBD

    - Contract Number: TBD

    - Order Number:

    - COR: Shela Poke-Williams/Alt: Kim Farmer

    - CO/CS: Ross Gillingham

| EAS Date | Milestone | Actual Date | CMB Forecast |
| --- | --- | --- | --- |
|  | FITARA Approval Received |  |  |
|  | APP Submitted |  |  |
|  | APP/Milestones Approved |  |  |
|  | Solicitation Issued |  |  |
|  | Solicitation Closes |  |  |
|  | TEP Complete |  |  |
|  | Final Proposals |  |  |
|  | Award |  |  |

  - Current Updates

    - 6/1: Working on IGCE to get compliance memo started.  There are 7 task orders that did not transfer to Brad Werwick's office and we do not have access to them in EAS.  We are working to get the documentation for them in order to complete the IGCE.

    - 6/1:  FITARA is not required for this recompete, determined in previous recompete that this was not an IT program

FY27 Adobe ELA

Wednesday, April 22, 2026

2:50 PM

  - Adobe ELA (Michelle)

    - Current POP Expiration: 11/26/2026

    - Ultimate Contract Expiration: 11/26/2026

    - Contract Number: NNG15SD38B

    - Order Number:

    - COR: Michelle Cuilla /Alt: Adam VanEnwyck

    - CO/CS: Brad Werwick/Kaela Back

| EAS Date | Milestone | Actual Date | CMB Forecast |
| --- | --- | --- | --- |
|  | FITARA Approval Received | 4/24/2026 |  |
|  | APP Submitted | 6/16/2026 | 6/05/2026 |
|  | APP/Milestones Approved |  | 6/29/2026 |
|  | Solicitation Issued |  | 7/05/2026 |
|  | Solicitation Closes |  | 7/10/2026 |
|  | TEP Complete |  | 7/20/2026 |
|  | Final Proposals |  | 7/30/2026 |
|  | Award |  | 11/26/2026 |

  - Current Updates

    - Date 6/2/26

      - FITARA Approved.

      - IGCE Completed.

      - Zero dollar PR created:  PR-OFA-26-00304

      - EO Compliance Form Approved.

      - Market Research Completed.

      - SRO Approval – Approved 6/2.

      - APP was sent on 6/16.

  - Past Updates:

    - Date 5/19/26

      - FITARA Approved.

      - IGCE Completed.

      - Zero dollar PR Completed.

      - EO Compliance Form Approved.

      - Market Research Completed.

      - SRO-being reviewed by Garrett 5/19.

      - Meeting with Contracts 5/13.

FedEx and UPS Shipping

Tuesday, February 24, 2026

4:20 PM

  - FedEx and UPS Shipping – BPA Call Order (Adam)

    - Current POP Expiration: TBD

    - Ultimate Contract Expiration: TBD

    - Contract Number: TBD

    - COR: Adam VanEnwyck

    - CO/CS:  TBD

| EAS Date | Milestone | Actual Date | CMS Forecast |
| --- | --- | --- | --- |
|  | APP Submitted |  | 07/10/2026 |
|  | APP/Milestones Approved |  | 07/17/2026 |
|  | Solicitation Issued |  | 07/24/2026 |
|  | Solicitation Closes |  | 08/14/2026 |
|  | TEP Complete |  | 08/28/2026 |
|  | Final Proposals |  | 09/11/2026 |
|  | Award |  | 09/30/2026 |

  - Current Updates:

  - 06/01/2026:

    - Updated CMS Forecast Dates

  - Past Updates:

  - 05/04/2026:

    - Adam reviewed proposed changes to the SOW template.  This review generated more process questions for the BPA COR.

      - Adam to submit additional questions to BPA COR (Rob Fox) by end of week

  - 04/21/2026:

    - Adam met with Terri 3/17/2026 to address questions, discuss BPA Call Order requirement, and pay current shipping invoices via CC

      - Adam to submit questions to BPA COR (Rob Fox) by end of week

  - 03/24/2026:

    - Adam met with Terri 3/17/2026 to address questions, discuss BPA Call Order requirement, and pay current shipping invoices via CC

      - Adam to submit questions to BPA COR (Rob Fox) by end of week

  - 03/02/2026:

    - Adam met with Terri's team 2/25/2026 to address questions, discuss BPA Call Order requirement

      - Terri's team to review notes and confirm questions for BPA COR.

      - Once questions are confirmed/formalized, Adam will send to BPA COR (Rob Fox)

Shredding Contract

Tuesday, April 07, 2026

8:37 AM

  - Shredding Contract (Adam)

    - Current POP Expiration: TBD

    - Ultimate Contract Expiration: TBD

    - Contract Number: TBD

    - COR: Adam VanEnwyck

    - CO/CS:  TBD

| EAS Date | Milestone | Actual Date | CMB Forecast |
| --- | --- | --- | --- |
|  | FITARA Approval Received |  |  |
|  | APP Submitted |  |  |
|  | APP/Milestones Approved |  |  |
|  | Solicitation Issued |  |  |
|  | Solicitation Closes |  |  |
|  | TEP Complete |  |  |
|  | Final Proposals |  |  |
|  | Award |  |  |

* NOTE:  Table not updated because order likely not necessary.

  - Current Updates:

    - 6/01:  No new update.

  - Past Updates:

    - 5/04:  * No contract or purchase order anticipated at this time.  RTP Facilities has a shredding event planned for NCC in July.  COR confirmed with Facilities that the shredding event planned for the NCC will apply to confidential business information.

    - 4/21:  RTP Facilities has a shredding event planned for NCC in July.  COR reached out to confirm event can accommodate confidential documents.  Awaiting confirmation.

MPS Recompete

Tuesday, February 24, 2026

4:20 PM

  - MPS Recompete - (Dawn)

    - Current POP Expiration: TBD

    - Ultimate Contract Expiration: TBD

    - Contract Number: TBD

    - COR:  Dawn Lamb

    - CO/CS:  TBD

| EAS Date | Milestone | Actual Date | CMB Forecast |
| --- | --- | --- | --- |
|  | FITARA Approval Received |  | 5/29/2026 |
|  | APP Submitted |  | 6/16/2026 |
|  | APP/Milestones Approved |  | 7/16/2026 |
|  | Solicitation Issued |  | 10/14/2026 |
|  | Solicitation Closes |  | 10/31/2026 |
|  | TEP Complete |  | 11/15/2026 |
|  | Final Proposals |  | 11/30/2026 |
|  | Award |  | 12/15/2026 |

  - Current Updates:

    - 06/18:

      - EO Compliance was approved on 6/12/2026.

      - Request for SRO Approval was submitted on 6/16/2026.

      - Request for FITARA approval was submitted on 6/17/2026.

      - COR is currently working on APP.

      - COR revised PWS to add task of monitoring non lexmark printers per Program's Office request.

  - Past Updates:

    - 06/02:

      - 6/1:  Both IT Service Branch Section and Endpoint Services Branch have concluded that the task of Print Queue Management will be added to new MPS Contract Recompete.

        - Sent draft MPS PWS out that reflects this added PWs and waiting on everyone approval by 6/3/2026.

      - EO Compliance was submitted for approval.

      - COR Is currently working on drafting the FITARA

    - 05/29:

      - COR revised added additional data to reflect the back billing charges for FY26 printers that was  never billed.

      - COR finalized IGCE.  COR is now drafting EO Compliance form to submit by June 1, 2026.

      - Both Endpoint Services Branch and IT Service Branch are currently determining which contract will complete task of Print Queue Management (mtg scheduled for 6/1/2026

    - 5/27:

      - COR Scheduled meeting to meet with ESSET Engineering to discuss the current section of MPS PWS included a section called "EPA Service Desk Priority Levels".  COR requested ESSET Engineer to update this section and to send a more recent copy of the "MPS Incident Ticket Handling Process"   document by Tuesday, June 2, 2026.

    - 5/21:

      - COR scheduled a meeting to meet with the Endpoint Services Branch and IT Service Branch to resolve which Contract (MPS or ESSET) will be assigned the task of Print Queue Management.

        - Some discussion was skill set and cost.  That is could cost more for ESSET to complete task.

        - Program Office found the task was success having ESSET complete the task.

        - Conclusion to meeting indicated more discussions were needed as it was still not determined which contract will be completing this task.

      - COR asked for a resolution soon so recompete milestones are not delayed.

      - Separate discussion was made between Branch Chiefs.

      - COR scheduled a meeting for Monday, June 1, 2026.

    - 04/30:

      - COR is pulling data from previous FY and analyzing data, while creating a draft IGCE.

      - COR requested from Service Management team data on non Lexmark printers for FY24, FY25, and FY26.

    - 04/23:

      - COR is working on market research.

      - COR is researching GSA for Managed Print Service vendors.   COR will reach out to vendors is not enough information is listed.

    - 4/18:  COR Submitted PWS to the Program office to get their review and edits.

    - 03/27:

      - COR made minor edits to PWS.

      - COR is reviewing older notes and meeting with ESSET COR to discuss moving printers.

Legacy Contracts

Thursday, January 15, 2026

2:06 PM

Feb. 2026 Printer Accessories Order for FY26

Wednesday, February 18, 2026

10:24 AM

  - Printer Refresh and Accessories (Dawn)

    - Current POP Expiration:   - A.R.O. 45 days

    - Ultimate Contract Expiration:  - A.R.O. 45 days

    - Contract Number:   68HERF26P0034

    - COR: Dawn Lamb

    - CO/CS:  Kaela Back

| EAS Date | Milestone | Actual Date | CMB Forecast |
| --- | --- | --- | --- |
|  | FITARA Approval Received | n/A |  |
|  | APP Submitted | n/a |  |
| 11/16/25 | APP/Milestones Approved | n/a |  |
| 12/01/25 | Solicitation Issued | n/a |  |
| 12/16/25 | Solicitation Closes | 3/2/2026 |  |
| 12/31/25 | TEP Complete | 3/20/2026 |  |
| 01/15/26 | Final Proposals | 3/20/2026 |  |
| 02/14/26 | Award | 3/20/2026 |  |

  - Current Updates:`

    - 4/1:  Invoice approved by COR in IPP.

  - Past Updates:

    - 3/23:  Invoice received and COR approved invoice in IPP

    - 3/20:  2 staples finishers were received and confirmed by Landover Warehouse.

    - 3/20:  Contract fully awarded

    - 2/18:  COR submitted PR (PR-OFA-26-00302) for 2 printer accessories (internal stapler Finishers) for Lexmark 833G printer – for 2 offices (OIG and another Ofc. @ HQ).

    - 2/17  Program office expedited an order for 2 internal staple finishers and can be installed with installation.  Both finishers – one for HQ (OIG) and the other for printer in inventory.

      - COR completed necessary paperwork for PR to be submitted, waiting on FCO to give LOA.

2024 Oracle (Sergey)

Thursday, June 6, 2024

9:21 AM

  - Oracle Software Update License and Support Renewal

    - Current POP Expiration: 3/31/2025

    - Ultimate Contract Expiration: 3/31/2025

    - Contract Number: NNG15SC59B / 68HERD24F0066

    - COR: Sergey Minchenkov

    - CO/CS: Christopher Davis (CO)

  - Past Updates:

    - 7/3: Pending Second Part(new CSI) award

    - 7/19: Needed to answer questions from GSA to Award und NASA SEWP; Will be awarded on Friday, July 19, 2024

    - 7/30: Clarity regarding new licenses (Oracle New CSI) obtained after further conversation with Oracle.  Expected award date is Friday 8/9.

    - 8/9: EPAs Oracle team met with Oracle and now have clarity to complete the Order.  (est. Completion date is 8/16)

    - 8/16 Oracle Part 2 New CSIs pending award just waiting on vendor to respond

    - 8/23 (Part 2)  Quote came back for $750K; need to amend the PR to add additional $45K

    - 8/30 (Part 2) Oracle Awarded

    - 9/6 N/A

    - 9/20 N/A

    - 10/8:   ORACLE is scheduling a meeting soon with Technical Customer to discuss OLAP, and confirm the need.  ORACLE wants to ensure the customer is making correct decision on purchasing CSI licenses (price range 50K to 60K).

    - 10/22 Meeting with Oracle schedule 10/24

    - 11/1 Conducted Meeting and there is no need to add extra CSI

    - 11/15 Waiting on the updated CSI list to start the APP for FY25 renewal

    - 12/20 (Michelle Cuilla) awaiting updated CSI list from Tim Richards. Once CSI list is received, will be able to proceed with APPs and PRs

    - 12/31: Sergey took over as COR from Michelle

  - Current Updates:

    - 01/27: No new updates on this contract. See "2025 ORACLE" for the follow-on contract for calendar year 2025.

2024 Printer Refresh and Accessories (Andrew and Dawn)

Wednesday, July 31, 2024

10:55 AM

  - Printer Refresh and Accessories (Andrew and Dawn)

    - Current POP Expiration: June 2024

    - Ultimate Contract Expiration: June 2024

    - Contract Number: 68HERD24F0075

    - COR: Andrew Rhoades and Dawn Lamb

    - CO/CS: Hugo Alcantara

  - Past Updates:

    - 7/30:  A modification request to add printer accessories to the original order, 68HERD24F0075, was assigned to Dawn and myself.  I'll be working with Dawn to create a PR in EAS and submit the modification request to ITAD.  All documentation has been received and there shouldn't be any issues.  The Delivery Order was originally awarded in April or May and the printers have been getting delivered since late June.

    - 8/13:  A modification request to add printer accessories to the original order, 68HERD24F0075, was assigned to Dawn and myself.  Dawn and I have created the PR. I am reviewing and finalizing the required attachments and will submit to ITAD this week.

    - 8/26:  I am reviewing and finalizing the required attachments and will submit to ITAD this week.

    - 9/10: PR has been submitted to ITAD for review and acceptance.

    - 10/8:  No updates

    - 10/22: PR was submitted in EAS for printer accessories by Kim Farmer (while Andrew was out).

    - 11/5:  No updates.

    - 11/18:  Accessories modification was completed and issued 18 November.

    - 12/2: No updates

    - 01/02:  No updates.

  - Current Updates:

    - 1/14:  No Updates.

2025 ORACLE (Sergey)

Thursday, December 26, 2024

2:00 PM

  - Oracle Software Update License and Support Renewal

    - Current POP Expiration: 3/31/2025

    - Ultimate Contract Expiration: 3/31/2025

    - Contract Number: NNG15SC59B / 68HERD24F0066

    - COR: Sergey Minchenkov

    - CO/CS: Christopher Davis (CO)

  - Past Updates:

    - 7/3: Pending Second Part(new CSI) award

    - 7/19: Needed to answer questions from GSA to Award und NASA SEWP; Will be awarded on Friday, July 19, 2024

    - 7/30: Clarity regarding new licenses (Oracle New CSI) obtained after further conversation with Oracle.  Expected award date is Friday 8/9.

    - 8/9: EPAs Oracle team met with Oracle and now have clarity to complete the Order.  (est. Completion date is 8/16)

    - 8/16 Oracle Part 2 New CSIs pending award just waiting on vendor to respond

    - 8/23 (Part 2)  Quote came back for $750K; need to amend the PR to add additional $45K

    - 8/30 (Part 2) Oracle Awarded

    - 9/6 N/A

    - 9/20 N/A

    - 10/8:   ORACLE is scheduling a meeting soon with Technical Customer to discuss OLAP, and confirm the need.  ORACLE wants to ensure the customer is making correct decision on purchasing CSI licenses (price range 50K to 60K).

    - 10/22 Meeting with Oracle schedule 10/24

    - 11/1 Conducted Meeting and there is no need to add extra CSI

    - 11/15 Waiting on the updated CSI list to start the APP for FY25 renewal.

    - 12/20 awaiting updated CSI list from Tim Richards. Once CSI list is received, will be able to proceed with APPs and PRs.

    - 12/31  Sergey took over as the COR from Michelle.

    - 01/10 OITO/EOD expected to provide updated CSI list by COB 01/10.

    - 01/17 EOD (Tim Richards/Alan M) now expect to have CSI list complete no earlier than 1/24; the team they are waiting on for additional information has requested an extension until 1/24.  Alan also indicated there is a new requirement for a small purchase for new licenses with the renewal.  At this point, EOD estimates the renewal cost be about $4.1M, assuming an 8% mark-up of the costs from last year.

    - 01/28: Initial Oracle Procurement Package has been submitted - APP-OMS-25-00013 and $0 Planning PR PR-OMS-25-00395 have both been routed for review with IGCE at $4,720,028.80. SRO approval received. CS should finish his review sometime this week, and CO will begin his review after that.

    - 02/11: FITARA approved 02/04, and PR PR-OMS-25-00395 amended to include FITARA approval. Updated CSI list received from SME, and COR is working with SME to finalize new IGCE. CS/CO review still ongoing with goal to produce a milestone chart in the next two weeks. Funding should be available to submit funded PR shortly.

    - 02/25: Updated CSI list/IGCE provided to CO with guidance on understanding CSI List/IGCE provided by SME. CO review of APP and $0PR still ongoing. CS has submitted 1900-37 Small Business Review Form to OSDBU for review. ITAD is advising a total small business set aside, and approval is expected quickly. CS has advised that funded PR should be submitted within the next week, and COR has begun the process to submit funded PR.

    - 03/11: RFQ set to close at 09:00am on 03/17. Once quote is received, funding and LOAs can be added to PR-OMS-25-00596. EO Compliance Review form received and attached to PR. Awaiting SRO approval and quote to proceed with PR.

    - 03/25: RFQ closed 03/23. PR-OMS-25-00596 has been routed for approval. SRO pre-approval is received and signed EO Compliance Review form is attached. PR will route up through SRO for official approval. Quote sent to TPOC. License QTYs have been accepted, and agency is going back to vendor/Oracle to clarify terminations.

    - 4/08: EPA FY25 Consolidated Oracle Procurement awarded 03/31. COR confirmed with TPOC that no additional FY25 license procurement should be required.

    - 04/22: EPA FY25 Consolidated Oracle Procurement awarded 03/31. COR confirmed with TPOC that no additional FY25 license procurement should be required. Unless there is another FY25 procurement action, there should not be another update until we begin working on the FY26 procurement in September.

    - 05/06: COR confirmed with TPOC that no additional FY25 license procurement should be required. Unless there is another FY25 procurement action, there should not be another update until we begin working on the FY26 procurement in September.

    - 05/29: CPARS for the previous versions of the Oracle contract were assigned to Sergey and completed in CPARS.gov.

    - 06/17: No updates.

    - 06/30: No updates.

    - 07/14: Paid the submitted vendor invoices for the last quarter.

    - 07/31: No updates.

    - 08/12: No updates.

    - 08/27: No updates.

    - 09/10: No updates.

    - 09/22: No updates.

    - 10/07: Garrett and Sergey began developing the APP for the contract's renewal in April 2026.

    - 10/21: Garrett took the lead on developing the APP for the contract's renewal in April 2026; Sergey serves as his backup.

    - 11/03: Garrett took the lead on developing the APP for the contract's renewal in April 2026; Sergey serves as his backup.

  - Current Updates:

    - 02/10: No new updates. Garrett took the lead on developing the APP for the contract's renewal in April 2026; Sergey serves as his backup.

2025 Printer Refresh 2nd Order CY24 (Dawn)

Friday, August 30, 2024

10:50 AM

  - Printer Refresh and Accessories (Dawn)

    - Current POP Expiration:   9/5/2025 - A.R.O. 45 days

    - Ultimate Contract Expiration:

    - Contract Number: 68HERD25F0155

    - COR: Dawn Lamb

    - CO/CS: Hugo Alcantara

  - Current Updates:

    - 2/11:  COR approved invoice for Ladover Warehouse – that excluded a damaged printer.  Waiting on next steps for damaged pritner to be delivered to Landover Warehouse.

  - Past Updates:

    - 10/7:  COR created a PR mod to add installation to printer refresh order for Regions 3 and 4.  COR is waiting on Line of Accounting to come in from the Finance team.

    - 10/14:  COR created sharepoint site for all POC @ regions, HQ, and RTP to access documents pertaining to printer deliveries.

    - 10/15:  COR submitted PR to MOD existing contract award for installation in 2 regions (4 locations).  PR-OMS-26-00007 – MODP0001.

    - 10/22:  Shipping and delivery are suspended until shutdown is over.  COR is waiting to hear about delivery to only the Landover Warehouse.

    - 11/3:  Later determined that Landover Warehouse will have someone available if EPA is fully involved with the Government shutdown.  Estimated delivery for Landover Warehouse will happen the week of November 17, 2025.  Landover Warehouse has a contractor who is essential and will be notified via email with a definite delivery date.

    - 11/17:

      - COR met with Vendor to resume processing printer order and resume delivery as Government shutdown concluded.

      - Requested a document from Vendor to reflect information needed for installations (in Region 3 and 4).

      - MOD is still in pending status as Vendor has not signed the MOD for installation (Region 3 and 4).  Vendor felt the MOD needed a location correction.  Waiting for CO to respond to Vendor.

    - 11/26:

      - Printers were delivered and received @ Landover Warehosue (Hyattsville, MD), with one printer still missing as its on backorder (833).

    - 12/3:

      - Printers were delivered and received @ Region 1 (Boston, MA).  Will wait for them to scan and confirm serial #s to ensure they match what the vendor had.

      - REGION 1 - Certificate of Insurance was filled out by ATI (Carrier) and now with Region 3 Facilities team (building owner).   Printers will not be picked up by ATI - carrier (from warehouse) until an appointment is scheduled.  Waiting for Reg. 1 to give next steps.

      - Region 1 will send COR and Program Office the serial #s scanned to ensure it matches what the vendor sent.

    - 1/5:

      - Received all printers except for Philadelphia, PA Region 3.  Waiting for the carrier to confirm a date and time to deliver that should happen this week.

      - COR obtaining pictures of damaged printer and box that needs to be replaced.  This damaged printer originally was received in Landover warehouse that was transferred to the COOP.  COOP found it damaged once it was unpacked.  Waiting for next steps.

      - Received invoices for some of the printers and the COR needs to confirm the printer were received.

    - 1/21:  Damaged Printer was picked up

    - 2/5:

      - COR approved invoices for printers delivered to Region 1 (Boston), Region 3 (Philadelphia and Ft. Meade), and Region 4 (Athens, GA and Atlanta, GA).

Legacy Microsoft ELA (Kim)

Thursday, June 6, 2024

9:21 AM

  - Microsoft ELA (Kim Farmer)

    - Please include Microsoft ELA renewal milestones in the new award and recompete section

    - Current POP Expiration: 4/30/2026

    - Ultimate Contract Expiration: 4/30/2026

    - Contract Number: 68HERD23A0001

    - COR: Kim Farmer

    - CO/CS: Kaela Back

    - Future Recompete CO:  Brad

  - Current Updates:

    - 2/10:  CO received comments from OGCE concerning Limited Source Justification (LSJ) for named source.

  - Past Updates:

    - 11/3 Meeting with ITAD to map the recompete.

    - 12/15 COR submitted PR (PR-OFA-26-00141) but was delayed to routing issues.

    - 1/5:  Due to EAS routing issues, COR resubmitted (PR-OFA-26-00141) and routed to Contracting Team.  The PR is for a recompete, with an anticipated award by March 2026.

    - 1/21: Approved compliance memo received.

    - 1/28:  The PR is currently with CO, who is reviewing the APP (submitted in Sept. 2025) and Statement of Work (SOW).  The CO is new and asking the COR questions to

become more familiar with the contract.

EMDC (Enterprise Mobile Device Coverage) (Sergey)

Friday, May 31, 2024

12:40 PM

  - Extended Mobile Device Coverage

    - Move this to Legacy Contracts

    - COR: Sergey Minchenkov / Garrett Hayes

    - CO/CS: Scott Tharp / Tomeka Hall

    - Status: On Track

| EAS Date | Milestone | Actual Date | CMB Forecast |
| --- | --- | --- | --- |
|  | FITARA Approval Received | 8/14/25 |  |
|  | APP Submitted | 8/18/25 |  |
| 11/16/25 | APP/Milestones Approved |  |  |
| 12/01/25 | Solicitation Issued |  | 11/1/25 |
| 12/16/25 | Solicitation Closes |  | 11/15/25 |
| 12/31/25 | TEP Complete |  | 12/15/25 |
| 01/15/26 | Final Proposals |  | 12/20/25 |
| 02/14/26 | Award |  | 12/31/25 |

  - Current Updates:

    - 02/10:

      - The BPAs with all three carriers - AT&T Mobility, Verizon Wireless, and T-Mobile USA - were awarded on 01/15/2026.

      - Individual EMDC call orders were awarded to AT&T on 01/28/2026 and Verizon on 01/29/2026, and performance under these call orders began on 02/01/2026.

        - Call orders will have the period of performance of 5 months ( = February to June 2026), so as to align them with the legacy T-Mobile contract's timeframe:

        - As per the previous decision, EPA will continue to utilize the legacy T-Mobile contract until its expiration on 06/30/2026.

      - In February-March 2026, COR will work on developing the follow-on call orders for all three carriers that will start on July 1, 2026 and will potentially last multiple years.

      - Please see individual tabs for "Mobile - EMDC - AT&T" and "Mobile - EMDC - Verizon" for future updates.

  - Past Updates:

    - 10/07:

      - HQAD committed to awarding the revised EMDC contract by 12/31/2025, i.e. prior to the expiration of the legacy AT&T and Verizon contracts. (T-Mobile contract will run through 06/30/2026.)

      - Revised FITARA request is pending for the CIO's approval. (All other parties reviewed the request and recommended approval.)

      - COR has been working with HQAD to address their comments and make revisions to the PWS.

    - 10/07:

      - HQAD committed to awarding the revised EMDC contract by 12/31/2025, i.e. prior to the expiration of the legacy AT&T and Verizon contracts. (T-Mobile contract will run through 06/30/2026.)

        - On 10/16/2025, HQAD acknowledged that they have the necessary paperwork (PWS, etc.) to begin the procurement process.

        - HQAD plans to release the solicitation to the industry by the end of October.

        - HQAD plans to conduct the TEP review in early December.

      - Revised FITARA request is pending for the CIO's approval. (All other parties, including the CTO, reviewed the request and recommended approval.)

    - 11/03:

      - HQAD is still committed to awarding the revised EMDC contract by 12/31/2025, i.e. prior to the expiration of the legacy contract.

        - Revised FITARA request was approved by the CIO on 10/22/2025.

        - RFQ for the EMDC procurement was issued to the industry on 10/30/2025.

          - HQAD is working to secure three BPAs with all three major carriers (AT&T, T-Mobile, Verizon Wireless).

        - TEP is expected to be conducted in early December.

    - 11/18:

      - HQAD is still committed to awarding the revised EMDC contract by 12/31/2025, i.e. prior to the expiration of the legacy contracts.

        - 10/30/2025 - RFQ for the EMDC procurement was issued to the industry.

          - HQAD is working to secure three BPAs with all three major carriers (AT&T, T-Mobile, Verizon Wireless).

        - 11/07/2025 - Vendors' follow-up questions were received by HQAD and forwarded to OITO

        - 11/12/2025 - OITO provided responses to the vendors' questions to HQAD

        - 11/17/2025 - HQAD received additional follow-up questions from the vendors

          - As of 11/18/2025, COR is working with OITO's SMEs to provide the answers

        - 12/05/2025 (tentative) - Due date for the vendors' technical and price proposals

        - 12/10/2025 (tentative) - TEP reviews will begin

        - 12/31/2025 (tentative) - EMDC contract award date.

    - 12/29:

      - On 12/16/2025, HQAD committed to awarding the EMDC Blanket Purchase Agreements with three carriers by 12/31/2025.

      - As of 12/29/2025, HQAD has not made the award yet, but the path forward that prevents lapse in mobile support is as following:

        - In January 2026, we will continue to use legacy mobile contracts:

          - We will continue to use the legacy T-Mobile contract till its expiration on 06/30/2026. On 12/22/2025, the contract was incrementally funded with $350K to cover costs through February 2026.

          - Legacy AT&T contract was extended for the month of January 2026 on 12/22/2025.

          - Legacy Verizon contract was extended for the month of January 2026 on 12/22/2025.

        - In February 2026, we will switch AT&T and Verizon to the EMDC contract:

          - PRs to initiate and fund the AT&T (PR-OFA-26-00124) and Verizon (PR-OFA-26-00125) call orders under EMDC were submitted to HQAD on 12/29/2025.

            - The goal is to award the call orders by 01/31/2026 (and HQAD had previously requested the processing time of one month for these actions).

            - Call orders will have the period of performance of 5 months ( = February to June 2026), so as to align them with the legacy T-Mobile contract.

        - In February-March 2026, COR will work on developing the follow-on call orders for all three carriers that will start on July 1, 2026 and will potentially last multiple years.

    - 01/29:

      - The BPAs with all three carriers - AT&T Mobility, Verizon Wireless, and T-Mobile USA - were awarded on 01/15/2026.

      - As of 02/01/2026, we will switch AT&T and Verizon to the EMDC contract:

        - Call orders will have the period of performance of 5 months ( = February to June 2026), so as to align them with the legacy T-Mobile contract's timeframe:

          - Call order with AT&T was enacted on 01/28/2026.

          - Call order with Verizon is expected to be enacted on 01/29/2026:

            - Verizon submitted their proposal for the call order on 01/26, and revised their proposal after a series of conversations with the COR and the Contract Specialist on 01/28.

            - COR reviewed the proposal, and submitted the evaluation to the Contract Specialist on 01/28.

            - Call order is expected to be awarded today (01/29).

          - As per the previous decision, EPA will continue to utilize the legacy T-Mobile contract until its expiration on 06/30/2026.

      - In February-March 2026, COR will work on developing the follow-on call orders for all three carriers that will start on July 1, 2026 and will potentially last multiple years.

Infotech 2024 (Garrett)

Thursday, January 15, 2026

3:05 PM

- Infotech (Nick)

  - Current POP Expiration: 01/09/2025

  - Ultimate Contract Expiration: 01/09/2025

  - Contract Number: GS-35F-298GA /68HE0P24F0004

  - COR: Garrett Hayes

  - CO/CS: Kimberly Prather/Candice Charlton/ Rayna Brown

- Current Updates:

  - 01/27: Awarded 01/14. No updates until award effort. These will start again around 10/25.

- Past Updates:

  - 10/8 Renewal efforts will begin towards the end of October as this is due to appropriated funds being used.

  - 10/22 Pending/verification of subscriptions from Tiffany before requesting a quote.

  - 11/1 Waiting on Quote from vendor before submitting documents and PR.

  - 11/15 Submitted the funding PR for renewal for $168k

  - 12/2: No updates for the current task order.  New award status is under the New Awards and Recompetes Infotech report.

  - 12/16: No updates for the current task order.  New award status is under the New Awards and Recompetes Infotech report.

  - 12/30: Contracting office notified me that the new award will not be in place by 10 January.  They requested that a modification to extend the current PoP be created.  Contractor stated an extension is not possible, however, notified the CO that if they were willing to provide a notice of intent for the new award, they would continue services.  The CO has not responded.  I'm following up.

  - 01/14: Awarded 01/14.

PC (Laptops) Refresh (Kim)

Tuesday, January 21, 2025

9:28 AM

  - COR:  Kim Farmer

  - CO/CS:  Brad Werwick

  - Status:  On Track

High-Level Maintenance:

| EAS Date | Milestone | Actual Date | CMB Forecast |
| --- | --- | --- | --- |
| N/A | FITARA Approval Received | GSA Attached to APP |  |
| 1/15/25 | APP Submitted | 1/10/2025 |  |
| N/A | APP/Milestones Approved | N/A |  |
| 1/14/25 | Market Research Complete | 1/10/25 |  |
| 1/15/25 | Zero Dollar PR | 1/15/25 |  |
| N/A | TEP Complete | N/A (GSA Schedule) |  |
| N/A | Award | N/A (GSA Schedule) |  |

  - Past Updates:

    - 1/15:  Planning PR (PR-OMS-25-00387) submitted for approval to include IGCE that lists the quote for the entire year.  Currently with Will, and then route to Tiffany and Vaughn.

    - 1/14: Funding PR (PR-OMS-25-00379) submitted for 1st order.  Waiting on funding to be available.

    - 1/21:

      - PC refresh. Planning PR submitted last Wednesday PR-OMS-25-00387

      - Funding PR submitted last Tuesday PR-OMS-25-00379

      - Funding PR is on hold at Carla’s request. Michelle Wiggins has and is waiting on funding to be available.

      - Planning PR is in approval route, currently with the Contracting Office.

      - 1/27 SRO approved memo

      - 1/27 APP updated and resubmitted with COR nomination.

        - Planning PR is in ITAD.

    - 2/12 Waiting on Funding approval to purchase laptops.

    - 3/11:  PR is on hold and waiting on new compliance memo to be signed.

    - 4//9: Updated IGCE and count submitted for DOGE review and signature

    - 4/15: EO memo approved

    - 4/16: final package submitted to ITAD for award

    - 4/29: Awarded PR-OMS-25-00379

    - 8/18 received quote and IGCE, compliance memo submitted.

    - 8/25 Compliance memo approved

    - 8/26 PR-OMS-25-01159 submitted for final CY 25 buy $5,881,912.52

    - 9/09 Awarded

  - Current Updates:

    - 02/17/26 PR OFA-26-00301 submitted for FY 26 first laptop buy

Records Management – DC (Kim Farmer)

Thursday, June 6, 2024

9:28 AM

  - Records Management (Michelle)

    - Current POP Expiration: 4/30/2025

    - Ultimate Contract Expiration: 4/30/2028

    - Contract Number: 68HERD23F0109 / TO 0024

    - COR: Kim Farmer

    - CO/CS: Hugo Alcantra

  - Current Updates:

    - 3/11:  The Task order will not have option year 2 exercised.  A new task order is set to be issued by May 1, 2025 will include both Headquarters and RTP.

    - This task order ends 4/30/25, it will not be renewed

  - Past Updates:

    - FFP task order was fully funded on 04/25/2024 for current option period.  no further updates expected until March of 2025 for next option period award

    - 9/25/2024 no updates expected until March of 2025.

    - 1/15:  COR and CO finalized evaluation criteria after several exchanges.  COR and CMB Chief currently reviewing CO's comments for SOW, and COR will respond to CO Tuesday, 1/21.

    - 1/28:  No updates.

  - Current Updates:

    - 3/11:  The Task order will not have option year 2 exercised.  A new task order is set to be issued by May 1, 2025 will include both Headquarters and RTP.

    - This task order ends 4/30/25, it will not be renewed

Jan. 2026 PC (Laptops) Refresh (Kim)

Wednesday, January 28, 2026

3:11 PM

  - Current POP Expiration:   - A.R.O. 45 days

  - Ultimate Contract Expiration:

  - Contract Number:  68HERF26F0048

  - COR:  Kim Farmer

  - CO/CS:  Ross Gillingham

  - Status:  On Track

  - Current Updates:

    - 3/17:  Fully awarded Contract # 68HERF26F0048.

  - Past Updates:

    - 1/27:  EO Compliance form was submitted for approval in the amount of $$2,674,940.46.  COR is completing other documentation that is required for PR.

    - 2/11/26 Tech office submitted revised IGCE increasing cost to $2,704,288.86

    - 2/12/26 revised compliance memo submitted for additional cost

    - 2/13/26 approved Compliance memo for increase received.

    - 2/17/26 PR-OFA-26-00301 submitted to FCO.