GAVETS (Garrett)

Monday, January 05, 2026

10:01 AM

GAVETS (Garrett)

Current POP Expiration: 05/13/2026

Ultimate Contract Expiration: 05/13/2030

Contract Number: 47QTCK18D0001

Task Order: 47QFPA25F0008

TPOC: Garrett Hayes

COR: Mignon Stephens

CO: Greg Keller

- Current Updates:

  - 02/24:

    - Transition -

      - Transition processed. Garrett Hayes is TPOC, Michelle Cuilla is alternate TPOC, and Dave Smith will stay on as alternate TPOC until transition is complete and GAVETS is back in steady state post-reorg.

    - Funding -

      - Next funding action will be this month. Should be requiring funds for the balance of the Period of Performance.

      - Next Option Period is 05/13/26 - GSA was requesting ~30% of Option Period. This turned out to be incorrect, and EPA can provide whatever funding it is able to put on contract.

    - Transition to G-Invoicing

      - Incoming TPOC will generate GT&C in G-Invoicing so vehicle can be moved into system post-option period exercise.

- Past Updates:

  - 01/05: High-level transition kickoff meeting held 12/15. Both ITOD TPOC and current TPOC were out of office 12/19 - 01/05. Detailed transition meetings scheduled to begin week of 01/05. Official transition date has not yet been finalized.

  - 01/29:

    - Transition in process. Garrett Hayes will be TPOC, Michelle Cuilla will be alternate TPOC, and Dave Smith will stay on as alternate TPOC until transition is complete and GAVETS is back in steady state post-reorg. GSA is beginning paperwork to process transition.

    - Next funding action will be in February.

    - Official transition date has not yet been finalized.

  - 02/10:

    - Transition -

      - Transition in process. Garrett Hayes will be TPOC, Michelle Cuilla will be alternate TPOC, and Dave Smith will stay on as alternate TPOC until transition is complete and GAVETS is back in steady state post-reorg.

      - Paperwork has been submitted but will not be processed until after next funding action is complete. Should be sometime this month.

      - Official transition date has not yet been finalized.

    - Funding -

      - Next funding action will be this month. Should be requiring funds for the balance of the Period of Performance

      - Next Option Period is 05/13/26 - GSA is requesting ~30% of Option Period.

    - Transition to G-Invoicing

      - Incoming TPOC will generate GT&C in G-Invoicing so vehicle can be moved into system post-option period exercise.