Infotech 2024 (Garrett)

Thursday, January 15, 2026

3:05 PM

- Infotech (Nick)

  - Current POP Expiration: 01/09/2025

  - Ultimate Contract Expiration: 01/09/2025

  - Contract Number: GS-35F-298GA /68HE0P24F0004

  - COR: Garrett Hayes

  - CO/CS: Kimberly Prather/Candice Charlton/ Rayna Brown

- Current Updates:

  - 01/27: Awarded 01/14. No updates until award effort. These will start again around 10/25.

- Past Updates:

  - 10/8 Renewal efforts will begin towards the end of October as this is due to appropriated funds being used.

  - 10/22 Pending/verification of subscriptions from Tiffany before requesting a quote.

  - 11/1 Waiting on Quote from vendor before submitting documents and PR.

  - 11/15 Submitted the funding PR for renewal for $168k

  - 12/2: No updates for the current task order.  New award status is under the New Awards and Recompetes Infotech report.

  - 12/16: No updates for the current task order.  New award status is under the New Awards and Recompetes Infotech report.

  - 12/30: Contracting office notified me that the new award will not be in place by 10 January.  They requested that a modification to extend the current PoP be created.  Contractor stated an extension is not possible, however, notified the CO that if they were willing to provide a notice of intent for the new award, they would continue services.  The CO has not responded.  I'm following up.

  - 01/14: Awarded 01/14.