MAINES (Andrew Rhoades)

Friday, May 31, 2024

1:14 PM

  - MAINES (Andrew)

    - Current POP Expiration:  4/3/2026

    - Ultimate Contract Expiration: 4/2/2029

    - Contract Number:  47QFCA22F0018

    - TPOC:  Andrew Rhoades

    - COR:  Primary - Kareem Jarrett kareem.jarrett@gsa.gov (GSA)

    - ACOR:  Hayden Shock hayden.shock@gsa.gov (GSA)

    - CO:  Aaron Sannutti aaron.sannutti@gsa.gov (GSA)

    - CS:  Natalia Belinsky natalia.belinsky@gsa.gov (GSA)

  - Current Updates:

  - Past Updates:

    - 10/7/2025:

      - Invoice:

        - Invoice for September is expected to be submitted by 10 Oct.

      - Funding:

        - Current funding is anticipated to last a through November.

      - Mods:

        - Mod 40 will add funding.  GSA has the modification prepared and should execute by 10 Oct.

      - New Contractor/Personnel:

        - 2 new contractors hired.  0 net new FTE.

      - TZ Projects:

        - 382 FY26 TZ Registrations totaling $42,160,353.25.  Those not approved prior to 1 October have had work stopped.  No issues.

| MAINES Tracker Status | Number of Registrations |
| --- | --- |
| Approved | 331 |
| Pending Customer Approval | 1 |
| Pending EO Compliance Form | 42 |
| Pending Product Manager Review | 1 |
| Pending WCF Account Manager | 7 |
| Grand Total | 382 |

  - RIPS:

    - RIP estimates for OY3 are currently ~$32M.  An increase of ~$1M from OY2 and an increase of ~$5.5M from OY1.

    - AWS continues to grow.  Bedrock initiative by ODSTA is estimating an increase of at least $50K.  As AI continues to be used more and more, this will increase.

    - Cisco Smartnet Renewal RIP (~$3.2M) expired 7 October, however, Cisco has stated that service continues, until 31 Oct, while GDIT finalizes and issues the order.

    - Metabase should be purchased before the end of the month.  GDIT has found a reseller and the reseller is confident they can sell to GDIT/EPA.

  - Misc:

    - Notified GDIT of the reduction in TZ PMO costs by ~$2M to ~$2.5M.  We will be meeting regularly to ensure this number is met.

    - A focus in FY26 will be to stop work on any underfunded project.  I will be working with Harlan on this and hope to develop something that holds customers and GDIT accountable.  I will working closely with GDIT leadership and taking a deeper look into MAINES/EPA policies and procedures in an attempt to take advantage of underutilized efficiencies, mirror the MAINES structure to the new OITO re-org and confirm old policies are relevant today.

    - GDIT has a shutdown SOP they will follow.  GSA's "No Impact" memo will be resent 9 Oct unless the EPA runs out of funding.  If the EPA runs out of funding, then a "Partial Stop Work" memo will be issued.  I have notified GDIT and GSA of POCs and certain processes that will need to be followed in my absence.

  - 10/21/2025:

    - Invoice:

      - Invoice for September been submitted and will be approved by 24 October.

    - Funding:

      - Current funding is anticipated to last a through November.  Additional funding, ~$10M, will be added to fund through December.

    - Mods:

      - Mod 40 has been awarded adding funding through November.  Mod 41 will add ~10M to fund the task order through December.

    - New Contractor/Personnel:

      - 0 new contractors hired.  0 net new FTE.

    - TZ Projects:

      - Please note in the below table that although the EO compliance form number has remained relatively the same, the approved number has increased.  As has the grand total. These requests are moving despite GDIT's concerns.  No issues.

| MAINES Tracker Status | Number of Registrations |
| --- | --- |
| Approved | 340 |
| Pending Customer Approval | 1 |
| Pending Customer FITARA Review | 2 |
| Pending EO Compliance Form | 42 |
| Pending FITARA Approval | 22 |
| Pending FITARA Data Entry | 8 |
| Pending WCF Account Manager | 5 |
| Grand Total | 420 |

  - RIPS:

    - Cisco Smartnet Renewal RIP has been issued.

    - Metabase RIP has been issued.

    - The following RIPS are expected to be procured through 31 January

      - Green: Funded

      - Yellow: Unfunded

| Provisioning of AWS Services - Funding December 2025 | $ 782,353.03 | GDIT | Rebecca Astin | UR |
| --- | --- | --- | --- | --- |
| MiniOrange Wordpress SAML Single Sign-On Licenses - Standard Plan | $ 872.49 | Xecurify | Harlan Knipes | TZ |
| Provisioning of AWS Services - Funding January 2026 | $ 798,860.68 | GDIT | Rebecca Astin | UR |
| AutoDesk AutoCAD Annual License | $ 3,678.14 | DLT | William Wood | E1 |
| Red Hat Application Runtimes - 16 Core Subscription | $ 11,784.80 | Fierce Software | Michelle Newman | UR |
| Zscaler Software & Maintenance | $ 2,031,872.25 | People Driven Technologies | John Jelenieski | KE |
| Provisioning of AWS Services - Funding February 2026 | $ 815,716.64 | GDIT | Rebecca Astin | UR |
| TOTAL UNFUNDED | $ 2,863,051.82 |  |  |  |

  - Misc:

    - Notified GDIT of the reduction in TZ PMO costs by ~$2M to ~$2.5M.  We will be meeting regularly to ensure this number is met.

    - A focus in FY26 will be to stop work on any underfunded project.  I will be working with Harlan on this and hope to develop something that holds customers and GDIT accountable.  I will working closely with GDIT leadership and taking a deeper look into MAINES/EPA policies and procedures in an attempt to take advantage of underutilized efficiencies, mirror the MAINES structure to the new OITO re-org and confirm old policies are relevant today.

    - GDIT has a shutdown SOP they will follow.  I have notified GDIT and GSA of POCs and certain processes that will need to be followed in my absence.

  - 11/3/2025:

    - Invoice:

      - Invoice for September has been approved and submitted to GSA.  October's invoice should be submitted by 7 November.

    - Funding:

      - Current funding is anticipated to last a through November.  Additional funding, ~$10M, is with GSA to fund through December.

    - Mods:

      - Mod 40 has been awarded adding funding through November.  Mod 41 will add ~10M to fund the task order through December.

    - New Contractor/Personnel:

      - 4 new contractors onboarded.

    - TZ Projects:

      - Please note in the below table that although the EO compliance form number has remained relatively the same, the approved number has increased.  As has the grand total. These requests are moving despite GDIT's concerns.  No issues.

| MAINES Tracker Status | Number of Registrations |
| --- | --- |
| Approved | 347 |
| Pending Customer Approval | 1 |
| Pending Customer FITARA Review | 7 |
| Pending EO Compliance Form | 39 |
| Pending FITARA Approval | 22 |
| Pending FITARA Data Entry | 3 |
| Pending WCF Account Manager | 4 |
| Grand Total | 423 |

    - RIPS:

      - Metabase RIP has been issued, licenses have been provisioned and sent to Michael and Tina.

      - The following RIPS are expected to be procured through 31 January

        - Green: Funded

        - Yellow: Unfunded

| MiniOrange Wordpress SAML Single Sign-On Licenses - Standard Plan | $ 872.49 | Xecurify | Harlan Knipes | TZ |
| --- | --- | --- | --- | --- |
| Red Hat Application Runtimes - 16 Core Subscription | $ 11,784.80 | Fierce Software | Michelle Newman | UR |
| Zscaler Software & Maintenance | $ 2,031,872.25 | People Driven Technologies | John Jelenieski | KE |
| Provisioning of AWS Services - Funding February 2026 | $ 650,018.38 | GDIT | Rebecca Astin | UR |
| TOTAL UNFUNDED | $ 2,694,547.92 |  |  |  |

  - Misc:

    - GDIT has a shutdown SOP they will follow.  I have notified GDIT and GSA of POCs and certain processes that will need to be followed in my absence.

    - <<EPA MAINES Essential Personnel Facilities Access List - 110325.docx>>

  - 12/2/2025:

    - Invoice:

      - Invoice for October has been received and will be submitted to GSA by 19 December.

    - Funding:

      - Current funding is anticipated to last a through December.  Mod for December funding was bilaterally signed 4 December.

      - Funding for January and February is working and should be incorporated into mod 42 or 43.  The award fee modification will affect that.

    - Mods:

      - Mod 41 has been awarded adding funding through December.  Mod 42 should add ~18M to fund the task order through February.  Or will incorporate the Award Fee.  Or both.

    - New Contractor/Personnel:

      - 0 new contractors onboarded.

    - TZ Projects:

      - TZ projects are running smoothly.

      - TZ projects are underfunded by $2.9M

| EAC | Invoiced | Funding |
| --- | --- | --- |
| $ 25,352,013.43 | $ 3,090,326.34 | $ 182,477.36 |
|  | Delta | $ (2,907,848.98) |

    - RIPS:

      - RIPs are approved through January.

  - Misc:

    - A MAINES contractor cut all of the analog lines at HQ and caused an serious outage that required AT&T to come out and repair.  I'll be working with Sergey to get a price for the AT&T repairs and will be request to GSA for compensation from GDIT.

  - 1/13/2026:

    - Invoice:

      - Invoice for December has been received and will be submitted to GSA by 21 January.

    - Funding:

      - Current funding is anticipated to last a through 21 January.

      - Funding for February and March is working and should be incorporated into mod 42 by 16 January.  The award fee modification will be included in this modification.

    - Mods:

      - Mod 42 should be signed and awarded by 16 January.

      - A modification to increase the ceiling will be required in the next couple of months.  It is needed prior to exercising OY4 in April.

    - New Contractor/Personnel:

      - 8 new contractors onboarded.  They transferred from a contract that was absorbed into TZ.

    - TZ Projects:

      - TZ projects are running smoothly.

    - RIPS:

      - RIPs are approved through March.

      - RIPs are being reviewed to determine which are in scope and which are not.  Those that are out of scope will be given a 1 year offboarding limit/warning and then will not be renewed.

    - Misc:

      - Meeting with Salesforce 22 January to discuss the current environment and how to better utilize available resources and applications.  What can change to maximize the funding we have for what we need.  Salesforce will be onsite for this meeting. Included in the meeting will be BAP representatives (EOB and GDIT), GovCIO, Salesforce and myself.

      - GDIT, John Dunn and I are working to reduce TZ projects by moving those that are now O&M to other services.  We have several ideas.  I will have something formalized to share in the coming months.

      - Voting members for the Award Fee Board are being updated due to the reorg.

  - 2/10/2026:

    - Invoice:

      - Invoice for January is anticipated to be received by 13 February.

    - Funding:

      - Current funding is expected to last a through 17 April.  Possibly 24 April with a realignment of previous OY's remaining funds.

    - Mods:

      - Mod 42 was awarded which incorporated the award fee and incrementally funded $18M to the task order

      - A modification to increase the ceiling will be required in the next couple of months.  It is needed prior to exercising OY4 in April.

    - New Contractor/Personnel:

      - 2 new contractors have been onboarded.

    - TZ Projects:

      - No issues with TZ.

      - Continue to work with GDIT on process improvements and reducing TZ overhead.

      - Continue to work with GDIT on how to move continuous TZ projects off TZ and into O&M.

    - RIPS:

      - 1 RIP awaiting approval.  Pending EOC review.

    - Misc:

      - Meeting with Salesforce was cancelled and will not be rescheduled.

      - Voting members for the Award Fee Board are being updated due to the reorg.