MPS (Dawn)

Friday, May 31, 2024

2:24 PM

  - MPS (Dawn)

    - Current POP Expiration: 12/31/2026 (funded until 4/30/2026)

    - Ultimate Contract Expiration: 12/31/2026

    - Contract Number: 68HERD24F0028

    - COR: Dawn Lamb

    - CO:  Kaela Back

    - CS:  Megan Fliter.

  - Current Updates:

    - 2/19:

      - COR approved invoice in IPP for January 2026 usage.

      - COR submitted PR PR-OFA-26-00310 to deobligate funds of $189,332.81 for CLIN 1001 (COR confirmed w/Vendor that all invoices have been paid for 2025).

  - Past Updates:

    - 10/07:

      - COR retrieved HQ floor plans and requested a sharepoint site to be created to house floor plans.

      - COR communicated to sub contractors to ensure the floor plans are accessible via sharepoint link.

    - 10/14:

      - COR is setting up meeting with all Region POCs – Facility Manager to obtain region floor plans

      - COR will meet with Vendor (TLG) to discuss configuration terms and installation

      - COR will meet with Program Office to discuss the requirements needs for installation and if determine if rightsizing/optimization can be on hold until goverment shutdown is over

    - 10/21:

      - COR submitted a PR (PR-OMS-26-00050) to exercise option year 2 (2027) with 3 months of supplemental funds.  Option year 2 covers January 1, 2026 until December 31, 2026.

      - COR postponed meeting with Regions until next week to discuss floor plans.

    - 10/23:  Contract Speciliast (Lemile) emailed out a notice of intent to exercise Option Year 2 to TLG.

    - 11/3:

      - Fully awarded 47QTCA18D00AD_68HERD24F0028_Mod_P00007 to exercise Option Year 2 to TLG.  NOTE:  3 Months of Supplemental Funds (end April 30, 2026).

      - Rightsizing and Optimization is on tentative hold as floor plans are still being determined by Security Operations if the plans can be released to the vendor.

    - 11/5:

      - Rightsizing and Optimizaiton MOD will not be performed until reorganization is completed.

      - Submitted MOD PR-OMS-26-00091 to deobligate the funds to exercise the CLIN (for rightsizing).

    - 11/7:

      - Invoice IN610512 was submitted and approved by COR for October 2025 usage.

      - Received Credit for overage in May 2025.

      - Invoice approved for processing via IPP.

    - 12/15:

      - COR received deliverables for Printer Technology Refresh and forwarded to Program office for approval.  Once approved, COR will upload to Contract files or if revisions needed, request changes to TLG.

      - COR and ALT COR will meet with TLG Project Manger to present the Quarterly Program Briefing on 12/16/2025.

    - 12/17:

      - Received and met with TLG Project Manager to be briefed on the quarterly program report.

      - MOD P0009 to assign New Contracting Officer (Kaela Back) and new Contract Specialist (Megan Fliter).

    - 1/05:

      - COR requested changes to the Quarterly Program Briefing and waiting on the final version.

    - 1/14:

      - COR and Alt COR met with new CO and new CS for introduction and give an overview of MPS

    - 1/21:  COR submitted EO Complaince form to incremental fund for an additional month (April 2026).

    - 1/23:

      - COR received the Quarterly Program briefing to review and give potential feedback if needed.  COR will also schedule a meeting for the Program Manager

to present to the CO and CS.

  - 2/12:  COR submitted PR (PR-OFA-26-00297) to incrementally fund CLIN2001 (OY2) for 1 more month until end of April 2026 (in amount of $20K).

  - 2/17:  MOD P0010 to incrementally fund contract for 1 month until end of April 2026.

  - 2/17:    COR approved January usage invoice in STAR.