Legacy Contracts

Thursday, January 15, 2026

2:06 PM

2025 Printer Refresh 2nd Order CY24 (Dawn)

Friday, August 30, 2024

10:50 AM

  - Printer Refresh and Accessories (Dawn)

    - Current POP Expiration:   9/5/2025 - A.R.O. 45 days

    - Ultimate Contract Expiration:

    - Contract Number: 68HERD25F0155

    - COR: Dawn Lamb

    - CO/CS: Hugo Alcantara

  - Current Updates:

    - 2/11:  COR approved invoice for Ladover Warehouse – that excluded a damaged printer.  Waiting on next steps for damaged pritner to be delivered to Landover Warehouse.

  - Past Updates:

    - 10/7:  COR created a PR mod to add installation to printer refresh order for Regions 3 and 4.  COR is waiting on Line of Accounting to come in from the Finance team.

    - 10/14:  COR created sharepoint site for all POC @ regions, HQ, and RTP to access documents pertaining to printer deliveries.

    - 10/15:  COR submitted PR to MOD existing contract award for installation in 2 regions (4 locations).  PR-OMS-26-00007 – MODP0001.

    - 10/22:  Shipping and delivery are suspended until shutdown is over.  COR is waiting to hear about delivery to only the Landover Warehouse.

    - 11/3:  Later determined that Landover Warehouse will have someone available if EPA is fully involved with the Government shutdown.  Estimated delivery for Landover Warehouse will happen the week of November 17, 2025.  Landover Warehouse has a contractor who is essential and will be notified via email with a definite delivery date.

    - 11/17:

      - COR met with Vendor to resume processing printer order and resume delivery as Government shutdown concluded.

      - Requested a document from Vendor to reflect information needed for installations (in Region 3 and 4).

      - MOD is still in pending status as Vendor has not signed the MOD for installation (Region 3 and 4).  Vendor felt the MOD needed a location correction.  Waiting for CO to respond to Vendor.

    - 11/26:

      - Printers were delivered and received @ Landover Warehosue (Hyattsville, MD), with one printer still missing as its on backorder (833).

    - 12/3:

      - Printers were delivered and received @ Region 1 (Boston, MA).  Will wait for them to scan and confirm serial #s to ensure they match what the vendor had.

      - REGION 1 - Certificate of Insurance was filled out by ATI (Carrier) and now with Region 3 Facilities team (building owner).   Printers will not be picked up by ATI - carrier (from warehouse) until an appointment is scheduled.  Waiting for Reg. 1 to give next steps.

      - Region 1 will send COR and Program Office the serial #s scanned to ensure it matches what the vendor sent.

    - 1/5:

      - Received all printers except for Philadelphia, PA Region 3.  Waiting for the carrier to confirm a date and time to deliver that should happen this week.

      - COR obtaining pictures of damaged printer and box that needs to be replaced.  This damaged printer originally was received in Landover warehouse that was transferred to the COOP.  COOP found it damaged once it was unpacked.  Waiting for next steps.

      - Received invoices for some of the printers and the COR needs to confirm the printer were received.

    - 1/21:  Damaged Printer was picked up

    - 2/5:

      - COR approved invoices for printers delivered to Region 1 (Boston), Region 3 (Philadelphia and Ft. Meade), and Region 4 (Athens, GA and Atlanta, GA).

EMDC (Enterprise Mobile Device Coverage) (Sergey)

Friday, May 31, 2024

12:40 PM

  - Extended Mobile Device Coverage

    - COR: Sergey Minchenkov / Garrett Hayes

    - CO/CS: Scott Tharp / Tomeka Hall

    - Status: On Track

| EAS Date | Milestone | Actual Date | CMB Forecast |
| --- | --- | --- | --- |
|  | FITARA Approval Received | 8/14/25 |  |
|  | APP Submitted | 8/18/25 |  |
| 11/16/25 | APP/Milestones Approved |  |  |
| 12/01/25 | Solicitation Issued |  | 11/1/25 |
| 12/16/25 | Solicitation Closes |  | 11/15/25 |
| 12/31/25 | TEP Complete |  | 12/15/25 |
| 01/15/26 | Final Proposals |  | 12/20/25 |
| 02/14/26 | Award |  | 12/31/25 |

  - Current Updates:

    - 02/10:

      - The BPAs with all three carriers - AT&T Mobility, Verizon Wireless, and T-Mobile USA - were awarded on 01/15/2026.

      - Individual EMDC call orders were awarded to AT&T on 01/28/2026 and Verizon on 01/29/2026, and performance under these call orders began on 02/01/2026.

        - Call orders will have the period of performance of 5 months ( = February to June 2026), so as to align them with the legacy T-Mobile contract's timeframe:

        - As per the previous decision, EPA will continue to utilize the legacy T-Mobile contract until its expiration on 06/30/2026.

      - In February-March 2026, COR will work on developing the follow-on call orders for all three carriers that will start on July 1, 2026 and will potentially last multiple years.

      - Please see individual tabs for "Mobile - EMDC - AT&T" and "Mobile - EMDC - Verizon" for future updates.

  - Past Updates:

    - 10/07:

      - HQAD committed to awarding the revised EMDC contract by 12/31/2025, i.e. prior to the expiration of the legacy AT&T and Verizon contracts. (T-Mobile contract will run through 06/30/2026.)

      - Revised FITARA request is pending for the CIO's approval. (All other parties reviewed the request and recommended approval.)

      - COR has been working with HQAD to address their comments and make revisions to the PWS.

    - 10/07:

      - HQAD committed to awarding the revised EMDC contract by 12/31/2025, i.e. prior to the expiration of the legacy AT&T and Verizon contracts. (T-Mobile contract will run through 06/30/2026.)

        - On 10/16/2025, HQAD acknowledged that they have the necessary paperwork (PWS, etc.) to begin the procurement process.

        - HQAD plans to release the solicitation to the industry by the end of October.

        - HQAD plans to conduct the TEP review in early December.

      - Revised FITARA request is pending for the CIO's approval. (All other parties, including the CTO, reviewed the request and recommended approval.)

    - 11/03:

      - HQAD is still committed to awarding the revised EMDC contract by 12/31/2025, i.e. prior to the expiration of the legacy contract.

        - Revised FITARA request was approved by the CIO on 10/22/2025.

        - RFQ for the EMDC procurement was issued to the industry on 10/30/2025.

          - HQAD is working to secure three BPAs with all three major carriers (AT&T, T-Mobile, Verizon Wireless).

        - TEP is expected to be conducted in early December.

    - 11/18:

      - HQAD is still committed to awarding the revised EMDC contract by 12/31/2025, i.e. prior to the expiration of the legacy contracts.

        - 10/30/2025 - RFQ for the EMDC procurement was issued to the industry.

          - HQAD is working to secure three BPAs with all three major carriers (AT&T, T-Mobile, Verizon Wireless).

        - 11/07/2025 - Vendors' follow-up questions were received by HQAD and forwarded to OITO

        - 11/12/2025 - OITO provided responses to the vendors' questions to HQAD

        - 11/17/2025 - HQAD received additional follow-up questions from the vendors

          - As of 11/18/2025, COR is working with OITO's SMEs to provide the answers

        - 12/05/2025 (tentative) - Due date for the vendors' technical and price proposals

        - 12/10/2025 (tentative) - TEP reviews will begin

        - 12/31/2025 (tentative) - EMDC contract award date.

    - 12/29:

      - On 12/16/2025, HQAD committed to awarding the EMDC Blanket Purchase Agreements with three carriers by 12/31/2025.

      - As of 12/29/2025, HQAD has not made the award yet, but the path forward that prevents lapse in mobile support is as following:

        - In January 2026, we will continue to use legacy mobile contracts:

          - We will continue to use the legacy T-Mobile contract till its expiration on 06/30/2026. On 12/22/2025, the contract was incrementally funded with $350K to cover costs through February 2026.

          - Legacy AT&T contract was extended for the month of January 2026 on 12/22/2025.

          - Legacy Verizon contract was extended for the month of January 2026 on 12/22/2025.

        - In February 2026, we will switch AT&T and Verizon to the EMDC contract:

          - PRs to initiate and fund the AT&T (PR-OFA-26-00124) and Verizon (PR-OFA-26-00125) call orders under EMDC were submitted to HQAD on 12/29/2025.

            - The goal is to award the call orders by 01/31/2026 (and HQAD had previously requested the processing time of one month for these actions).

            - Call orders will have the period of performance of 5 months ( = February to June 2026), so as to align them with the legacy T-Mobile contract.

        - In February-March 2026, COR will work on developing the follow-on call orders for all three carriers that will start on July 1, 2026 and will potentially last multiple years.

    - 01/29:

      - The BPAs with all three carriers - AT&T Mobility, Verizon Wireless, and T-Mobile USA - were awarded on 01/15/2026.

      - As of 02/01/2026, we will switch AT&T and Verizon to the EMDC contract:

        - Call orders will have the period of performance of 5 months ( = February to June 2026), so as to align them with the legacy T-Mobile contract's timeframe:

          - Call order with AT&T was enacted on 01/28/2026.

          - Call order with Verizon is expected to be enacted on 01/29/2026:

            - Verizon submitted their proposal for the call order on 01/26, and revised their proposal after a series of conversations with the COR and the Contract Specialist on 01/28.

            - COR reviewed the proposal, and submitted the evaluation to the Contract Specialist on 01/28.

            - Call order is expected to be awarded today (01/29).

          - As per the previous decision, EPA will continue to utilize the legacy T-Mobile contract until its expiration on 06/30/2026.

      - In February-March 2026, COR will work on developing the follow-on call orders for all three carriers that will start on July 1, 2026 and will potentially last multiple years.

Infotech 2024 (Garrett)

Thursday, January 15, 2026

3:05 PM

- Infotech (Nick)

  - Current POP Expiration: 01/09/2025

  - Ultimate Contract Expiration: 01/09/2025

  - Contract Number: GS-35F-298GA /68HE0P24F0004

  - COR: Garrett Hayes

  - CO/CS: Kimberly Prather/Candice Charlton/ Rayna Brown

- Current Updates:

  - 01/27: Awarded 01/14. No updates until award effort. These will start again around 10/25.

- Past Updates:

  - 10/8 Renewal efforts will begin towards the end of October as this is due to appropriated funds being used.

  - 10/22 Pending/verification of subscriptions from Tiffany before requesting a quote.

  - 11/1 Waiting on Quote from vendor before submitting documents and PR.

  - 11/15 Submitted the funding PR for renewal for $168k

  - 12/2: No updates for the current task order.  New award status is under the New Awards and Recompetes Infotech report.

  - 12/16: No updates for the current task order.  New award status is under the New Awards and Recompetes Infotech report.

  - 12/30: Contracting office notified me that the new award will not be in place by 10 January.  They requested that a modification to extend the current PoP be created.  Contractor stated an extension is not possible, however, notified the CO that if they were willing to provide a notice of intent for the new award, they would continue services.  The CO has not responded.  I'm following up.

  - 01/14: Awarded 01/14.

Records Management – DC (Kim Farmer)

Thursday, June 6, 2024

9:28 AM

  - Records Management (Michelle)

    - Current POP Expiration: 4/30/2025

    - Ultimate Contract Expiration: 4/30/2028

    - Contract Number: 68HERD23F0109 / TO 0024

    - COR: Kim Farmer

    - CO/CS: Hugo Alcantra

  - Current Updates:

    - 3/11:  The Task order will not have option year 2 exercised.  A new task order is set to be issued by May 1, 2025 will include both Headquarters and RTP.

    - This task order ends 4/30/25, it will not be renewed

  - Past Updates:

    - FFP task order was fully funded on 04/25/2024 for current option period.  no further updates expected until March of 2025 for next option period award

    - 9/25/2024 no updates expected until March of 2025.

    - 1/15:  COR and CO finalized evaluation criteria after several exchanges.  COR and CMB Chief currently reviewing CO's comments for SOW, and COR will respond to CO Tuesday, 1/21.

    - 1/28:  No updates.

2024 Printer Refresh and Accessories (Andrew and Dawn)

Wednesday, July 31, 2024

10:55 AM

  - Printer Refresh and Accessories (Andrew and Dawn)

    - Current POP Expiration: June 2024

    - Ultimate Contract Expiration: June 2024

    - Contract Number: 68HERD24F0075

    - COR: Andrew Rhoades and Dawn Lamb

    - CO/CS: Hugo Alcantara

  - Past Updates:

    - 7/30:  A modification request to add printer accessories to the original order, 68HERD24F0075, was assigned to Dawn and myself.  I'll be working with Dawn to create a PR in EAS and submit the modification request to ITAD.  All documentation has been received and there shouldn't be any issues.  The Delivery Order was originally awarded in April or May and the printers have been getting delivered since late June.

    - 8/13:  A modification request to add printer accessories to the original order, 68HERD24F0075, was assigned to Dawn and myself.  Dawn and I have created the PR. I am reviewing and finalizing the required attachments and will submit to ITAD this week.

    - 8/26:  I am reviewing and finalizing the required attachments and will submit to ITAD this week.

    - 9/10: PR has been submitted to ITAD for review and acceptance.

    - 10/8:  No updates

    - 10/22: PR was submitted in EAS for printer accessories by Kim Farmer (while Andrew was out).

    - 11/5:  No updates.

    - 11/18:  Accessories modification was completed and issued 18 November.

    - 12/2: No updates

    - 01/02:  No updates.

  - Current Updates:

    - 1/14:  No Updates.

2024 Oracle (Sergey)

Thursday, June 6, 2024

9:21 AM

  - Oracle Software Update License and Support Renewal

    - Current POP Expiration: 3/31/2025

    - Ultimate Contract Expiration: 3/31/2025

    - Contract Number: NNG15SC59B / 68HERD24F0066

    - COR: Sergey Minchenkov

    - CO/CS: Christopher Davis (CO)

  - Past Updates:

    - 7/3: Pending Second Part(new CSI) award

    - 7/19: Needed to answer questions from GSA to Award und NASA SEWP; Will be awarded on Friday, July 19, 2024

    - 7/30: Clarity regarding new licenses (Oracle New CSI) obtained after further conversation with Oracle.  Expected award date is Friday 8/9.

    - 8/9: EPAs Oracle team met with Oracle and now have clarity to complete the Order.  (est. Completion date is 8/16)

    - 8/16 Oracle Part 2 New CSIs pending award just waiting on vendor to respond

    - 8/23 (Part 2)  Quote came back for $750K; need to amend the PR to add additional $45K

    - 8/30 (Part 2) Oracle Awarded

    - 9/6 N/A

    - 9/20 N/A

    - 10/8:   ORACLE is scheduling a meeting soon with Technical Customer to discuss OLAP, and confirm the need.  ORACLE wants to ensure the customer is making correct decision on purchasing CSI licenses (price range 50K to 60K).

    - 10/22 Meeting with Oracle schedule 10/24

    - 11/1 Conducted Meeting and there is no need to add extra CSI

    - 11/15 Waiting on the updated CSI list to start the APP for FY25 renewal

    - 12/20 (Michelle Cuilla) awaiting updated CSI list from Tim Richards. Once CSI list is received, will be able to proceed with APPs and PRs

    - 12/31: Sergey took over as COR from Michelle

  - Current Updates:

    - 01/27: No new updates on this contract. See "2025 ORACLE" for the follow-on contract for calendar year 2025.

2025 ORACLE (Sergey)

Thursday, December 26, 2024

2:00 PM

  - Oracle Software Update License and Support Renewal

    - Current POP Expiration: 3/31/2025

    - Ultimate Contract Expiration: 3/31/2025

    - Contract Number: NNG15SC59B / 68HERD24F0066

    - COR: Sergey Minchenkov

    - CO/CS: Christopher Davis (CO)

  - Past Updates:

    - 7/3: Pending Second Part(new CSI) award

    - 7/19: Needed to answer questions from GSA to Award und NASA SEWP; Will be awarded on Friday, July 19, 2024

    - 7/30: Clarity regarding new licenses (Oracle New CSI) obtained after further conversation with Oracle.  Expected award date is Friday 8/9.

    - 8/9: EPAs Oracle team met with Oracle and now have clarity to complete the Order.  (est. Completion date is 8/16)

    - 8/16 Oracle Part 2 New CSIs pending award just waiting on vendor to respond

    - 8/23 (Part 2)  Quote came back for $750K; need to amend the PR to add additional $45K

    - 8/30 (Part 2) Oracle Awarded

    - 9/6 N/A

    - 9/20 N/A

    - 10/8:   ORACLE is scheduling a meeting soon with Technical Customer to discuss OLAP, and confirm the need.  ORACLE wants to ensure the customer is making correct decision on purchasing CSI licenses (price range 50K to 60K).

    - 10/22 Meeting with Oracle schedule 10/24

    - 11/1 Conducted Meeting and there is no need to add extra CSI

    - 11/15 Waiting on the updated CSI list to start the APP for FY25 renewal.

    - 12/20 awaiting updated CSI list from Tim Richards. Once CSI list is received, will be able to proceed with APPs and PRs.

    - 12/31  Sergey took over as the COR from Michelle.

    - 01/10 OITO/EOD expected to provide updated CSI list by COB 01/10.

    - 01/17 EOD (Tim Richards/Alan M) now expect to have CSI list complete no earlier than 1/24; the team they are waiting on for additional information has requested an extension until 1/24.  Alan also indicated there is a new requirement for a small purchase for new licenses with the renewal.  At this point, EOD estimates the renewal cost be about $4.1M, assuming an 8% mark-up of the costs from last year.

    - 01/28: Initial Oracle Procurement Package has been submitted - APP-OMS-25-00013 and $0 Planning PR PR-OMS-25-00395 have both been routed for review with IGCE at $4,720,028.80. SRO approval received. CS should finish his review sometime this week, and CO will begin his review after that.

    - 02/11: FITARA approved 02/04, and PR PR-OMS-25-00395 amended to include FITARA approval. Updated CSI list received from SME, and COR is working with SME to finalize new IGCE. CS/CO review still ongoing with goal to produce a milestone chart in the next two weeks. Funding should be available to submit funded PR shortly.

    - 02/25: Updated CSI list/IGCE provided to CO with guidance on understanding CSI List/IGCE provided by SME. CO review of APP and $0PR still ongoing. CS has submitted 1900-37 Small Business Review Form to OSDBU for review. ITAD is advising a total small business set aside, and approval is expected quickly. CS has advised that funded PR should be submitted within the next week, and COR has begun the process to submit funded PR.

    - 03/11: RFQ set to close at 09:00am on 03/17. Once quote is received, funding and LOAs can be added to PR-OMS-25-00596. EO Compliance Review form received and attached to PR. Awaiting SRO approval and quote to proceed with PR.

    - 03/25: RFQ closed 03/23. PR-OMS-25-00596 has been routed for approval. SRO pre-approval is received and signed EO Compliance Review form is attached. PR will route up through SRO for official approval. Quote sent to TPOC. License QTYs have been accepted, and agency is going back to vendor/Oracle to clarify terminations.

    - 4/08: EPA FY25 Consolidated Oracle Procurement awarded 03/31. COR confirmed with TPOC that no additional FY25 license procurement should be required.

    - 04/22: EPA FY25 Consolidated Oracle Procurement awarded 03/31. COR confirmed with TPOC that no additional FY25 license procurement should be required. Unless there is another FY25 procurement action, there should not be another update until we begin working on the FY26 procurement in September.

    - 05/06: COR confirmed with TPOC that no additional FY25 license procurement should be required. Unless there is another FY25 procurement action, there should not be another update until we begin working on the FY26 procurement in September.

    - 05/29: CPARS for the previous versions of the Oracle contract were assigned to Sergey and completed in CPARS.gov.

    - 06/17: No updates.

    - 06/30: No updates.

    - 07/14: Paid the submitted vendor invoices for the last quarter.

    - 07/31: No updates.

    - 08/12: No updates.

    - 08/27: No updates.

    - 09/10: No updates.

    - 09/22: No updates.

    - 10/07: Garrett and Sergey began developing the APP for the contract's renewal in April 2026.

    - 10/21: Garrett took the lead on developing the APP for the contract's renewal in April 2026; Sergey serves as his backup.

    - 11/03: Garrett took the lead on developing the APP for the contract's renewal in April 2026; Sergey serves as his backup.

  - Current Updates:

    - 02/10: No new updates. Garrett took the lead on developing the APP for the contract's renewal in April 2026; Sergey serves as his backup.

PC (Laptops) Refresh (Kim)

Tuesday, January 21, 2025

9:28 AM

  - COR:  Kim Farmer

  - CO/CS:  Brad Werwick

  - Status:  On Track

High-Level Maintenance:

| EAS Date | Milestone | Actual Date | CMB Forecast |
| --- | --- | --- | --- |
| N/A | FITARA Approval Received | GSA Attached to APP |  |
| 1/15/25 | APP Submitted | 1/10/2025 |  |
| N/A | APP/Milestones Approved | N/A |  |
| 1/14/25 | Market Research Complete | 1/10/25 |  |
| 1/15/25 | Zero Dollar PR | 1/15/25 |  |
| N/A | TEP Complete | N/A (GSA Schedule) |  |
| N/A | Award | N/A (GSA Schedule) |  |

  - Past Updates:

    - 1/15:  Planning PR (PR-OMS-25-00387) submitted for approval to include IGCE that lists the quote for the entire year.  Currently with Will, and then route to Tiffany and Vaughn.

    - 1/14: Funding PR (PR-OMS-25-00379) submitted for 1st order.  Waiting on funding to be available.

    - 1/21:

      - PC refresh. Planning PR submitted last Wednesday PR-OMS-25-00387

      - Funding PR submitted last Tuesday PR-OMS-25-00379

      - Funding PR is on hold at Carla’s request. Michelle Wiggins has and is waiting on funding to be available.

      - Planning PR is in approval route, currently with the Contracting Office.

      - 1/27 SRO approved memo

      - 1/27 APP updated and resubmitted with COR nomination.

        - Planning PR is in ITAD.

    - 2/12 Waiting on Funding approval to purchase laptops.

    - 3/11:  PR is on hold and waiting on new compliance memo to be signed.

    - 4//9: Updated IGCE and count submitted for DOGE review and signature

    - 4/15: EO memo approved

    - 4/16: final package submitted to ITAD for award

    - 4/29: Awarded PR-OMS-25-00379

    - 8/18 received quote and IGCE, compliance memo submitted.

    - 8/25 Compliance memo approved

    - 8/26 PR-OMS-25-01159 submitted for final CY 25 buy $5,881,912.52

    - 9/09 Awarded

  - Current Updates:

    - 02/17/26 PR OFA-26-00301 submitted for FY 26 first laptop buy