eBusiness (Adam)

Tuesday, July 16, 2024

3:25 PM

  - eBusiness (Adam)

    - Current POP Expiration: 11/09/2026

    - Ultimate Contract Expiration: 05/09/2030

    - Contract Number:  GS-35F-116AA / 68HERD25F0001

    - COR: Adam VanEnwyck

    - CO/CS: Kaela Back/Pradeep Kandambath

  - Current Updates:

02/17:

  - Incoming Political Appointee Support

    - Leidos providing continuous support (High Priority).

  - EBusiness Application Enhancement:

    - eBusiness Releases

      - 9.16.02 Maintenance Release – Scheduled 2/24/2026

        - Budget allocation enhancements,

        - Making Adobe AD group levels at the Agency level rather than by organization, and

    - Snow API (Status)

      - 9.15 Enhancements:

        - Add New VDI Product VDIELITE to API Integration for Orders and Deprovisions

        - Future Enhancements:

          - Orders Payload for IPL Basic and IPL Core (waiting for SN DEV)

  - FY27 Forecasting workshops

    - Two Teams sessions on April 14 (9:30 AM and 2:00 PM).

  - eBusiness Modernization/Facelift:

    - eBusiness Menu, Home Page, Catalog and application color theme targeted for 9.17 in March 2026

    - Additional updates to home page, forms, buttons

    - Brief Demo – Leidos will target doing a brief demo for the CAG in March.

  - CT Lite (Regions 5 & 8)

    - Target implementation in February (Leidos).

    - Chris contacted Michelle Graf re additional Regions; no response yet.

    - Many Regions pushing back; consider alternate management/billing approach. CTREG FY2026 usage counts down across the board (Craig).

  - eBusiness Budget Module

    - Initialize FY2027 planning mid–late February after FY26 BE updates and rate finalization.

  - Past Updates:

10/06:

  - Incoming Political Appointee Support

    - Leidos providing continuous support (High Priority).

  - DRP (Groups 2 [1,732] and 3)/VERA Personnel - Leidos received an updated DRP 3.0 list on Tuesday and cancelled DA and MW registrations for all personnel with administrative leave dates of September 30th or prior. HR has moved most of the DRP personnel to OMS and put them in the OMS-OHCO-RCD-PSB-PSSB office.

  - Information Management (IM) Activity (ongoing meetings/Status) – Carla Diaz is now the IM Activity Manager.  Ongoing weekly meetings are continuing for now.

  - EBusiness Application Enhancement:

    - Leidos continuing to work.  Follow up meeting scheduled for 10/8.

  - MS products available in eBusiness Phase 2:

    - No new update

  - SNOW API:

    - CT/MP – Orders, Cancellations, Moves all in production

    - MP – Location moves – Test with release 9.15

    - MD Cancellations – Test with release 9.15

    - MD Rescinded Cancellations – Test with release 9.15

10/21:

  - Incoming Political Appointee Support

    - Leidos providing continuous support (High Priority).

  - Information Management (IM) Activity (ongoing meetings/Status) – Carla Diaz is now the IM Activity Manager.  Ongoing weekly meetings are continuing for now.

  - EBusiness Application Enhancement:

    - eBusiness Releases

      - 9.15 Release – Scheduled Tuesday, 11/18

    - Snow API (Status)

      - 9.15 Enhancements:

        - MP Location Moves

        - Include ‘Special Instructions’ with CT Moves

        - Include decal/SN with MP orders when available

        - MD cancellations and rescinds

      - Phone services (IPLCORE and IPLBASIC) want RITMs via API to be created

  - eBusiness Modernization/Facelift – moving forward after progress demo feedback

  - 508 Compliance – Phase 1 was completed as part of release 9.14; more compliance enhancements will be in future releases, including 9.15.  Some are on hold because they will be addressed with the facelift.

  - ColdFusion Update 21 Hotfix status

  - Adobe ColdFusion Enterprise 2023 - Leidos attended a meeting with Timothy Adobe (Timothy Pontier) on October 8th. Adam noted EPA will buy the license for eBusiness and Leidos no longer needs to explore buying it under ODCs.

  - XACTA – eBusiness CMA Year 1 assessment update – Currently reviewing the revisions/changes required in XACTA for NIST 800-53 Rev 5. Meeting weekly with Eric Maule, the assigned POC. Michelle Gyimah is the accessor that has been assigned to eBusiness for the CMA Y1 review.  It was determined that the dates in the email were incorrect and the eBusiness assessment dates are:

    - PBC Submissions due:                                     October 30, 2025

    - Assessment begins:                                          November 10, 2025

    - Assessment testing concludes on:                      TBD

    - Assessment package delivery by:                       TBD

11/03:

  - Funded through January 10th, 2026

  - Incoming Political Appointee Support

    - Leidos providing continuous support (High Priority).

  - Information Management (IM) Activity (ongoing meetings/Status) – Carla Diaz is now the IM Activity Manager.  Ongoing weekly meetings are continuing for now.

  - EBusiness Application Enhancement:

    - eBusiness Releases

      - 9.15 Release – Scheduled Tuesday, 11/18

    - Snow API (Status)

      - 9.15 Enhancements:

        - MP Location Moves

        - Include ‘Special Instructions’ with CT Moves

        - Include decal/SN with MP orders when available

        - MD cancellations and rescinds

      - New Enhancement – Orders payload for LF products IPLCORE nad IPLBASIC - #20094 assigned.

  - eBusiness Modernization/Facelift – moving forward after progress demo feedback.

  - Adobe ColdFusion Enterprise 2023 - EPA will procure the necessary licence,  Leidos will no longer purchase via ODC.

  - XACTA – eBusiness CMA Year 1 assessment update – Currently reviewing the revisions/changes required in XACTA for NIST 800-53 Rev 5. Meeting weekly with Eric Maule, the assigned POC. Michelle Gyimah is the accessor that has been assigned to eBusiness for the CMA Y1 review.  It was determined that the dates in the email were incorrect and the eBusiness assessment dates are:

    - PBC Submissions due:                                     October 30, 2025

    - Assessment begins:                                          November 10, 2025

    - Assessment testing concludes on:                      TBD

    - Assessment package delivery by:                       TBD

01/05:

  - Mod P00006 awarded 12/12/2025

    - Mod. Changes CO to Kaela Back

  - Funded through January 10th, 2026

    - Funding PR-OFA-26-00072 assigned to  new CO (Kaela Back) on 12/22/2025

  - Incoming Political Appointee Support

    - Leidos providing continuous support (High Priority).

  - Information Management (IM) Activity (ongoing meetings/Status) – Carla Diaz is now the IM Activity Manager.  Ongoing weekly meetings are continuing for now.

  - EBusiness Application Enhancement:

    - eBusiness Releases

      - 9.15 Release – Scheduled Tuesday, 11/18

    - Snow API (Status)

      - 9.15 Enhancements:

        - MP Location Moves

        - Include ‘Special Instructions’ with CT Moves

        - Include decal/SN with MP orders when available

        - MD cancellations and rescinds

      - New Enhancement – Orders payload for LF products IPLCORE and IPLBASIC - #20094 assigned.

  - eBusiness Modernization/Facelift – eBusiness team to provide demo to operations group and CAG.  Tentatively scheduled for Feb. 2026.

  - Adobe ColdFusion Enterprise 2023 - EPA procured the necessary license,  Leidos will no longer need to purchase via ODC.

  - XACTA – eBusiness CMA Year 1 assessment update – Complete / No vulnerabilities found.

01/29:

  - Mod P00008 awarded 01/28/2026

    - Mod. Incrementally fund Option Period through May 1st

  - Incoming Political Appointee Support

    - Leidos providing continuous support (High Priority).

  - EBusiness Application Enhancement:

    - eBusiness Releases

      - 9.16.02 Maintenance Release – Scheduled 2/24/2026

        - Budget allocation enhancements,

        - Making Adobe AD group levels at the Agency level rather than by organization, and

        - CE process enhancements

    - Snow API (Status)

      - 9.15 Enhancements:

        - Add New VDI Product VDIELITE to API Integration for Orders and Deprovisions

        - Future Enhancements:

          - Orders Payload for IPL Basic and IPL Core (waiting for SN DEV)

  - eBusiness Modernization/Facelift:

    - eBusiness Menu, Home Page, Catalog and application color theme targeted for 9.17 in February/March

    - Additional updates to home page, forms, buttons

    - Brief Demo – Leidos reviewed the proposed color schemes on several screens with COR. COR approved the color changes.  Leidos will target doing a brief demo for the CAG in March..

  - Enhance Continuous Evaluations (CE)

    - Jon Merical has completed coding the business rules recently agreed upon with John Goldsby.  There are a significant number of complex cases that had to be programmed.  The updates have been moved to our QA environment for preliminary testing.

  - Adobe ColdFusion Enterprise 2023 – Development Team is reviewing 2023 for backwards compatibility. EPA has purchased the Adobe ColdFusion Enterprise 2023 license.  COR noted it can be per application, server or instance.  Per server likely would be the most cost-effective solution. Currently there are three virtual servers that support eBusiness.  Leidos will discuss further with EPA after development team completes the effort for backwards compatibility.

  - FY2026 rate recalculation – Leidos previously provided summarized EAC data to assist with this effort.  Budget Execution (BE) data is also being updated in eBusiness