Laptop Delivery (Michelle)

Monday, June 3, 2024

8:13 AM

  - Laptop Delivery:

  - Past Updates:

    - Update 05/07:

      - $4.5M Laptop PR routed for review 05/10.

    - Update 05/20:

      - 2nd FY24 laptop PR is with contracts. Vendor quote with HQ & Regions' breakdown was returned to the CS 05/15, so PR is in queue for award, waiting on final signatures.

    - Update 06/10:

      - Purchase order awarded 05/24.  The 2-in-1 laptops are pending production and have an expected ship date of 07/08, however, the initial ship date provided by Dell is typically a worst-case and moves up throughout the process.  Docking stations ship arrive first and have started shipping to HQ and Regions; standard 24" monitors included in the order have shipped, the larger 27" monitors were delayed, pending a model change, and are expected to begin shipping 06/14.

      - Counts of laptops and peripherals are being compiled for the 3rd and final FY24 bulk order, for HQ, ORD and Regions.

    - Update 6/17/2024:

      - 24" monitors and the smaller qty of high computing laptops have been delivered, other details are the same as prior update.

    - Update 07/30:

      - 2nd FY24 laptop order, waiting for Region 1 to schedule delivery. Once this delivery is made order 2 is complete.

      - 3rd and Final FY 24 Laptops Numbers have been completed by Regions/HQ/ORD, Total Order should be less than $1M. Expect PR to be submitted to ITAD within the next two weeks.

    - Update 08/15/2024

      - 2nd FY24 laptop order 68HERD24F0065 has been completed 08/06/24.

      - Contracts Management Division has routed 3rd and Final FY24 Laptop PR through EAS.  ITAD should have the PR for processing by end of week August 16, 2024.

      - Order exception was required for the final PR due to the late year submission; this was the first time we've had to do this since establishing a regular order cadence and doing the initial SRO memo, planning PR and APP.

      - Final numbers for a Rugged Laptop order are being certified by EUSD.

    - Update 08/27/2024

      - Final FY24 Laptop PR is being processed by CO, sending it for review this week.

      - Rugged Laptop documents (IGCE/Quote/Funding Approval) routed to Contracts Administration Branch 8/27/24.

    - Update 09/17/2024:

      - Final FY24 Laptop order signed on 09/03/24 68HERD24F0117.  Items on order already have ship to dates Headquarters, Region 1, Region 4, Region 7, Region 10 and multiple ORD sites.

      - Final FY24 Rugged order signed on 09/10/24 68HERD24F0116.

    - Update 09/24/2024:

      - Final FY24 Laptop order 68HERD24F0117, some items have already been delivered. Items that did not have ship to dates on 09/17/24, now have Estimated ship to dates.

      - Final FY24 Rugged order, items have ship to dates.

    - Update 10/10/2024:

      - Final FY24 Laptop order 68HERD24F0117, some items have already been delivered. Few More items to be delivered R07.

      - Final FY24 Rugged order, All Items have been Received.

    - Update 10/22/2024:

      - Final FY24 Laptop order 68HERD24F0117, ALL items have been delivered except for 2.

      - FY25 Laptop order preliminary documentation taking place, with Regions.

    - Update 11/05/2024:

      - Final FY24 Laptop order 68HERD24F0117 Completed ALL items delivered.

      - FY25 1st Laptop order counts currently taking place with Regions and EISD.

    - Update 11/19/2024:

      - FY25 1st Laptop order counts currently taking place with Regions, EISD, Superfund Region 4 CID.

      - Vendor composing "price book" to send to EPA with connect config included.

    - Update 12/18/2024:

      - FY25 1st order counts completed 12/09/2024.

      - Package sent to Contracts Management Branch Kim Farmer on 12/10/2024.  The following documents were attached with the package OITO SRO approval form, sample planning Requisition Laptop, Sample App Laptop, FITARA pre Approval EAS, IGCE 1st Order FY25, and FCO Budget Codes Email from Patrice.

      - Quote for FY25  1st order, has been reviewed, and will be sent to Contracts Management Branch 12/18/2024

    - Update 1/14/2025:

      - Laptop package is with the Contracts Management Branch. 1/13/25 Service Manager completed the APP (APP-ITAD-25-00001). 1/14/25 Service Manager completed the Market Research document to attach with the completed APP along with the FITARA approval. 1/14/25 Service Manger notified CMB that APP and Market Research were  completed in EAS, sent copy's of both to Kim Farmer.

      - Dell Road Map set for January 21, 2025 12:00pm to 2:00pm invite's will be sent this week to stakeholders.

    - Update 1/27/25:

      - PR-OMS-25-00387 approved by Yulia 01/27/25.

    - Update 02/11/25:

      - FY25 1st buy on funding hold.

    - Update 2/25/2025:

      - Waiting on Approval of APP from ITAD Division for FY 25 1st buy

    - Update 4/22/2025:

      - Approved Compliance Form, Final IGCE, and Quote were submitted to ITAD on 04/21/25.

      - Unrelated to Laptops... CT now has HEADSET catalog item, an announcement and link were sent to the following: IMO Meeting Chat on April 16,2025, Email sent to the IMO's,

      - Announcement made in the Teams Channel Refresh Laptop Desktop.

    - Update 05/06/2025:

      - First order for FY25 signed by CO on April 22, 2025. Accessories have already begun shipping, Region 7 has already received monitors.

      - Headsets have been delivered to DC & RTP, as of this afternoon we have 31 orders pending in eBusiness along with Bulk order of Qty 75 for Region 9.

    - Update 06/03/2025:

      - Currently all Regions are receiving items from order number 68HERD25F0064.  Emails went out to Regional stakeholders on May 29, 2025 to start getting numbers together for last laptop order for FY25.

      - Stakeholders have been asked to have numbers in by Thursday June 5, 2025.

    - Update 06/17/2025:

      - Items from the initial FY25 order are continuing to be delivered across all sites.

      - The template for the 2nd and final order for FY25 has been posted and is available for regions to input their item counts.

      - Extended time has been granted for regions, as they work to gather accurate numbers and validate their counts against the departing user numbers.

    - Updates: 07/29/2025

      - From the initial FY25 order there are still 73 units pending delivery; based on today's vendor update, they have either shipped already or will by the end of this week.

      - The 2nd/final FY25 order counts have been submitted and are in the process of being reviewed [hopefully] for funding approval and to get all supporting documentation submitted to the COR by the end of this week.

    - Update: 09/11/2025

      - Final order for FY 25 signed by CO and Vendor, distributed to POC's 68HERD25F0156 09/10/2025.

    - Update: 09/23/2025

      - Items are arriving at EPA locations for order 68HERD25F0156 09/10/2025. Excited that the new 34" Monitors are arriving this week in Landover Warehouse.

    - Update: 10/21/2025

      - All peripherals have been delivered.

      - Region 1 2in1's have shipped and are expected to deliver on 10/23.  All the remaining 2in1's are in "Shuttle" or "In Production" phases.

      - EUSD (Jackson) sent Email to vendor today engineering testing has been completed without any issues  for Dell Pro Max 16 Plus, approval given to proceed with production factory imaging and delivery.

    - Update 11/04/2025:

      - There were a couple technical issues with a Patch and the ISP that caused some delays with shipping the 2in1’s.  ed, and (62) 2in1’s shipped out late yesterday.  All the remaining 2in1’s except for (1) are currently at the merge center for imaging and preparing to ship.

      - (1) 2in1 unit for Region 7 was damaged in transit so a replacement unit has been ordered.

      - All Dell Pro Max 16 Plus units have been successfully delivered.

__________________________________________________________________________________________________________________________________________________

FY 2026

  - Current Update 2/12/2026:

    - 12/15/2025: Kickoff email sent to all regions. 12/19/2025 Deadline for completion of regional Excel sheets.

    - Regional responses received: Region 1 (Boston), Region 9 (San Francisco), Region 10 (Seattle).

    - 01/12/2026: Independent Government Cost Estimate (IGCE) submitted to Contracts Management Section (CMS).

    - 02/04/2026: Revised IGCE and vendor quote submitted to CMS.

    - 02/13/2026: CIO review and approval due.

  - Current Update 02/24/2026:

    - CT Service Manager reached out to POC/CS that was provided by the Contract Management Section on 02/24/26.

    - CS responded with they were out ALL last week February 16, 2026- February 20, 2026.  They have not had time to review the PR, and have another PR that must be issued this week.

    - Manager and Contract Management Team sent response of up date from CS.

    - Current quote dated 02/17/26 will EXPIRE tomorrow 02/25/26, Agency could see a change in the price.