Mobile - EMDC - AT&T (Sergey)

Tuesday, July 16, 2024

3:25 PM

  - AT&T Mobile Services Transition Bridge Contract

    - Current POP Expiration: 12/31/2025

    - Ultimate Contract Expiration: 12/31/2025 (prev. 07/31/2025)

    - Contract Number: 47QTCA19D00MV / 68HERD23F0183

    - COR: Sergey Minchenkov

    - CO/CS: Marsha Johnson (CO) / Andrea Courtney (CS)

  - Current Updates:

    - 02/10:

      - EMDC call order for AT&T services was awarded on 01/28/2026, and the performance began on 02/01/2026.

        - Period of Performance - February-June 2026

        - Call order is currently funded through March.

          - Additional funding for April-June was approved on 01/20/2026. COR is preparing the funding PR.

      - Follow-up call order for July 2026 and beyond is being developed by the COR.

      - This legacy contract with AT&T  ended on 01/31/2026.

  - Past Updates:

    - 10/07:

      - Contract was extended through 10/31/2025:

        - This legacy contract was extended for up to 5 months (2-month base period, plus 3 one-month option periods). It is now scheduled to expire on 12/31/2025.

          - Extension through 10/30/2025 was fully executed

          - Extension for 11/01/2025-11/30/2025 is being processed. WCF accountants approved the funding for it.

        - HQAD committed to awarding the revised EMDC contract by 12/31/2025, i.e. prior to the expiration of the legacy contract.

          - OITO delivered draft SOW and IGCE to HQAD's Scott Tharp on 08/11/2025.

          - HQAD issued the RFI, and received several responses from the industry on 08/25/2025.

          - OITO analyzed the responses and submitted the analysis to HQAD on 09/03/2025.

          - On 09/09/2025, based on the RFI response analysis, HQAD and OITO agreed to pivot the EMDC procurement from the managed contract to the carrier-specific contracts, in order to minimize the Agency's spending on mobile services. The new PWS is due to HQAD by around 09/23/2025.

          - OITO delivered the revised draft SOW to HQAD on 09/17/2025. HQAD staff are currently reviewing the document.

          - COR is working with HQAD on making additional revisions to the PWS, as well as pending for approval of the revised FITARA request.

    - 10/21:

      - Contract was extended through 10/31/2025:

        - This legacy contract was extended for up to 5 months (2-month base period, plus 3 one-month option periods). It is now scheduled to expire on 12/31/2025.

          - Extension through 10/30/2025 was fully executed

          - Extension for 11/01/2025-11/30/2025 was funded, and the PR was submitted to ITAD for processing.

          - Extension for 12/01/2025-12/31/2025 was also funded separately, and the PR was submitted to ITAD for processing.

        - HQAD committed to awarding the revised EMDC contract by 12/31/2025, i.e. prior to the expiration of the legacy contract.

          - On 10/16/2025, HQAD acknowledged that they have the necessary paperwork (PWS, etc.) to begin the procurement process.

            - HQAD plans to release the solicitation to the industry by the end of October.

          - Revised FITARA request is pending for the CIO's approval. (It was recommended for approval by all necessary parties, including the CTO.)

    - 11/03:

      - Contract was extended through 12/31/2025:

        - This legacy contract was extended for up to 5 months (2-month base period, plus 3 one-month option periods). It is now scheduled to expire on 12/31/2025.

          - Extensions and funding through 12/31/2025 were fully processed and applied to the contract.

        - HQAD is still committed to awarding the revised EMDC contract by 12/31/2025, i.e. prior to the expiration of the legacy contract.

          - Revised FITARA request was approved by the CIO on 10/22/2025.

          - RFQ for the EMDC procurement was issued to the industry on 10/30/2025.

            - HQAD is working to secure three BPAs with all three major carriers (AT&T, T-Mobile, Verizon Wireless).

    - 11/18:

      - Contract was extended through 12/31/2025:

        - No additional updates at this time.

        - If the EMDC contract is awarded by 12/31/2025, this contract will end at the end of December 2025. Otherwise, HQAD will have to make a decision to extend this contract for an additional period.

          - COR inquired about HQAD's contingency plans in case of delays with EMDC, but was told that it was too soon to discuss such plans.

    - 12/29:

      - Contract was extended through 01/31/2026:

        - The EMDC BPAs with all three carriers (AT&T, Verizon Wireless, and T-Mobile) are expected to be signed by 12/31/2025, with the first call orders expected to be awarded by 01/31/2026. (The first call orders with AT&T and Verizon will be awarded for five months, i.e. through 06/30/206, so as to align them to the end date of the T-Mobile legacy contract; no call order with T-Mobile will be established at this time and we will continue using the legacy contract for this carrier. By 07/01/2026, the second set of call orders will be established with all three carriers, and all mobile operations will switch to be performed fully under EMDC.)

    - 01/29:

      - This legacy contract with AT&T will end on 01/31/2026.

        - The EMDC BPA with AT&T was signed on 01/15/2026, and the call order for five months of performance (Feb-Jun 2026) was enacted on 01/28/2026.

        - As of 02/01/2026, AT&T's mobile services will transfer to the EMDC contract.