Mobile - T-Mobile (Sergey)

Thursday, June 6, 2024

9:27 AM

T-Mobile USA - Cellular Wireless Services and Equipment

  - Current POP Expiration: 6/30/2026

  - Ultimate Contract Expiration: 6/30/2026

  - Contract Number: 47QTCA22D008N / 68HERD23F0130

  - COR: Sergey Minchenkov

  - CO/CS: Marsha Johnson (CO) / Adrianne Wells (CS)

  - Current Updates:

    - 02/10:

      - The EMDC BPA with T-Mobile was signed on 01/15/2026. It will sit dormant until the end of the legacy contract with the carrier.

      - Previously, HQAD (Scott Tharpe) and ITOD decided to "run out" the legacy contract with T-Mobile until its expiration date on 06/30/2026

        - The first EMDC call order with T-Mobile is expected to be enacted by 07/01/2026.

      - T-Mobile legacy contract was incrementally funded in the amount of $350,000.00. The funding is sufficient to cover the contract's operating expenses through February 2026.

        - Additional incremental funding of $350,000.00 was approved by the ITSB Director on 01/20/2026, and the COR is preparing the funding documentation.

  - Past Updates:

    - 10/07:

      - Scott Baker approved the vendor's technical proposal to add T-Priority to the current contract. The COR will work with the Contracts Office to modify the contract.

    - 10/21:

      - Incremental funding of $275,000 was approved by all required parties, and the PR was submitted to the FCO for funds commitment on 10/20/2025. Once obligated, the funding will fund the contract through the end of December 2025.

      - COR is developing the necessary paperwork to modify the contract's scope and add the T-Priority requirement that was requested by Scott Baker.

    - 11/03:

      - Incremental funding of $275,000 was added to the contract. It will cover the contract expenses through December 2025.

      - PR to add the T-Priority services to the scope of the contract and incrementally fund their performance in the amount of $25,000 was submitted to ITAD on 10/31/2025.

    - 11/18:

      - T-Priority services ( = alternative to AT&T's FirstNet) was added to the contract via a contract modification, and the service is now orderable.

      - After the award of the EMDC contract, HQAD is planning to terminate this contract early ( = before its scheduled expiration date of 06/30/2026).

    - 12/29:

      - HQAD (Scott Tharpe) and ITOD decided to "run out" this contract until its expiration date on 06/30/2026

        - The EMDC BPAs with all three carriers (AT&T, Verizon Wireless, and T-Mobile) are expected to be signed by 12/31/2025, with the first call orders expected to be awarded by 01/31/2026.

        - HQAD/Scott Tharpe and ITOD held a discussion on 12/16/2025, and Scott recommended to continue using the legacy T-Mobile contract until its end date of 06/30/2026.

          - The first call orders with AT&T and Verizon will be awarded for five months, i.e. through 06/30/206 as well, so as to align them to the end date of the T-Mobile legacy contract.

          - By 07/01/2026, the second set of call orders will be established with all three carriers, and all mobile operations will switch to be performed fully under EMDC.

      - T-Mobile legacy contract was incrementally funded in the amount of $350,000.00. The funding is sufficient to cover the contract's operating expenses through February 2026.

    - 01/29:

      - The EMDC BPA with T-Mobile was signed on 01/15/2026. It will sit dormant until the end of the legacy contract with the carrier.

      - Previously, HQAD (Scott Tharpe) and ITOD decided to "run out" the legacy contract with T-Mobile until its expiration date on 06/30/2026

        - The first EMDC call order with T-Mobile is expected to be enacted by 07/01/2026.

      - T-Mobile legacy contract was incrementally funded in the amount of $350,000.00. The funding is sufficient to cover the contract's operating expenses through February 2026.

        - Additional incremental funding of $350,000.00 was approved by the ITSB Director on 01/20/2026, and the COR is preparing the funding documentation.